SCRUM PROJECT : IEEE SNGCE PORTAL

PROJECT REPORT

Submitted by

ABINSON BABU

( SNG25MCA-2002)

Under the guidance of

Dr. ANOOPKUMAR M

Professor

to

the APJ Abdul Kalam Technological University

in partial fulfillment of the requirements for the award of the Degree

of

Master of Computer Application

Department of Computer Applications

Sree Narayana Gurukulam College of Engineering (SNGCE), Kadayirupp

November 2026

DECLARATION

we undersigned hereby declare that the project report “IEEE SNGCE PORTAL ” , submitted for partial fulfilment of the requirements for the award of degree of Master of Computer Applications of the APJ Abdul Kalam Technological University, Kerala is a bonafide work done by us under supervision of Professor,Dr.Anoopkumar M. This submission represents our ideas in our own words and where ideas or words of others have been included, we have adequately and accurately cited and referenced the original sources. we also declare that we have adhered to ethics of academic honesty and integrity and have not misrepresented or fabricated any data or idea or fact or source in my submission. we understand that any violation of the above will be a cause for disciplinary action by the institute and/or the University and can also evoke penal action from the sources which have thus not been properly cited or from whom proper permission has not been obtained. This report has not been previously formed the basis for the award of any degree, diploma or similar title of any other University.

Place: Kadayiruppu

Date:	Signature

DEPARTMENT OF COMPUTER APPLICATIONS

SREE NARAYANA GURUKULAM COLLEGE OF ENGINEERING (SNGCE)

KADAYIRUPPU.

CERTIFICATE

This is to certify that the report entitled “IEEE SNGCE PORTAL” submitted by ABINSON BABU (SNG25MCA-2002), to the APJ Abdul Kalam Technological University in partial fulfilment of the requirements for the award of the Degree of Master of Computer Applications is a Bonafide record of the project work carried out by him under my guidance and supervision. This report in any form has not been submitted to any other University or Institute for any purpose.

Internal Supervisor(s)	External Supervisor(s)

(if any)

Project Coordinator                                                                                HEAD OF THE DEPT

| Contents |  |  |
| --- | --- | --- |
| No | Title | Page |
| 1 | ACKNOWLEDGEMENT |  |
| 2 | ABSTRACT |  |
| 3 | LIST OF TABLES |  |
| 4 | LIST OF FIGURES |  |
| 5 | ABBREVIATIONS |  |
| 6 | NOTATION |  |
| 7 | SCRUM PROJECT |  |
| 8 | TEAM ROLES AND RESPONSIBILITIES |  |
| 9 | VISSION, MISSION |  |
| CHAPTER 1. PROJECT IDENTITY |  |  |
|  | 1.1. PROBLEM STORY |  |
|  | PROBLEM STATEMENT |  |
|  | RELEVANCE TO SOCIETY / INDUSTRY |  |
|  | REQUIREMENTS SURVEYS |  |
|  | 1.2. PROJECT OVERVIEW – PROPOSED SOLUTION |  |
|  | SOLUTION CONCEPT |  |
|  | KEY FEATURES |  |
|  | 1.3. PROJECT ANALYSIS – EXISTING / SIMILAR VS PROPOSED |  |
|  | EXISTING / SIMILAR APPROACHES |  |
|  | PROPOSED UNIQUENESS / IMPROVEMENT |  |
|  | 1.4. USE CASES |  |
|  | IDENTIFIED USER ROLES |  |
|  | PRIMARY USE CASES |  |
| CHAPTER 2. PRODUCT BACKLOGS |  |  |
|  | 2.1. INTEGRATED INITIAL RECORD |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main success scenario |  |
|  | Alternate/exception flow |  |
|  | Postconditions |  |
|  | Acceptance criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main success scenario |  |
|  | Alternate/exception flow |  |
|  | Postconditions |  |
|  | Acceptance criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main success scenario |  |
|  | Alternate/exception flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" | 7 |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
|  | 2.2. Use Case UC-001 - "Name of Use Case" |  |
|  | User Story |  |
|  | Objective |  |
|  | Trigger |  |
|  | Preconditions |  |
|  | Main Success Scenario |  |
|  | Alternate/Exception Flow |  |
|  | Postconditions |  |
|  | Acceptance Criteria |  |
|  | Definition of Done |  |
| Chapter 3. Story Point Estimation |  |  |
| Chapter 4. Release & Sprint Plan |  |  |
|  | 4.1. Product Backlog Prioritization & Estimation |  |
|  | Planned detailed schedule including in each Sprint in a tabular format. |  |
| Chapter 5. Project Progress and Management |  |  |

|  | 5.1 Sprint 1 – Requirements & Setup |  |
| --- | --- | --- |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | 5.1 Sprint 1 – Requirements & Setup |  |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | 5.1 Sprint 1 – Requirements & Setup |  |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | 5.1 Sprint 1 – Requirements & Setup |  |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | 5.1 Sprint 1 – Requirements & Setup |  |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | 5.1 Sprint 1 – Requirements & Setup |  |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | 5.1 Sprint 1 – Requirements & Setup |  |
|  | 5.1.1. Sprint 1 Board – Populated Sample |  |
|  | 5.1.2. Daily Scrum Log |  |
|  | 5.1.3. Sprint Review / Demo |  |
|  | 5.1.4. Sprint Retrospective |  |
|  | Chapter 6. Burn down Monitoring |  |
|  | Chapter 7. Scrum Ceremony (Daily Scrum consolidation) Evidence Register |  |
|  | Chapter 8. Github / Version Control |  |
|  | Chapter 9. Testing & Acceptance |  |
|  | Chapter 10. Final Product Evidence |  |
|  | APPENDICES |  |
|  | REFERENCES |  |

ACKNOWLEDGEMENT

We would like to express our heartfelt gratitude to all those who have contributed to the successful completion of our academic mini project, “IEEE SNGCE PORTAL” undertaken as part of my curriculum at SNGCE, affiliated with Kerala Technological University (KTU).

First and foremost, we extend our sincere thanks to Prof. Dr. S Jose, Principal of SNGCE, for fostering an environment that encourages innovation, research, and learning. His commitment to academic excellence has provided us with the resources and opportunities necessary for our academic and technical growth

We are also deeply grateful to Dr. Sandhya R, Head of the Department of Computer Applications, for her continuous support, encouragement, and guidance throughout the project. Her leadership and vision have inspired us to strive for excellence in our academic endeavours.

Our special thanks go to our project guide, Dr. Anoopkumar M, Associate Professor, whose expertise, mentorship, and constructive feedback have been invaluable throughout the development of this project. His guidance has helped us understand the concepts of modern full-stack web engineering, MERN architecture, role-based access control, cryptographic verification, and institutional event automation, enabling us to refine our approach and work towards achieving our project objectives.

We would also like to acknowledge the contributions of the other faculty members of the Department of Computer Applications for providing us with the essential knowledge, encouragement, and support required during various stages of the project. Their dedication to teaching has significantly enriched our learning experience.

We are profoundly thankful to God Almighty for granting us the strength, wisdom, and perseverance needed to complete this project. We believe that faith has played a crucial role in guiding us through challenges. Lastly, we wish to express our heartfelt appreciation to our parents for their unconditional love, encouragement, and support throughout our academic journey. Their belief in us has been a constant source of motivation This project has not only enhanced our technical skills but also taught us valuable lessons in teamwork and project management. We are excited to carry these experiences forward into our future endeavours.

ABSTRACT

IEEE SB SNGCE Portal Portal – Smart Contract Security Testing and Analysis Platform is a web-based application designed to support the security testing and analysis of MERN Stack chapter events and registrations in a controlled blockchain environment. The system provides a centralized platform that enables users to upload chapter events and registrations, compile them, deploy them on a private local blockchain, and evaluate their security against selected vulnerabilities. By integrating blockchain development tools with automated attack simulations, the platform aims to simplify the process of identifying potential security weaknesses in chapter events and registrations.

The system includes several features to improve the visibility and analysis of chapter event and registration behaviour. Users can compile MERN Stack contracts using PDFKit Engine and deploy them within a local Node.js/Express.js blockchain portal. The platform supports the simulation of three major categories of security vulnerabilities: Unauthorized Registration, Integer Overflow/Underflow, and Access Control Bypass. A live attack visualization interface displays the progress of attack simulations, helping users understand how vulnerable contracts may behave under different attack scenarios.

In addition to vulnerability testing, IEEE SB SNGCE Portal Portal provides gas profiling to analyse the gas consumption associated with contract deployment and function execution. Security reports present identified vulnerabilities, their severity, and recommended mitigation measures. The platform also includes historical vulnerability matching to help identify similarities with previously known security issues, along with gas optimization suggestions to improve contract efficiency.

The application incorporates user authentication, project management, and a dashboard to organize chapter event and registration testing activities. By combining automated security simulations, live visualization, gas analysis, and report generation, IEEE SB SNGCE Portal Portal aims to provide an accessible environment for learning about and evaluating chapter event and registration security. The platform can be further enhanced by integrating additional vulnerability detection techniques, expanding the range of attack simulations, and supporting more advanced blockchain security analysis tools.

LIST OF TABLES

| No. | Title | Page No. |
| --- | --- | --- |
| 1 | 3.2 User Stories | 25 |
| 2 | 4.1 Product Backlog | 31 |
| 3 | 4.2 Project Plans | 33 |
| 4 | 4.3 Sprint Backlog | 35 |
| 5 | 4.4 Sprint Planning Documents | 36 |
| 6 | 5.2 Data Design Documentation | 41 |

LIST OF FIGURES

| No. | Title | Page No. |
| --- | --- | --- |
| 1 | 3.4 Use Case Diagram | 24 |
| 2 | 4.5 Burn Down Chart | 39 |
| 3 | 5.3 ER Diagram | 40 |
| 4 | 5.3 Sequence Diagram | 52 |

ABBREVIATIONS

SCRUM PROJECT

INTRODUCTION TO SCRUM

Scrum is an Agile framework designed for managing complex projects, particularly in software development. It emphasizes iterative progress through a series of time-boxed iterations known as sprints. Scrum promotes collaboration, accountability, transparency, and continuous improvement. It enables development teams to organize their work into manageable tasks, monitor progress, and deliver project increments based on prioritized requirements.

OVERVIEW OF ACADEMIC MINI PROJECTS USING SCRUM AT APJ Abdul Kalam Technological University (KTU)

Project Structure

Project Structure: Students typically form small teams to work on a mini project that addresses a specific problem or need within their domain of study. The projects can range from software development to research initiatives, allowing students to apply theoretical knowledge in practical scenarios

Roles and Responsibilities

Each team member assumes responsibilities within the Scrum framework according to the academic project structure.

Product Owner

If there is a customer for the project then he/she will be the Product Owner (External Guide/ HoD) and a faculty from the department will be the Internal Guide. If there is no such customer then the Internal Guide himself/herself shall act as the ProductOwner. This role is usuallyfilled by those who represents the stakeholders' interests, prioritizes the project backlog, and defines the project vision.

Scrum Master

A faculty / technical staff shall act as the Scrum Master to continuously monitor the project development. Periodic meetings, of less than 15 minutes, at the convenience of the Scrum Master are to be highly encouraged. SM facilitates Scrum practices, helps resolve impediments, and ensures the team adheres to Agile principles.

Development Team

Comprised of students with diverse skill sets, this group collaborates to deliver project increments

during each sprint.

Execution Process

The project is executed in iterative cycles called sprints, typically lasting 2-4 weeks. Each sprint begins with planning sessions where user stories from the backlog are selected for development. Daily stand-up meetings foster communication and allow team members to discuss progress and challenges. At the end of each sprint, a review meeting is held to demonstrate completed work and gather feedback from stakeholders.

LEARNING OUTCOMES

By using Scrum for their mini projects, students at KTU gain hands-on experience in Agile methodologies, enhance their teamwork skills, and improve their ability to manage time and resources effectively. This practical application of Scrum not only prepares them for future careers but also reinforces their understanding of project management principles.

Course Outcomes: After the completion of the course the student will be able to

| CO No. | Course Outcome (CO) | Bloom's Category Level |
| --- | --- | --- |
| CO 1 | Identify a real-life project that is useful to society/industry | Level 2: Understand |
| CO 2 | Interact with people to identify the project requirements | Level 3: Apply |
| CO 3 | Apply suitable development methodology for the development of the product/project | Level 3: Apply |
| CO 4 | Analyse and design a software product/project | Level 4: Analyse |
| CO 5 | Test the modules at various stages of project development | Level 5: Evaluate |
| CO 6 | Build and integrate different software modules | Level 6: Create |
| CO 7 | Document and deploy the product/project | Level 3: Apply |

Mapping of course outcomes with program outcomes

|  | PO1 | PO2 | PO3 | PO4 | PO5 | PO6 | PO7 | PO8 | PO9 | PO10 | PO11 | PO12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CO 1 | 2 | 3 | 3 | 3 | 1 | 2 | 3 | 3 | 3 | 3 | 3 | 3 |
| CO 2 | 2 | 3 | 2 | 3 | 2 | 3 | 2 | 1 | 3 | 2 | 3 |  |
| CO 3 | 3 | 3 | 3 | 3 | 3 | 1 | 3 | 3 | 1 | 2 |  |  |
| CO 4 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 1 | 1 | 2 |  |  |
| CO 5 | 3 | 3 | 3 | 3 | 3 | 2 | 3 | 1 |  |  |  |  |
| CO 6 | 3 | 3 | 3 | 3 | 3 | 2 | 3 | 3 | 2 | 3 | 3 |  |
| CO 7 | 1 | 1 | 3 | 3 | 3 | 2 | 3 | 3 | 2 | 1 | 2 |  |

3/2/1: High/Medium/Low

TEAM ROLES AND RESPONSIBILITIES

In an academic project utilizing the Scrum framework, the roles and responsibilities of the team members are crucial for ensuring effective collaboration and successful project outcomes. The Scrum team is composed of three primary roles: Product Owner, Scrum Master, and Development Team.

Product Owner

The Product Owner acts as the voice of the stakeholders and is responsible for defining the vision of the project. This role involves managing and prioritizing the product backlog, which is a dynamic list of features, enhancements, and fixes that need to be addressed. The Product Owner ensures that the team focuses on delivering maximum value by clearly articulating user stories and acceptance criteria, thus guiding the Development Team on what needs to be built next.

Scrum Master

The Scrum Master serves as a facilitator and coach for the Scrum team. Their primary responsibilities include ensuring that Scrum practices are followed, helping to remove any impediments that may hinder the team's progress, and fostering an environment conducive to collaboration and continuous improvement. The Scrum Master also protects the team from external distractions and encourages open communication among team members, ensuring that everyone understands their roles within the Scrum process.

Development Team

The Development Team consists of cross-functional members who are responsible for delivering potentially shippable increments of the product at the end of each sprint. This team is self-organizing, meaning they have the autonomy to decide how best to accomplish their work. Members typically include software developers, designers, testers, and other specialists who collaborate closely to meet sprint goals. The Development Team is accountable for maintaining high-quality standards and adhering to the "Definition of Done" for each increment.

List of Team Members

- Product Owner: Ms. Lidia Anna Regi

- Scrum Master: Dr. Anoop Kumar M

- Development Team Members:

[1]. ABINSON BABU

  - Backend Development

  - Idea pitching

  - Documentation [2]. ABINSON BABU

    - Frontend Development

    - Designing

    - Documentation

[3]. ABINSON BABU

  - Frontend Development

  - Designing

  - Documentation

VISION

Unequalled Services with Unfolding Technologies

MISSION

Our mission is to :

- Foster a culture of innovation, creativity ,and entrepreneurship

- Engage with industry and other stakeholders to adopt latest technological trends and do research.

- Imbibing professional ethics, values and life skills

PROGRAME EDUCATION OBJECTIVES PEO 1:

Graduates will establish themselves as competent IT professionals, software developers, system analysts, or entrepreneurs by applying their technical knowledge, problem-solving skills, and innovative thinking in the field of computing and information technology.

PEO 2:

Graduates will uphold responsible research practices, promote innovative solutions and address societal challenges through technology-driven research, fostering inclusive development.

PEO 3:

Graduates will adhere and promote the ethical standards, cybersecurity principles, and sustainable computing practices while developing technology solutions for societal and business needs.

CHAPTER 1

CHAPTER 1. PROJECT IDENTITY

This chapter presents the background, problem identification, proposed solution, comparative analysis, and functional use cases of IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis. The chapter establishes the need for a controlled platform to analyze MERN Stack chapter events and registrations, simulate selected security vulnerabilities, and understand contract execution behaviour in a local blockchain environment.

This chapter discusses the problems associated with identifying chapter event and registration vulnerabilities, the relevance of smart contract security to society and industry, the requirements identified for the proposed application, and the features of the solution. It also compares existing approaches with the proposed system and identifies the principal user roles and use cases.

The chapter includes sample tables and conceptual diagrams suitable for an MCA Mini Project Report. Any survey observations, stakeholder feedback, or requirements-analysis findings included in this chapter should be supported by actual evidence before final submission.

1.1 PROBLEM STORY

IEEE SB SNGCE Portal Portal is a proposed chapter event and registration security analysis platform designed to help developers understand and identify potential vulnerabilities in MERN Stack chapter events and registrations. Chapter events and registrations are widely used in blockchain applications, but coding errors and security weaknesses can lead to unauthorized access, unexpected execution behaviour, and financial losses. Identifying these issues requires appropriate development tools, security testing, and an understanding of blockchain execution.

The proposed system provides a controlled environment where users can write or upload MERN Stack chapter events and registrations, compile the code, deploy contracts on a local blockchain, and simulate selected security vulnerabilities. It also aims to provide attack visualization, gas usage analysis, and security reports to help users understand potential weaknesses and improve contract quality.

The proposed implementation uses React.js, HTML5, CSS3, JavaScript, Tailwind CSS, and the Monaco Editor for the user interface and MERN Stack code editing. Node.js and Express.js support backend operations, while MongoDB stores application data. MERN Stack, PDFKit Engine, Node.js/Express.js, and Mongoose ODM support chapter event and registration compilation, local blockchain deployment, and execution. Git and GitHub can be used for version control and collaborative development.

1.1.1 PROBLEM STATEMENT

In the present digital era, blockchain technology and chapter events and registrations are increasingly used in decentralized applications, digital transactions, financial services, and other software systems. Chapter events and registrations are self-executing programs deployed on blockchain networks, and their reliability depends on the correctness and security of the implemented code. However, programming errors and security vulnerabilities in chapter events and registrations can result in unauthorized operations, unexpected execution behaviour, and potential financial losses.

Conventionally, developers use separate tools for writing MERN Stack code, compiling chapter events and registrations, deploying them on blockchain networks, and examining security issues. Compilation tools identify syntax and certain compilation errors, while specialized security analysis tools may require additional configuration and technical knowledge. Understanding how vulnerabilities affect contract execution can also be difficult without a controlled environment for testing and visualization.

Traditional development environments primarily focus on code editing, compilation, and deployment. Although several security analysis tools are available, beginners and students may find it challenging to connect vulnerability findings with actual contract execution, attack behaviour, and gas consumption. Furthermore, security results, execution logs, and optimization recommendations may need to be examined across multiple tools.

The absence of an integrated and beginner-friendly environment for chapter event and registration security learning and analysis creates several challenges:

- Difficulty identifying and understanding common chapter event and registration vulnerabilities, such as unauthorized registration and access-control weaknesses.

- Limited opportunities to observe vulnerability behaviour through controlled simulations on a local blockchain.

- Need to switch between different tools for MERN Stack code editing, compilation, deployment, and security analysis.

- Difficulty understanding transaction execution, attack behaviour, and gas consumption without suitable visual representations.

- Challenges in organizing vulnerability findings, execution logs, and security recommendations into a structured report.

- Limited practical learning opportunities for students and beginner developers to experiment with chapter event and registration vulnerabilities in a controlled environment.

- Difficulty comparing vulnerable contract implementations with safer alternatives and understanding possible improvements.

Therefore, a unified, user-friendly, and controlled chapter event and registration security analysis platform is proposed to support MERN Stack code editing, compilation, local blockchain deployment, selected vulnerability simulations, execution visualization, gas profiling, and structured security reporting.

Problem Statement:

To design and develop a web-based chapter event and registration security analysis platform that enables users to write or upload MERN Stack chapter events and registrations, compile and deploy them in a local blockchain environment, simulate selected security vulnerabilities, visualize execution behaviour, analyze gas consumption, and generate structured security reports to improve understanding of chapter event and registration security.

1.1.2 RELEVANCE TO SOCIETY / INDUSTRY

IEEE SB SNGCE Portal Portal addresses an important requirement in the blockchain technology sector: improving awareness and understanding of chapter event and registration security. As blockchain-based applications are increasingly adopted in areas such as decentralized finance, digital asset management, and decentralized applications, ensuring the security and reliability of chapter events and registrations has become essential. The proposed platform provides a controlled environment for learning about chapter event and registration vulnerabilities, testing contract behaviour, and understanding security-related risks.

1. Relevance to students: The platform supports practical learning in blockchain technology, MERN Stack programming, and chapter event and registration security. Students can explore selected vulnerabilities, observe contract execution behaviour in a local blockchain environment, and understand the importance of secure coding practices. It also helps connect theoretical concepts with practical experimentation.

2. Relevance to educational institutions: Faculty members and project coordinators can use the platform as a supplementary learning resource for blockchain programming, software security, and practical laboratory activities.

3. Relevance to industry: Blockchain developers and technical teams need to understand potential chapter event and registration weaknesses before deploying contracts to production networks. The proposed platform can support preliminary testing and security awareness by providing selected vulnerability simulations, execution logs, gas usage analysis, and structured reports. However, it is intended as a learning and analysis aid and does not replace professional security audits or comprehensive security testing.

4. Relevance to society: By promoting awareness of chapter event and registration security and responsible blockchain development, the project contributes to safer technology practices. It encourages students and developers to consider potential security risks before deploying blockchain applications, helping them understand how software vulnerabilities may affect users and digital assets.

5. The project is conceptually aligned with the following United Nations Sustainable Development Goals (SDGs):

Table 1.1: Relevance of IEEE SB SNGCE Portal Portal to Sustainable Development Goals

| SDG | Relevance to IEEE SB SNGCE Portal Portal |
| --- | --- |
| SDG 4 – Quality Education | Supports practical learning, technical skill development, and awareness of blockchain security through controlled experimentation |
| SDG 8 – Decent Work and Economic Growth | Develops industry-relevant skills in MERN Stack programming, blockchain development, and secure software engineering. |
| SDG 9 – Industry, Innovation and Infrastructure | Encourages responsible innovation and improves understanding of security considerations in blockchain-based digital infrastructure. |

1.1.3 REQUIREMENTS SURVEYS

Requirements identification is an important activity in developing a user-oriented software solution. For IEEE SB SNGCE Portal Portal, the proposed requirements-gathering process focuses on understanding the needs of students, blockchain developers, faculty members, and users interested in chapter event and registration security analysis.

A structured questionnaire and stakeholder discussions can be used to identify the difficulties associated with writing, compiling, deploying, testing, and analyzing MERN Stack chapter events and registrations. The requirements-gathering process also aims to understand the need for vulnerability simulation, execution visualization, gas usage analysis, and structured security reports.

Table 1.2: Proposed Stakeholder Requirements Survey

| Stakeholder | Information to Be Collected | Expected Requirement |
| --- | --- | --- |
| Students | Difficulty understanding chapter event and registration vulnerabilities | Beginner-friendly vulnerability simulations and explanations |
| Faculty members | Need to demonstrate blockchain security concepts | Controlled testing environment and visual demonstrations |
| Blockchain developers | Need to test MERN Stack contracts before deployment | Code editing, compilation, and local blockchain deployment |
| Security learners | Difficulty understanding attack execution behaviour | Execution logs and vulnerability visualization |
| Developers and testers | Need to understand transaction costs | Gas usage analysis and profiling |
| Report users | Need to document security findings | Structured security reports and recommendations |

The following questions are recommended for the requirements survey:

- How do users currently write, compile, and test MERN Stack chapter events and registrations?

- What difficulties do students experience when learning about chapter event and registration vulnerabilities?

- Which chapter event and registration vulnerabilities should be included in the proposed platform?

- How useful would a local blockchain environment be for testing contracts safely?

- Would visualizing attack execution and transaction logs help users understand vulnerabilities?

- How important is gas usage analysis when evaluating chapter event and registration execution?

- What information should be included in a chapter event and registration security report?

- Which features would make the platform easier for beginners to use?

The responses should be classified into functional and non-functional requirements. The following tables present the preliminary requirements proposed for IEEE SB SNGCE Portal Portal.

Table 1.3: Preliminary Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR01 | Allow users to register and log in to the platform. | High |
| FR02 | Allow users to create and manage chapter event and registration projects. | High |
| FR03 | Provide an interface to write or upload MERN Stack source code. | High |
| FR04 | Compile MERN Stack chapter events and registrations and display compilation errors and warnings. | High |
| FR05 | Support deployment of compiled contracts on a local blockchain. | High |
| FR06 | Provide selected chapter event and registration vulnerability simulations. | High |
| FR07 | Display execution logs and simulation results. | High |
| FR08 | Analyze and display gas usage for supported operations. | Medium |
| FR09 | Generate structured security reports containing findings and recommendations. | High |
| FR10 | Provide reference examples of common vulnerabilities, if implemented. | Medium |

Table 1.4: Preliminary Non-Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR01 | Provide a responsive interface across desktop, tablet, and mobile devices. | High |
| NFR02 | Maintain a clear, consistent, and user-friendly interface. | High |
| NFR03 | Use a modular and maintainable software architecture. | High |
| NFR04 | Validate user inputs and handle errors appropriately. | High |
| NFR05 | Protect user accounts and restrict access to authorized resources. | High |
| NFR06 | Execute vulnerability simulations within a controlled local testing environment. | High |
| NFR07 | Support compatibility with modern web browsers. | High |
| NFR08 | Present analysis results in a readable and understandable format. | High |

Documentation Note: The stakeholder survey and requirements listed above represent a proposed survey framework and preliminary system analysis. Actual respondent counts, survey responses, percentages, and conclusions must be included only after conducting the survey. Requirements and priorities should also be updated according to the final implementation and project scope.

1.2 PROJECT OVERVIEW – PROPOSED SOLUTION

1.2.1 SOLUTION CONCEPT

IEEE SB SNGCE Portal Portal is proposed as a web-based chapter event and registration security analysis platform designed to support the development, testing, and security analysis of MERN Stack chapter events and registrations in a controlled local blockchain environment.

The system provides an integrated interface for managing chapter event and registration projects, writing or uploading MERN Stack source code, compiling contracts, deploying them locally, and performing selected vulnerability simulations. It also aims to present execution logs, gas usage information, and structured security reports to help users understand potential security weaknesses and contract behaviour.

The application is designed using React.js, HTML5, CSS3, JavaScript, and Tailwind CSS for the frontend interface. The Monaco Editor provides a code-editing environment for MERN Stack contracts. Node.js and Express.js support backend operations, while MongoDB is proposed for storing user accounts, project information, contract details, and analysis results. MERN Stack, PDFKit Engine, Node.js/Express.js, and Mongoose ODM support chapter event and registration compilation, local blockchain deployment, and contract interaction.

The proposed solution follows a modular design approach in which authentication, project management, code editing, compilation, deployment, vulnerability simulation, visualization, and report generation are organized as separate functional components. This structure supports incremental development through Scrum sprints and allows individual modules to be developed, tested, and maintained independently.

The conceptual architecture consists of a web-based frontend, backend services, a database, chapter event and registration compilation tools, a local blockchain environment, and security analysis components. The final architecture should reflect the modules and integrations implemented in the project.

1.2.1.1 WORKING PRINCIPLE

The proposed system follows a sequence of operations:

- The user opens the IEEE SB SNGCE Portal Portal application through a compatible web browser and logs in if authentication is enabled.

- The user creates a new chapter event and registration project or opens an existing project.

- The user writes MERN Stack code in the integrated code editor or uploads a supported source file.

- The system validates the input and compiles the source code using the configured MERN Stack compiler.

- If compilation is successful, the user can deploy the compiled contract to the configured local blockchain environment.

- The user selects an available vulnerability simulation, such as unauthorized registration or access-control testing, depending on the implemented modules.

- The system executes the selected test and presents the available results, including execution logs and relevant transaction details.

- Where supported, the system displays gas usage information and visual representations of contract execution.

- The user can generate a structured security report containing the available findings, simulation results, and recommendations.

- The user reviews the results to understand potential weaknesses and identify possible improvements to the chapter event and registration.

The exact workflow depends on the features implemented in the final application. Compilation, deployment, simulation, and reporting results should be displayed according to the actual execution outcome.

The operational flow illustrates the sequence from project creation and MERN Stack code editing to compilation, local deployment, vulnerability simulation, result visualization, and security report generation.

1.2.2 KEY FEATURES

The key features of IEEE SB SNGCE Portal Portal are identified based on the proposed functional requirements and the need for an integrated environment for chapter event and registration security learning and analysis.

Table 1.3: Feature List of the Application

| Feature | Description | Expected Benefit |
| --- | --- | --- |
| User Authentication | Provides registration and login functionality, if implemented. | Supports user account management and controlled access. |
| Project Management | Allows users to create, organize, and manage chapter event and registration projects. | Keeps contract-related work organized. |
| MERN Stack Code Editor | Provides an interface for writing and editing MERN Stack source code using Monaco Editor. | Improves the coding and testing workflow. |
| Code Upload and Validation | Accepts supported MERN Stack files and checks input validity. | Simplifies the process of loading contract source code. |
| Smart Contract Compilation | Compiles MERN Stack code and displays available errors and warnings. | Helps identify compilation issues before deployment. |
| Local Blockchain Deployment | Supports deploying compiled contracts to a local Node.js/Express.js blockchain environment. | Enables controlled testing without deploying to a public blockchain. |
| Vulnerability Simulation | Supports selected security tests, such as unauthorized registration and access-control testing. | Helps users understand specific security weaknesses. |
| Execution Logs and Visualization | Presents available execution events, transaction details, and simulation results. | Makes contract behaviour easier to understand. |
| Gas Usage Analysis | Displays gas consumption for supported transactions or operations. | Helps users evaluate execution costs. |
| Security Report Generation | Organizes available findings, test results, and recommendations into a report. | Supports documentation and review of security analysis. |
| Vulnerability Reference Examples | Provides example contracts or reference material, if implemented. | Supports learning about common vulnerability patterns. |

1.2.2.1 TECHNOLOGY REQUIREMENTS

Table 1.4: System Technology Requirements

| Component | Proposed Technology | Purpose |
| --- | --- | --- |
| Frontend Structure | HTML5, React.js | Organizes the application interface and reusable UI components. |
| Styling | CSS3, Tailwind CSS | Controls visual appearance and responsive layouts. |
| Client-side Programming | JavaScript | Supports interface interactions and frontend logic. |
| Code Editor | Monaco Editor | Provides source-code editing functionality. |
| Backend Development | Node.js, Express.js | Handles application requests and backend services. |
| Database | MongoDB, Mongoose | Stores user, project, contract, and analysis data as configured. |
| Smart Contract Language | MERN Stack | Defines the chapter events and registrations to be tested. |
| MERN Stack Compiler | PDFKit Engine | Compiles MERN Stack source code. |
| Local Blockchain | Node.js/Express.js Network | Provides a controlled environment for contract deployment and testing. |
| Blockchain Interaction | Mongoose ODM | Supports contract deployment and blockchain interactions. |
| Real-time Communication | WebSocket (ws), if implemented | Supports live updates of execution events and simulation results. |
| Version Control | Git and GitHub | Tracks source-code changes and supports team collaboration. |
| Development Environment | Visual Studio Code or equivalent | Supports coding, debugging, and project development. |
| Browser Testing | Chrome, Firefox, Edge | Validates application behaviour in modern web browsers. |
| Deployment Environment | Suitable hosting or container environment | Supports running the application and its required services. |

1.2.2.2 NON-FUNCTIONAL FEATURES

In addition to functional capabilities, IEEE SB SNGCE Portal Portal emphasizes the following software quality characteristics.

Usability: The application should provide clear navigation, meaningful labels, understandable error messages, and an organized interface suitable for students and developers.

Responsiveness: The interface should adapt to different screen sizes while maintaining readability and usability. The code editor and data visualizations should remain practical on supported devices.

Performance: The system should handle code compilation, local deployment, and security simulations efficiently for supported contract sizes. Long-running operations should provide appropriate status information.

Maintainability: The source code should follow a modular structure with separate components for frontend operations, backend services, database access, and chapter event and registration analysis.

Security: The application should validate inputs, protect user credentials, restrict access to authorized resources, and avoid exposing sensitive configuration details. Testing should be performed in a controlled local environment, particularly when executing potentially vulnerable contracts.

Reliability: The application should handle compilation failures, deployment errors, invalid inputs, and simulation failures without presenting unsuccessful operations as successful results.

Compatibility: The application should function correctly in commonly used modern web browsers and supported development environments.

Scalability: The system architecture should allow additional vulnerability tests, analysis modules, and reporting features to be incorporated in future versions.

Accuracy and Transparency: Analysis results should clearly identify which tests were executed and what they found. The platform should not claim that a contract is completely secure merely because selected tests did not identify a vulnerability.

Figure 1.4: Illustrative Wireframe of the IEEE SB SNGCE Portal Portal Dashboard

The wireframe may illustrate the project dashboard, MERN Stack code editor, compilation status, deployment controls, vulnerability testing options, and analysis results. Conceptual wireframes should be clearly distinguished from screenshots of the implemented application.

The above architecture, workflow, and feature descriptions represent the proposed design of IEEE SB SNGCE Portal Portal. The final report should include actual application screenshots, implemented architecture, and verified functionality wherever available.

1.3 PROJECT ANALYSIS – EXISTING / SIMILAR VS PROPOSED

1.3.1 EXISTING / SIMILAR APPROACHES

Several existing tools and platforms support chapter event and registration development, compilation, deployment, and security analysis. However, these tools differ in their primary objectives, supported features, level of integration, and suitability for beginners who want to understand chapter event and registration vulnerabilities through practical experimentation.

1.3.1.1 Traditional Smart Contract Development Environments

Traditional development environments provide code editors, syntax highlighting, debugging facilities, and support for developing MERN Stack smart contracts. Developers can use these environments to write and maintain contract code. However, additional tools or configurations may be required for local blockchain deployment, vulnerability simulation, gas analysis, and structured security reporting.

1.3.1.2 Online Smart Contract Development Platforms

Online development platforms such as Remix IDE provide facilities for writing, compiling, and testing MERN Stack chapter events and registrations. They are useful for learning MERN Stack and experimenting with contract execution. However, the availability and integration of specific security simulations, analysis visualizations, and customized reporting features depend on the platform and its available tools or plugins.

1.3.1.3 Smart Contract Security Analysis Tools

Specialized security analysis tools, such as Slither, help developers identify potential vulnerabilities and coding issues in chapter events and registrations. These tools can support static analysis and security reviews. However, users may need additional environments and tools to perform local deployment, simulate selected attack scenarios, visualize execution behaviour, and organize results into a unified report.

1.3.1.4 Local Blockchain Development Frameworks

Frameworks such as Node.js/Express.js provide facilities for compiling, deploying, and testing chapter events and registrations in local blockchain environments. They are valuable for development and controlled testing. However, developers may need to create additional user interfaces, simulation modules, visualization components, and reporting functionality to provide a beginner-friendly, integrated learning experience.

1.3.2 PROPOSED UNIQUENESS / IMPROVEMENT

IEEE SB SNGCE Portal Portal proposes to combine selected chapter event and registration development, local blockchain testing, vulnerability simulation, execution visualization, gas usage analysis, and security reporting features within a unified web-based interface.

Its proposed improvement is not the invention of a new blockchain or vulnerability detection technology, but the development of an integrated and student-oriented environment that connects contract development with practical security analysis. By organizing these activities into a single workflow, the platform aims to help users understand how selected vulnerabilities affect chapter event and registration execution and how security findings can be documented.

The proposed system focuses on the following improvements:

- Integrated workflow: Combines MERN Stack code editing, compilation, local deployment, and selected security tests within one application.

- Controlled experimentation: Supports vulnerability testing in a local blockchain environment rather than requiring deployment to a public network.

- Execution visualization: Presents available logs and simulation results in an organized and understandable format.

- Gas usage analysis: Helps users examine gas consumption for supported transactions or operations.

- Structured security reporting: Organizes identified findings, test outcomes, and recommendations into a report.

- Educational focus: Provides a practical environment for students and beginner developers to explore chapter event and registration security concepts.

The effectiveness of these improvements depends on the features implemented and tested in the final application. IEEE SB SNGCE Portal Portal is intended to complement existing development and security tools rather than replace comprehensive professional chapter event and registration audits.

1.3.2.1 MAJOR IMPROVEMENTS OFFERED BY CHAINGUARD PORTAL

Centralized security workflow: IEEE SB SNGCE Portal Portal aims to bring MERN Stack code editing, compilation, local blockchain deployment, vulnerability simulation, and security reporting into a unified interface.

Security-focused organization: The platform focuses on chapter event and registration development and security analysis, helping students and developers understand common vulnerabilities and the importance of secure coding practices.

Practical vulnerability testing: The proposed system supports selected vulnerability simulations in a controlled local blockchain environment, allowing users to examine contract behaviour under specific test scenarios.

Execution visualization: The platform aims to present execution logs, transaction details, and simulation results in an organized format, making it easier to understand how chapter events and registrations behave during testing.

Gas usage analysis: The proposed gas profiling feature helps users examine the gas consumed by supported transactions or operations and understand the execution cost of chapter events and registrations.

Structured security reporting: The system aims to consolidate available vulnerability findings, simulation outcomes, and recommendations into structured security reports for documentation and review.

Modular implementation: The proposed modular architecture supports future enhancements, including additional vulnerability tests, improved visualization, expanded security analysis, and integration with other development tools.

Educational focus: By connecting contract development with practical security testing, IEEE SB SNGCE Portal Portal provides a learning-oriented environment for students and beginner developers exploring blockchain security.

1.4 USE CASES

Use-case analysis describes the interactions between the proposed system and its external users. It helps identify the functional boundaries, expected behaviour, and services provided by the application.

IEEE SB SNGCE Portal Portal is proposed as a web-based platform for chapter event and registration development and security analysis. Users can create or access chapter event and registration projects, write or upload Solidity source code, compile contracts, deploy them in a local blockchain environment, execute selected vulnerability simulations, and examine analysis results. The availability of each operation depends on the modules implemented in the final application.

1.4.1 IDENTIFIED USER ROLES

The proposed system identifies the following user roles.

Table 1.7: User Role Identification

| User Role | Description | Main Responsibilities / Interactions |
| --- | --- | --- |
| Student / Developer | User who creates and tests chapter events and registrations. | Creates projects, writes MERN Stack code, compiles contracts, deploys them locally, and examines simulation results. |
| Faculty Member / Project Evaluator | Academic reviewer assessing project work and security concepts. | Reviews project demonstrations, test results, vulnerability explanations, and security reports. |
| Security Learner | User exploring chapter event and registration vulnerabilities and secure coding practices. | Runs supported simulations, studies execution logs, and examines gas usage and security findings. |
| System Administrator | Responsible for managing the application, if administrative functionality is implemented. | Manages application configuration and oversees authorized administrative operations. |

Faculty members and security learners may use the same application features as student developers, although their objectives may differ. For example, students may focus on implementing and testing contracts, while faculty members may focus on demonstrations and academic evaluation.

If user authentication and role-based permissions are included in the implementation, different access levels can be configured. Otherwise, these roles represent conceptual user categories rather than separate authenticated account types.

Primary Actor

- Student / Developer — writes, compiles, deploys, and tests chapter events and registrations using the proposed platform.

Supporting Actors and Systems

- Faculty Member / Project Evaluator — reviews demonstrations and security analysis results.

- MERN Stack Compiler (PDFKit Engine) — compiles MERN Stack source code and produces compilation outputs.

- Local Blockchain (Node.js/Express.js Network) — provides a controlled environment for contract deployment and execution.

- Blockchain Interaction Library (Mongoose ODM) — supports contract deployment and interaction with the local blockchain.

- Database (MongoDB) — stores application information and analysis records, where database integration is implemented.

- Version Control System (Git/GitHub) — supports source-code management and collaboration during development.

The resulting high-level relationships are:

Student / Developer → IEEE SB SNGCE Portal Portal

- Register / Log In, if implemented

- Create or Manage Projects

- Write or Upload MERN Stack Code

- Compile Smart Contracts

- View Compilation Errors and Warnings

- Deploy Contracts to a Local Blockchain

- Execute Supported Vulnerability Simulations

- View Execution Logs and Simulation Results

- Examine Gas Usage

- Generate Security Reports

Faculty Member / Project Evaluator → IEEE SB SNGCE Portal Portal

- Review Project Demonstrations

- Examine Vulnerability Simulation Results

- Review Security Reports

- Evaluate Technical Implementation and Documentation

Supporting Systems → IEEE SB SNGCE Portal Portal

- MERN Stack Compiler → Compile Source Code

- Local Blockchain → Execute and Test Deployed Contracts

- Database → Store and Retrieve Supported Application Records

- Git/GitHub → Maintain Development History

1.4.2 PRIMARY USE CASES

The major use cases identified for IEEE SB SNGCE Portal Portal are summarized below.

Table 1.8: Primary Use Case Identification

| Use Case ID | Use Case Name | Primary Actor | Description |
| --- | --- | --- | --- |
| UC01 | User Registration and Login | Student / Developer | Creates an account and accesses the application, if authentication is implemented. |
| UC02 | Manage Smart Contract Projects | Student / Developer | Creates, opens, and organizes chapter event and registration projects. |
| UC03 | Write or Upload MERN Stack Code | Student / Developer | Writes code in the editor or uploads a supported MERN Stack source file. |
| UC04 | Compile Smart Contract | Student / Developer | Compiles MERN Stack code and displays available errors and warnings. |
| UC05 | Deploy Smart Contract | Student / Developer | Deploys a successfully compiled contract to the configured local |
| UC06 | Simulate Smart Contract Vulnerabilities | Student / Developer | Executes supported vulnerability tests in the controlled environment. |
| UC07 | View Execution Logs and Results | Student / Developer | Examines available transaction details, execution logs, and simulation outcomes. |
| UC08 | Analyze Gas Usage | Student / Developer | Views gas consumption for supported transactions or contract operations. |
| UC09 | Generate Security Report | Student / Developer | Generates a report containing available findings, test outcomes, and recommendations. |
| UC10 | Review Security Analysis | Faculty Member / Project Evaluator | Examines project demonstrations, simulation results, and generated reports. |
| UC11 | Explore Vulnerability Examples | Security Learner | Reviews available vulnerability examples and related explanations, if implemented. |

1.4.3 USE CASE ACTIVITY FLOW

The activity flow represents the general sequence of operations followed by a user while interacting with IEEE SB SNGCE Portal Portal. It illustrates the process from accessing the application and selecting a chapter event and registration project to compiling the MERN Stack source code, deploying the contract in a local blockchain environment, executing supported vulnerability simulations, and reviewing the analysis results.

CHAPTER 2

CHAPTER 2. PRODUCT BACKLOG

2.1 OUTLINE

A Product Backlog is a dynamic, single, ordered list of all work needed to improve a product in a Scrum project. It serves as the single source of truth for everything the Scrum Team might build, fix, research, or learn next

2.1.1. WHAT BELONGS IN A PRODUCT BACKLOG

Features: New functional capabilities requested by users or stakeholders.

Bug Fixes: Known defects and errors that need to be resolved.

Technical Debt: Code refactoring, infrastructure upgrades, and architectural improvements.

Research & Learning: Spikes, experiments, or discovery tasks to reduce uncertainty.

2.1.2. KEY CHARACTERISTICS (DEEP)

Detailed Appropriately: Items near the top are small, clear, and granular; items at the bottom are larger and less defined.

Emergent: It continuously evolves as market conditions change, user feedback arrives, and the team learns more.

Estimable: Items can be sized by the development team so they can be planned effectively.

Prioritized: Arranged in order of value, risk, urgency, and dependencies by the Product Owner.

2.1.3. CORE MANAGEMENT RULES

Ownership: The Product Owner owns the backlog content, ordering, and decisions on what to accept or reject.

Estimation: The Developers are responsible for sizing the Product Backlog Items (PBIs).

Refinement: The team regularly breaks down and clarifies items in an ongoing activity called backlog grooming/refinement.

Sprint Pull: During Sprint Planning, the team selects top-priority, ready items to move into the Sprint Backlog for execution.

2.1  INTEGRATED INITIAL RECORD

The Integrated Initial Record presents the initial set of user stories and features identified for IEEE SB SNGCE Portal Portal. Each item describes a capability or development requirement that contributes to the proposed system. Priorities indicate relative importance and may be revised during backlog refinement.

Table 2.1: List of User Stories and Features

| ID | User Story / Feature | Priority |
| --- | --- | --- |
| US01 | As a user, I want to access the application so that I can use the available chapter event and registration analysis features. | Must |
| US02 | As a user, I want to create and manage chapter event and registration projects so that I can organize my MERN Stack work. | Must |
| US03 | As a developer, I want to write MERN Stack code in an editor so that I can create chapter events and registrations. | Must |
| US04 | As a developer, I want to upload a MERN Stack source file so that I can analyze existing contract code. | Must |
| US05 | As a developer, I want to compile MERN Stack code so that I can identify compilation errors and warnings. | Must |
| US06 | As a developer, I want to deploy compiled contracts on a local blockchain so that I can test their execution in a controlled environment. | Must |
| US07 | As a security learner, I want to simulate supported vulnerabilities so that I can understand potential security weaknesses. | Must |
| US08 | As a user, I want to view transaction logs and simulation results so that I can understand contract execution behaviour. | Must |
| US09 | As a developer, I want to view gas usage for supported transactions so that I can examine execution costs. | Should |
| US10 | As a user, I want to generate a structured security report so that I can review and document the available findings. | Must |
| US11 | As a learner, I want to explore vulnerability examples and explanations so that I can improve my understanding of chapter event and registration security. | Could |
| US12 | As a user, I want a clear and responsive interface so that I can use the platform conveniently. | Must |
| US13 | As a developer, I want useful error messages and input validation so that I can identify and correct problems. | Must |
| US14 | As a development team, we want modular and maintainable code so that the application can be tested and improved efficiently. | Should |
| US15 | As a development team, we want to track source-code changes using Git and GitHub so that development history and collaboration can be managed. | Must |
| US16 | As a project evaluator, I want to review demonstrations and available analysis reports so that I can assess the implemented functionality. | Should |

Prioritization:

- Must Have: US01, US02, US03, US04, US05, US06, US07, US08, US10, US12, US13, US15.

- Should Have: US09, US14, US16.

- Could Have: US11.

The initial release focuses on the essential workflow of MERN Stack code preparation, compilation, local blockchain deployment, supported vulnerability testing, and presentation of results. Gas usage analysis, maintainability improvements, and evaluator-oriented review are prioritized according to project capacity. A vulnerability-example library is treated as an optional enhancement.

Features such as authentication, advanced vulnerability detection, automated optimization, or report export should be included as completed capabilities only if they are implemented and tested in the final system. The status of each user story must be updated based on actual sprint progress and supporting evidence.

2.2 USE CASE UC-01 — USER REGISTRATION AND LOGIN

Backlog Mapping: US01
Sprint: Sprint 1
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: Authentication System

2.3.1. USER STORY

As a user, I want to access the application so that I can use the available chapter event and registration analysis features.

This use case corresponds to US01 in the Product Backlog.

2.3.2. OBJECTIVE

To provide access to IEEE SB SNGCE Portal Portal and enable authorized users to use the available chapter event and registration development and security analysis features. Registration and login functionality applies only if authentication is implemented in the application.

2.3.3. TRIGGER

The user opens the IEEE SB SNGCE Portal Portal application and selects the login or registration option, if available.

2.3.4. PRECONDITIONS

- The IEEE SB SNGCE Portal Portal application is accessible.

- The user has a supported browser and network connection.

- Authentication services and user account storage are configured, if authentication is implemented.

2.3.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens the IEEE SB SNGCE Portal Portal application. |
| 2 | The system displays the available access options. |
| 3 | The user enters the required credentials, if login is supported. |
| 4 | The system validates the submitted information. |
| 5 | The system grants access when the credentials are valid. |
| 6 | The user accesses the available chapter event and registration analysis features. |

2.3.6. ALTERNATE / EXCEPTION FLOW

If the submitted credentials are invalid, the system displays an appropriate error message. If authentication is not implemented, the user accesses the application's available features directly, according to the implemented design.

2.3.7. POSTCONDITIONS

The user can access the application's available functionality according to the implemented access mechanism.

2.3.8. ACCEPTANCE CRITERIA

- The application opens successfully.

- If authentication is implemented, valid credentials allow access.

- Invalid credentials are handled appropriately.

- Access-related errors are displayed clearly.

- The application remains usable on supported devices.

2.3.9. DEFINITION OF DONE

The functionality is implemented where applicable, integrated, tested, reviewed, committed to Git, and accepted according to the team's agreed Definition of Done.

2.4 USE CASE UC-02 — MANAGE SMART CONTRACT PROJECTS

Backlog Mapping: US02
Sprint: Sprint 2
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: Project Management Module

2.4.1. USER STORY

As a developer, I want to create, open, and organize chapter event and registration projects so that I can manage my MERN Stack development work efficiently.

This use case corresponds to US02 in the Product Backlog.

2.4.2. OBJECTIVE

To provide a structured method for organizing chapter event and registration projects and accessing the source code and related information associated with each project.

2.4.3. TRIGGER

The user opens the project dashboard and selects an available project management option.

2.4.4. PRECONDITIONS

- The IEEE SB SNGCE Portal Portal application is accessible.

- The project management interface is available.

- Project storage is configured according to the application's implementation.

2.4.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens the project dashboard. |
| 2 | The system displays the available projects, if any. |
| 3 | The user selects the option to create a new project or open an existing project. |
| 4 | The user enters the required project information or selects an existing project. |
| 5 | The system validates the provided information. |
| 6 | The system creates or opens the selected project. |
| 7 | The user proceeds to write, upload, or analyze MERN Stack code. |

2.4.6. ALTERNATE / EXCEPTION FLOW

If required project information is missing, the system requests the necessary details. If an existing project cannot be accessed, the system displays an appropriate error message.

2.4.7. POSTCONDITIONS

The selected project is available for further chapter event and registration development or analysis, subject to the implemented project management features.

2.4.8. ACCEPTANCE CRITERIA

- Users can access the project management interface.

- Project creation and opening work as implemented.

- Required project information is validated.

- Project information is displayed clearly.

- Errors are handled without disrupting the application.

2.4.9. DEFINITION OF DONE

The project management functionality is implemented, integrated, tested, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.5 USE CASE UC-03 — WRITE OR UPLOAD SOLIDITY CODE

Backlog Mapping: US03 and US04
Sprint: Sprint 2
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: MERN Stack Code Editor / File Validation Module

2.5.1. USER STORY

As a developer, I want to write MERN Stack code in the editor or upload a supported MERN Stack source file so that I can prepare chapter events and registrations for compilation and security analysis.

This use case combines the code-editing and source-upload requirements represented by US03 and US04 in the Product Backlog.

2.5.2. OBJECTIVE

To enable users to prepare MERN Stack chapter event and registration source code through an integrated code editor or supported file-upload mechanism.

2.5.3. TRIGGER

The user opens a project and selects the code editor or source-file upload option.

2.5.4. PRECONDITIONS

- The application and code editor are accessible.

- A project is selected or a suitable working area is available.

- File upload is available if source-file import is supported.

2.5.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens a chapter event and registration project. |
| 2 | The system displays the MERN Stack code editor. |
| 3 | The user writes or edits MERN Stack source code, or selects a supported source file for upload. |
| 4 | The system accepts the code or validates the uploaded file according to the supported format. |
| 5 | The user reviews the source code. |
| 6 | The source code is made available for compilation. |

2.5.6. ALTERNATE / EXCEPTION FLOW

If the uploaded file has an unsupported format or cannot be read, the system displays an appropriate message. If the source code is incomplete or contains syntax errors, the user can proceed to compilation to identify the errors.

2.5.7. POSTCONDITIONS

MERN Stack source code is available in the working project for compilation, subject to successful input handling.

2.5.8. ACCEPTANCE CRITERIA

- The code editor is accessible.

- Users can enter and edit MERN Stack source code.

- Supported source files can be uploaded if that feature is implemented.

- Invalid or unsupported uploads are handled appropriately.

- Source code remains available for the next development step.

2.5.9. DEFINITION OF DONE

The code editing and applicable file-upload functionality is implemented, integrated, tested, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.6 USE CASE UC-04 — COMPILE SMART CONTRACT

Backlog Mapping: US05
Sprint: Sprint 3
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: MERN Stack Compiler (PDFKit Engine)

2.6.1. USER STORY

As a developer, I want to compile MERN Stack code so that I can identify compilation errors and warnings before deploying a chapter event and registration.

This use case corresponds to US05 in the Product Backlog.

2.6.2. OBJECTIVE

To compile the prepared MERN Stack source code using the configured compiler and present the compilation results to the user.

2.6.3. TRIGGER

The user selects the Compile option after preparing or uploading MERN Stack source code.

2.6.4. PRECONDITIONS

- MERN Stack source code is available in the editor or project.

- The compiler is configured and accessible.

- The source code and compiler version are compatible with the configured compilation process.

2.6.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens a chapter event and registration project. |
| 2 | The user selects Compile. |
| 3 | The system submits the source code and applicable compiler settings to the compilation module. |
| 4 | The compiler processes the source code. |
| 5 | The system receives the compilation result. |
| 6 | The system displays successful compilation and available compiler warnings. |
| 7 | The compiled contract output is made available for deployment, if compilation succeeds. |

2.6.6. ALTERNATE / EXCEPTION FLOW

If compilation fails, the system displays the available error messages and relevant source locations. The user can correct the code and compile it again. If the compiler is unavailable or the configuration is invalid, the system displays an appropriate error message.

2.6.7. POSTCONDITIONS

The compilation result is displayed. If compilation succeeds, the required compiled output is available for the deployment process.

2.6.8. ACCEPTANCE CRITERIA

- The system accepts supported MERN Stack source code for compilation.

- Successful compilation is clearly indicated.

- Compiler errors and available warnings are displayed.

- Failed compilation does not proceed as a successful deployment.

- The compiled output can be used by the deployment module when supported.

2.6.9. DEFINITION OF DONE

The compilation functionality is implemented, integrated with the configured MERN Stack compiler, tested using suitable valid and invalid source files, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.7 USE CASE UC-05 — DEPLOY SMART CONTRACT

Backlog Mapping: US06
Sprint: Sprint 4
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actors: Node.js/Express.js Local Blockchain, Mongoose ODM

2.7.1. USER STORY

As a developer, I want to deploy a successfully compiled chapter event and registration to a local blockchain so that I can test its execution in a controlled environment.

This use case corresponds to US06 in the Product Backlog.

2.7.2. OBJECTIVE

To provide a controlled local blockchain environment for deploying and testing compiled chapter events and registrations without requiring deployment to a public blockchain network.

2.7.3. TRIGGER

The user selects the Deploy option for a successfully compiled chapter event and registration.

2.7.4. PRECONDITIONS

- MERN Stack source code has compiled successfully.

- The local blockchain environment is configured and running.

- The deployment module and required blockchain libraries are available.

- The compiled contract output is accessible to the deployment process.

2.7.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user selects a successfully compiled chapter event and registration. |
| 2 | The user initiates deployment. |
| 3 | The system prepares the deployment request using the compiled contract output. |
| 4 | The deployment module connects to the configured local blockchain. |
| 5 | The system submits the deployment transaction. |
| 6 | The local blockchain processes the transaction. |
| 7 | The system displays the deployment result and available contract address or transaction details. |
| 8 | The user proceeds to interact with or test the deployed contract. |

2.7.6. ALTERNATE / EXCEPTION FLOW

If compilation has failed or the compiled output is unavailable, deployment is not initiated. If the local blockchain is unavailable or the deployment transaction fails, the system displays an appropriate error message so that the user can correct the issue and retry.

2.7.7. POSTCONDITIONS

If deployment succeeds, the contract is available on the configured local blockchain for supported testing and interaction.

2.7.8. ACCEPTANCE CRITERIA

- Only successfully compiled contracts are eligible for deployment.

- The system connects to the configured local blockchain.

- Deployment results are displayed clearly.

- Available contract addresses and transaction details are presented correctly.

- Deployment failures are handled appropriately.

- The deployed contract can be used by supported testing features.

2.7.9. DEFINITION OF DONE

The deployment functionality is implemented, integrated with the local blockchain, tested using suitable contracts, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.8 USE CASE UC-06 — SIMULATE SMART CONTRACT VULNERABILITIES

Backlog Mapping: US07
Sprint: Sprint 5
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: Local Blockchain / Vulnerability Simulation Module

2.8.1. USER STORY

As a developer, I want to simulate supported chapter event and registration vulnerabilities so that I can understand potential security weaknesses and observe their behaviour in a controlled environment.

This use case corresponds to US07 in the Product Backlog.

2.8.2. OBJECTIVE

Enable users to execute supported vulnerability test scenarios against chapter events and registrations in a controlled local environment and examine the resulting behaviour.

2.8.3. TRIGGER

The user selects an available vulnerability simulation for a deployed chapter event and registration.

2.8.4. PRECONDITIONS

- The IEEE SB SNGCE Portal Portal application is accessible.

- A chapter event and registration has been compiled and deployed successfully, where required by the selected test.

- The relevant vulnerability simulation is implemented and configured.

- The local blockchain environment is available.

2.8.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens a deployed chapter event and registration project. |
| 2 | The system displays the available vulnerability testing options. |
| 3 | The user selects a supported vulnerability scenario. |
| 4 | The system prepares and executes the corresponding test operations. |
| 5 | The local blockchain processes the submitted transactions. |
| 6 | The system collects the available execution results and logs. |
| 7 | The system displays the simulation outcome for the user to examine. |

2.8.6. ALTERNATE / EXCEPTION FLOW

If the selected simulation is unavailable, the system informs the user. If the contract is not deployed or a transaction fails, the system displays the available error details. A test result should not be presented as proof of complete contract security.

2.8.7. POSTCONDITIONS

The simulation outcome and available execution details are presented for analysis. Any state changes occur within the configured testing environment.

2.8.8. ACCEPTANCE CRITERIA

- Available vulnerability simulations are clearly identified.

- The user can initiate a supported simulation.

- Simulation results and available logs are displayed.

- Failed tests and execution errors are handled appropriately.

- Testing is performed in the configured controlled environment.

- Results are presented without claiming that all possible vulnerabilities have been detected.

2.8.9. DEFINITION OF DONE

The supported simulation functionality is implemented, integrated with the testing environment, verified using suitable test cases, reviewed, committed to Git, and accepted according to the team's agreed Definition of Done.

2.9 USE CASE UC-07 — VIEW EXECUTION LOGS AND RESULTS

Backlog Mapping: US08
Sprint: Sprint 6
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: Local Blockchain / Execution Monitoring Module

2.9.1. USER STORY

As a developer, I want to view transaction logs and simulation results so that I can understand chapter event and registration execution behaviour and examine the outcomes of security tests.

This use case corresponds to US08 in the Product Backlog.

2.9.2. OBJECTIVE

Present available transaction information, execution logs, and vulnerability simulation outcomes in an understandable format to support chapter event and registration testing and learning.

2.9.3. TRIGGER

The user opens the execution results section after a contract operation or vulnerability simulation.

2.9.4. PRECONDITIONS

- The application is accessible.

- A contract execution or simulation has been attempted.

- Relevant logs or results are available from the execution environment.

2.9.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens the execution results section. |
| 2 | The system retrieves available execution information. |
| 3 | The system displays transaction status and relevant details where available. |
| 4 | The system presents available logs and simulation outcomes. |
| 5 | The user reviews the information to understand contract behaviour. |
| 6 | The user returns to the project or proceeds to another analysis feature. |

2.9.6. ALTERNATE / EXCEPTION FLOW

If no execution information is available, the system displays a suitable message. If logs cannot be retrieved, the system indicates that the results are unavailable instead of displaying misleading information.

2.9.7. POSTCONDITIONS

The user can examine the available execution information and simulation outcomes.

2.9.8. ACCEPTANCE CRITERIA

- Available execution results are displayed clearly.

- Transaction status is identifiable where provided by the execution environment.

- Logs are readable and appropriately organized.

- Empty or unavailable results are handled gracefully.

- Displayed information corresponds to the selected project or test.

2.9.9. DEFINITION OF DONE

The results interface is implemented, integrated with the available execution data, tested using successful and failed operations where applicable, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.10 USE CASE UC-08 — ANALYZE GAS USAGE

Backlog Mapping: US09
Sprint: Sprint 6
Priority: Should
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: Local Blockchain / Transaction Analysis Module

2.10.1. USER STORY

As a developer, I want to view gas consumption for supported transactions or contract operations so that I can understand their execution costs and compare relevant results.

This use case corresponds to US09 in the Product Backlog.

2.10.2. OBJECTIVE

Provide users with available gas usage information from supported contract operations and help them understand the computational cost associated with transaction execution.

2.10.3. TRIGGER

The user opens the gas analysis section or selects an available transaction result for which gas information is recorded.

2.10.4. PRECONDITIONS

- The application is accessible.

- A relevant transaction or contract operation has been executed.

- Gas information is available from the configured blockchain environment or transaction receipt.

- The gas analysis feature is implemented.

2.10.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user selects a transaction or supported contract operation. |
| 2 | The system retrieves the available gas usage information. |
| 3 | The system processes the relevant transaction data. |
| 4 | The system displays the recorded gas consumption. |
| 5 | Where supported, the system presents a comparison or visual representation of gas usage. |
| 6 | The user reviews the information to understand execution costs. |

2.10.6. ALTERNATE / EXCEPTION FLOW

If gas information is unavailable, the system displays an appropriate message. If a transaction fails or does not provide the expected receipt information, the system presents only the details that can be reliably obtained.

2.10.7. POSTCONDITIONS

Available gas consumption information is presented for the selected operation.

2.10.8. ACCEPTANCE CRITERIA

- Gas information is displayed for supported transactions.

- Values correspond to the selected transaction or operation.

- Missing data is handled appropriately.

- Any comparisons or charts use the available recorded data.

- The interface does not present estimated values as actual measurements.

2.10.9. DEFINITION OF DONE

The gas analysis functionality is implemented where included in the release, integrated with the available transaction data, tested using suitable operations, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.11 USE CASE UC-09 — GENERATE SECURITY REPORT

Backlog Mapping: US10
Sprint: Sprint 6
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Student / Developer
Supporting Actor: Security Analysis and Reporting Module

2.11.1. USER STORY

As a user, I want to generate a structured security report so that I can review the available vulnerability findings, test outcomes, and recommendations.

This use case corresponds to US10 in the Product Backlog.

2.11.2. OBJECTIVE

Organize the available security analysis information into a readable report that helps users review test outcomes and document the observations obtained from the platform.

2.11.3. TRIGGER

The user selects the report generation option after completing one or more supported analysis operations.

2.11.4. PRECONDITIONS

- The IEEE SB SNGCE Portal Portal application is accessible.

- Relevant compilation, execution, or vulnerability testing results are available.

- The reporting module is implemented and configured.

- The selected project or analysis results can be accessed.

2.11.5. MAIN SUCCESS SCENARIO

| Step | Actor/System Action |
| --- | --- |
| 1 | The user opens the analysis results for a chapter event and registration project. |
| 2 | The user selects the security report option. |
| 3 | The system collects the available findings and test results. |
| 4 | The system organizes the information into the supported report structure. |
| 5 | The system displays or generates the report. |
| 6 | The user reviews the report and accesses the available export or download option, if implemented. |

2.11.6. ALTERNATE / EXCEPTION FLOW

If no relevant analysis results are available, the system informs the user that a report cannot be generated from the current data. If report generation fails, the system displays an appropriate error message.

2.11.7. POSTCONDITIONS

A report is displayed or generated from the available analysis information, subject to the implemented reporting functionality.

2.11.8. ACCEPTANCE CRITERIA

- The report includes available analysis findings and test outcomes.

- Report information corresponds to the selected chapter event and registration project.

- Missing results are not presented as successful security checks.

- The report is readable and consistently formatted.

- Export or download functionality is available only if implemented.

- The report clearly represents the scope of the tests performed.

2.11.9. DEFINITION OF DONE

The reporting functionality is implemented, integrated with the available analysis results, tested with suitable project data, reviewed, committed to Git, and accepted according to the agreed Definition of Done.

2.12 USE CASE UC-10 — REVIEW SECURITY ANALYSIS

Backlog Mapping: US16
Priority: Should
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Evaluator / Guide
Supporting Actor: Developer

USER STORY

As an evaluator, I want to review the chapter event and registration security analysis so that I can assess the system's functionality and the clarity of its results.

OBJECTIVE

To enable the evaluator to examine the application's chapter event and registration analysis workflow, review the displayed results, and assess whether the implemented features meet the project's objectives.

MAIN FLOW

- The evaluator opens the IEEE SB SNGCE Portal Portal application.

- The evaluator selects or opens a sample chapter event and registration.

- The system provides access to the available compilation and security-analysis features.

- The evaluator reviews the analysis results and execution logs.

- The evaluator examines the displayed vulnerability simulation results, where implemented.

- The evaluator verifies the clarity and consistency of the generated output.

- The evaluator records observations or feedback for further improvement.

ACCEPTANCE CRITERIA

- The main implemented features can be demonstrated successfully.

- Analysis results and execution logs are presented clearly.

- Available vulnerability simulations produce understandable outputs.

- Errors and unsuccessful operations are communicated appropriately.

- The application can be evaluated against its documented requirements.

ACADEMIC VALUE

This use case supports the academic evaluation of the project by providing a structured way to demonstrate implemented features and verify their alignment with the project objectives.

2.13 USE CASE UC-11 — EXPLORE SMART CONTRACT VULNERABILITY EXAMPLES

Backlog Mapping: US11
Priority: Could
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Developer / Student

USER STORY

As a developer or student, I want to explore sample chapter event and registration vulnerabilities so that I can understand common security weaknesses and their possible effects.

OBJECTIVE

To provide sample MERN Stack contracts or predefined scenarios that help users understand selected chapter event and registration vulnerabilities in a controlled local environment.

MAIN FLOW

- The user opens the IEEE SB SNGCE Portal Portal application.

- The user navigates to the vulnerability examples section, if implemented.

- The system displays the available sample contracts or vulnerability scenarios.

- The user selects a sample for examination.

- The system displays the corresponding MERN Stack code and relevant explanation.

- The user examines or runs the example using the available analysis or simulation features.

- The system presents the resulting output, where supported.

ACCEPTANCE CRITERIA

- Available examples are clearly identified.

- Each example includes relevant explanatory information.

- Sample contracts can be viewed without modifying the original project files.

- Supported examples can be processed using the relevant application features.

- Examples are used only in a controlled development or testing environment.

EDUCATIONAL VALUE

This feature can help students understand how selected chapter event and registration vulnerabilities occur and how their effects may be demonstrated through controlled examples.

2.14 USE CASE UC-12 — MAINTAIN REUSABLE APPLICATION COMPONENTS

Backlog Mapping: US14
Priority: Should
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Developer

USER STORY

As a developer, I want reusable application components so that the system is easier to maintain, test, and extend.

OBJECTIVE

To organize the IEEE SB SNGCE Portal Portal implementation into reusable and modular components, reducing unnecessary code duplication and supporting future enhancements.

MAIN FLOW

- The developer identifies recurring interface elements and application logic.

- The developer separates suitable functionality into reusable components or modules.

- The components are integrated into the relevant application sections.

- The developer modifies a shared component when a change is required.

- The affected application sections reflect the change consistently.

- The developer tests the affected functionality for regression defects.

ACCEPTANCE CRITERIA

- Repeated interface elements are appropriately componentized.

- Shared components are reused where practical.

- Frontend and backend responsibilities are organized clearly.

- Changes do not introduce avoidable regression defects.

- The code structure supports future maintenance and enhancement.

TECHNICAL VALUE

This use case represents software engineering quality and maintainability. It contributes to the long-term sustainability of the application rather than providing a standalone user-facing feature.

2.15 USE CASE UC-13 — CONFIGURE BASIC SEARCH ENGINE METADATA

Backlog Mapping: US12
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Developer
Supporting Actor: Search Engine / Browser

USER STORY

As a developer, I want meaningful application metadata so that the system is clearly identified when opened in a browser and can provide appropriate page information.

OBJECTIVE

To configure suitable page titles, descriptions, and relevant metadata for the IEEE SB SNGCE Portal Portal application, where applicable to its deployment and accessibility requirements.

MAIN FLOW

- The developer configures an appropriate application title.

- The developer provides a relevant page description and other necessary metadata.

- The application includes the configured metadata in the relevant pages.

- The developer verifies the page information using a browser or inspection tools.

- The deployed application presents consistent identifying information.

ACCEPTANCE CRITERIA

- The application has a meaningful page title.

- Relevant metadata is configured where applicable.

- The page structure is understandable and consistent.

- Metadata accurately represents the chapter event and registration security analysis platform.

- No misleading descriptions or irrelevant keywords are used.

TECHNICAL VALUE

Basic metadata improves application identification and presentation. Search engine discoverability depends on deployment accessibility, indexing, and other factors; metadata alone does not guarantee search ranking.

2.16 USE CASE UC-14 — OPTIMIZE APPLICATION PERFORMANCE

Backlog Mapping: US09
Priority: Should
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Developer
Supporting Actor: Visitor / User

USER STORY

As a user, I want the application to respond efficiently so that I can work with chapter event and registration code and analysis results without unnecessary delays.

OBJECTIVE

To improve the responsiveness of the IEEE SB SNGCE Portal Portal interface and reduce avoidable processing overhead without compromising essential functionality.

MAIN FLOW

- The developer identifies unnecessary resources, inefficient operations, or avoidable delays.

- The developer reviews the frontend assets and relevant application processes.

- The developer optimizes resources or code where appropriate.

- The developer tests compilation, analysis, and result-display workflows.

- The developer compares observed behaviour before and after optimization, where measurable.

- The user accesses the application with an improved experience, where optimization is effective.

ACCEPTANCE CRITERIA

- Unnecessary resources are removed where appropriate.

- Frontend assets are optimized where necessary.

- Major application workflows operate without avoidable delays.

- Optimization does not compromise compilation, analysis, or result accuracy.

- Error handling and essential functionality remain intact.

TECHNICAL VALUE

Performance optimization improves usability and responsiveness. It should be evaluated through relevant tests rather than assumed solely from code changes.

2.17 USE CASE UC-15 — TRACK DEVELOPMENT THROUGH SOURCE CONTROL

Backlog Mapping: US15
Priority: Must
Story Points: To be finalized by the Scrum Team
Estimated Effort: To be estimated
Primary Actor: Developer
Supporting Actor: Git / GitHub

USER STORY

As a developer, I want to manage the source code through version control so that project changes can be tracked and previous versions can be reviewed.

OBJECTIVE

To maintain a traceable development history for IEEE SB SNGCE Portal Portal using Git and, where configured, a remote repository such as GitHub.

MAIN FLOW

- The developer initializes or accesses the project repository.

- The developer modifies the application source code.

- The developer stages the relevant changes.

- The developer commits changes with meaningful commit messages.

- The developer pushes commits to the remote repository, if configured.

- Team members review or integrate changes according to the agreed workflow.

- The repository maintains a history of development activities.

ACCEPTANCE CRITERIA

- Project source code is maintained in Git.

- Commit messages describe changes clearly.

- Development history can be reviewed.

- Major project increments are traceable through repository records.

- The final submitted version can be identified.

ACADEMIC EVIDENCE

Git history can provide evidence of incremental development and support the documentation of project progress across the Scrum sprints.

SUGGESTED ACTOR MODEL

For the UML Use Case Diagram of IEEE SB SNGCE Portal Portal, the following actors may be considered, depending on the features actually implemented.

Primary Actors

- Developer / Student — writes, compiles, and tests chapter events and registrations.

- Evaluator / Guide — reviews the application's features and analysis outputs.

Supporting Actors

- Local Blockchain Environment — supports local deployment and execution, if implemented.

- Git / GitHub — maintains the source-code history, where configured.

- Compiler Toolchain — processes MERN Stack contracts and returns compilation results.

- Browser — provides access to the application's user interface.

High-Level Use Case Relationships

Developer / Student → IEEE SB SNGCE Portal Portal

- Manage Smart Contract Projects

- Write or Upload MERN Stack Code

- Compile Smart Contracts

- Deploy Smart Contracts

- Simulate Smart Contract Vulnerabilities

- View Execution Logs and Results

- Analyze Gas Usage

- Generate Security Reports

- Explore Vulnerability Examples, if implemented

Evaluator / Guide → IEEE SB SNGCE Portal Portal

- Review Security Analysis

- Verify Implemented Features

- Examine Analysis Results and Reports

Developer → Development Environment

- Maintain Reusable Components

- Optimize Application Performance

- Track Development Through Source Control

External Supporting Systems → IEEE SB SNGCE Portal Portal

- MERN Stack Compiler — compilation support

- Local Blockchain — deployment and execution support

- Git / GitHub — source-code version tracking

The UML diagram should include only the actors and use cases that correspond to the actual implementation or clearly identified project scope.

CHAPTER 3

CHAPTER 3

STORY POINT ESTIMATION

3.1 INTRODUCTION

Story point estimation is an important activity in Agile software development that helps the development team estimate the relative effort, complexity, and uncertainty associated with implementing individual user stories. In the IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis project, story points are used to assess the work required to implement the user stories identified in the product backlog.

Unlike conventional time-based estimation, story points represent the relative size of a task rather than a guaranteed number of working hours. The estimation considers factors such as functional complexity, implementation effort, technical dependencies, testing requirements, and uncertainty. These estimates support prioritization, sprint planning, workload distribution, and progress monitoring throughout the project lifecycle.

For IEEE SB SNGCE Portal Portal, the development team may adopt a modified Fibonacci-based estimation scale consisting of 1, 2, 3, 5, and 8 story points. Smaller values represent relatively straightforward tasks, whereas larger values indicate greater implementation complexity or uncertainty. The final estimates should be confirmed by the Scrum Team during backlog refinement and sprint planning.

The project includes user stories covering chapter event and registration project management, MERN Stack code editing and uploading, contract compilation, local blockchain deployment, vulnerability simulation, execution log analysis, gas usage analysis, security report generation, reusable components, performance optimization, and source-code management. These stories collectively represent the functional and technical requirements of the proposed application.

3.2 OBJECTIVES OF STORY POINT ESTIMATION

The primary objectives of story point estimation in IEEE SB SNGCE Portal Portal are:

- To estimate the relative complexity of each user story before implementation.

- To support backlog prioritization and sprint planning based on project requirements and implementation effort.

- To distribute responsibilities among team members according to the identified workload.

- To identify technically demanding features that require additional design, implementation, or testing.

- To compare estimated work with actual progress during sprint reviews and retrospectives.

- To establish a measurable basis for monitoring team velocity and planning subsequent sprints.

- To identify dependencies among chapter event and registration editing, compilation, deployment, vulnerability simulation, and result generation.

- To support systematic verification of the implemented security-analysis features.

3.3 ESTIMATION APPROACH AND SCALE

The team uses relative estimation to assign story points to each user story. The estimation scale helps distinguish straightforward interface features from functionality involving chapter event and registration processing, blockchain interaction, vulnerability simulation, and security analysis.

Table 3.1: Story Point Estimation Scale

| Story Points | Relative Complexity | Typical Interpretation |
| --- | --- | --- |
| 1 | Very small | A minor change with minimal implementation effort |
| 2 | Small | A straightforward feature with limited complexity |
| 3 | Moderate | A feature requiring several implementation steps |
| 5 | High | A feature involving multiple components, interactions, or significant testing |
| 8 | Very high | A comparatively complex feature with substantial uncertainty or technical dependencies |

The scale supports consistent estimation discussions among team members. Story points are not directly equivalent to hours. Any hours recorded in the product backlog are separate indicative effort estimates used for planning and comparison.

For example, implementing basic chapter event and registration project management may receive a lower estimate if it involves straightforward data operations. In contrast, vulnerability simulation may require a higher estimate because it can involve test-contract preparation, controlled execution, result interpretation, and validation. The actual estimates must be determined by the Scrum Team based on the implemented scope and technical complexity.

3.3.1 PLANNING POKER APPROACH

Planning Poker is a collaborative estimation technique that can be used during backlog refinement. Each team member independently selects a story point value for a user story. The team then compares the estimates, discusses significant differences, and agrees on a final estimate.

For IEEE SB SNGCE Portal Portal, the team can use this technique to estimate stories involving MERN Stack compilation, local blockchain deployment, vulnerability simulation, gas usage analysis, and report generation. These features may require additional discussion because their complexity depends on implementation details and technical dependencies.

Table 3.1(b): Planning Poker Record Template

| User Story ID | Abinson Babu | Abinson Babu | Abinson Babu | Final Estimate | Reason | User Story ID |
| --- | --- | --- | --- | --- | --- | --- |
| US02 | 2 | 3 | 2 | 2 | Event and chapter membership management | US02 |
| US03 | 3 | 5 | 3 | 3 | MERN Stack editor and file handling | US03 |
| US05 | 5 | 5 | 3 | 5 | Dynamic QR attendance check-in workflow | US05 |
| US06 | 5 | 8 | 5 | 5 | Local blockchain deployment | US06 |
| US07 | 8 | 5 | 8 | 8 | Automated PDFKit certificate generation and email dispatch | US07 |

3.4 USER STORY ESTIMATION REGISTER

The product backlog contains user stories representing the functional and technical requirements of IEEE SB SNGCE Portal Portal. Each user story should have a priority, story point estimate, indicative effort, responsible team member, and implementation status.

The following register follows the existing backlog structure. The estimation and ownership fields should be completed using the team's actual planning records.

Table 3.2: User Story Estimation Register

| ID | User Story / Feature | Priority | Story Points | Hours | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US01 | Access Application | Must | 2 | 3 | Abinson Babu | Accepted |
| US02 | Manage Smart Contract Projects | Must | 2 | 3 | Abinson Babu | Accepted |
| US03 | Write MERN Stack Code | Must | 3 | 5 | Abinson Babu | Accepted |
| US04 | Upload MERN Stack File | Must | 2 | 3 | Abinson Babu | Accepted |
| US05 | Compile Smart Contracts | Must | 5 | 6 | Abinson Babu | Accepted |
| US06 | Deploy to Local Blockchain | Must | 5 | 7 | Abinson Babu | Accepted |
| US07 | Simulate Vulnerabilities | Must | 8 | 10 | Abinson Babu | Accepted |
| US08 | View Execution Logs and Results | Must | 3 | 4 | Abinson Babu | Accepted |
| US09 | Analyze Gas Usage | Should | 3 | 4 | Abinson Babu | Accepted |
| US10 | Generate Security Reports | Must | 5 | 6 | Abinson Babu | Accepted |
| US11 | Explore Vulnerability Examples | Could | 3 | 4 | Abinson Babu | Accepted |
| US12 | Responsive Interface | Must | 3 | 4 | Abinson Babu | Accepted |
| US13 | Validation and Error Messages | Must | 3 | 4 | Abinson Babu | Accepted |
| US14 | Maintain Reusable Components | Should | 5 | 6 | Abinson Babu | Accepted |
| US15 | Track Development Through Git/GitHub | Must | 2 | 2 | Abinson Babu | Accepted |
| US16 | Review Security Analysis | Should | 2 | 3 | Abinson Babu | Accepted |
| Total | 16 User Stories | — | 61 | 74 | 3 Members | Planned |

The total story points and indicative effort hours should be calculated after all user stories have been estimated. These totals represent the planned workload and do not establish the actual time spent or confirm that the features have passed testing. Completed work should be recorded separately using sprint progress reports, testing evidence, and the agreed Definition of Done.

3.5 RATIONALE FOR STORY POINT ASSIGNMENT

The story point estimates assigned to the IEEE SB SNGCE Portal Portal user stories reflect the relative complexity of each feature, the expected implementation activities, technical dependencies, and the testing required to verify functionality. Features involving straightforward data presentation or basic project operations generally require fewer story points, whereas chapter event and registration compilation, local blockchain deployment, and vulnerability simulation may require greater effort due to their technical complexity.

Table 3.3: Estimation Rationale for Major User Stories

| User Story | SP | Justification |
| --- | --- | --- |
| US01 – Access Application | 2 | Requires an application entry point and basic access functionality, depending on the implemented scope. |
| US02 – Manage Smart Contract Projects | 2 | Primarily involves creating, viewing, updating, or organizing project information. |
| US03 – Write MERN Stack Code | 3 | Requires a code-editing interface with MERN Stack code presentation and editing support. |
| US04 – Upload MERN Stack File | 2 | Requires file selection, basic file validation, and loading MERN Stack source code into the application. |
| US05 – Compile Smart Contracts | 5 | Requires integration with a MERN Stack compiler, compilation processing, and clear handling of compilation errors. |
| US06 – Deploy to Local Blockchain | 5 | Requires interaction with a local blockchain environment, deployment processing, and transaction-result handling. |
| US07 – Simulate Vulnerabilities | 8 | May require vulnerable test contracts, controlled execution scenarios, result validation, and interpretation of security-related behaviour. |
| US08 – View Execution Logs and Results | 3 | Requires organizing and displaying compilation, deployment, or simulation outputs in an understandable format. |
| US09 – Analyze Gas Usage | 3 | Requires retrieving available gas-related information and presenting it in a clear and useful format. |
| US10 – Generate Security Reports | 5 | Requires collecting relevant analysis results, organizing findings, and presenting them in a structured report. |
| US11 – Explore Vulnerability Examples | 3 | Requires organizing sample contracts or scenarios with relevant explanations and access to supported analysis features. |
| US12 – Responsive Interface | 3 | Requires adapting the interface to different screen sizes and checking the main workflows on representative devices or viewport sizes. |
| US13 – Validation and Error Messages | 3 | Requires input validation and understandable feedback for invalid files, compilation failures, and unsuccessful. |
| US14 – Maintain Reusable Components | 5 | Requires organizing recurring interface elements and application logic into reusable components or modules. |
| US15 – Track Development Through Git/GitHub | 2 | Requires repository organization, meaningful commits, and maintenance of the source-code history. |
| US16 – Review Security Analysis | 2 | Requires presenting implemented features and results clearly so that an evaluator can review the system against its requirements. |

The rationale explains the proposed relative estimates and does not indicate that all features have already been completed. The actual complexity may vary according to the implementation design, the tools integrated, and the acceptance criteria.

3.6 STORY POINT DISTRIBUTION ANALYSIS

The distribution of the 16 planned IEEE SB SNGCE Portal Portal user stories indicates that six stories are estimated at 3 story points, five stories are estimated at 2 story points, four stories are estimated at 5 story points, and one story is estimated at 8 story points. No user story has been assigned 1 story point in the current estimation register.

The 3-point stories represent features of moderate complexity, including MERN Stack code editing, viewing execution logs, gas usage analysis, vulnerability examples, responsive interface design, and validation messages. These features require a manageable level of implementation and verification.

The 5-point stories include chapter event and registration compilation, local blockchain deployment, security report generation, and maintaining reusable application components. These features involve multiple implementation activities, integration requirements, or testing considerations.

The 8-point story is chapter event and registration vulnerability simulation. It requires comparatively greater effort because the application must execute controlled test scenarios and present meaningful results. This story may need to be divided into smaller tasks during sprint planning if its scope is too large for a single sprint.

The estimates represent the team's preliminary planning values and should be reviewed as the project progresses.

3.6.1 PRIORITY DISTRIBUTION

Table 3.4: User Stories by Priority

| Priority | Number of Stories | Total Story Points | Percentage of Total Points |
| --- | --- | --- | --- |
| Must | 12 | 43 | 76.79% |
| Should | 3 | 10 | 17.86% |
| Could | 1 | 3 | 5.36% |
| Total | 16 | 56 | 100%* |

The Must-priority stories account for 43 of the 56 estimated story points. This indicates that essential IEEE SB SNGCE Portal Portal functionality represents the majority of the estimated development work. These stories include writing and uploading MERN Stack code, compiling contracts, deploying them to a local blockchain, simulating vulnerabilities, viewing execution results, and generating security reports.

The Should-priority stories account for 10 story points and cover gas usage analysis, reusable components, and review of security analysis. These features improve the usefulness and quality of the platform. The Could-priority story, exploring vulnerability examples, represents an additional feature that may be scheduled according to the team's available capacity.

Priority and story points serve different purposes. Priority indicates the relative importance of a feature, whereas story points represent its relative size and complexity. Therefore, a high-priority story is not necessarily more complex than a lower-priority story.

3.7 TEAM-WISE WORKLOAD DISTRIBUTION

The ownership register provides an initial view of how the estimated workload is distributed among the three project team members: Abinson Babu (Individual Project). The allocation below follows the sample ownership assignments recorded in Table 3.2.

Table 3.5: Team-Wise Story Point and Hour Distribution

| Team Member | Assigned Stories | Story Points | Estimated Hours |
| --- | --- | --- | --- |
| Abinson Babu | 6 | 17 | 23 |
| Abinson Babu | 5 | 24 | 31 |
| Abinson Babu | 5 | 15 | 20 |
| Total | 16 | 56 | 74 |

Abinson Babu has the largest assigned workload, with 24 story points and 31 estimated hours. The assigned stories primarily involve MERN Stack code editing, compilation, vulnerability simulation, validation messages, and reusable components.

Abinson Babu is assigned six stories, representing 17 story points and 23 estimated hours. These stories include application access, chapter event and registration project management, execution results, security report generation, responsive interface design, and review of security analysis.

Abinson Babu is assigned five stories, representing 15 story points and 20 estimated hours. The assigned work includes MERN Stack file upload, local blockchain deployment, gas usage analysis, vulnerability examples, and Git/GitHub source control.

This distribution records preliminary feature ownership rather than a complete measure of individual contribution. Integration, testing, documentation, code review, and deployment may require collaboration across the team. The workload should therefore be reviewed during sprint planning to ensure that responsibilities remain manageable and dependencies are addressed.

The ownership and effort values are planning estimates and should be updated when actual task assignments and implementation records become available.

3.8 ESTIMATED EFFORT AND STORY POINT RELATIONSHIP

The current estimation register contains 56 story points and 74 estimated hours. The arithmetic ratio is calculated as follows:

Indicative hours per story point:

[
\frac{74}{56} \approx 1.32
]

This ratio is a descriptive calculation based on the current estimates. It must not be treated as a universal conversion factor between story points and hours. Story points measure relative size and complexity, while estimated hours represent the anticipated time required for implementation activities.

The relationship between story points and hours may vary according to the nature of the feature, technical dependencies, team experience, integration requirements, and testing activities. For example, vulnerability simulation may involve greater technical uncertainty than a basic file-upload feature, even when their estimated hours do not increase in direct proportion to their story points.

Estimated hours are useful for preliminary scheduling and workload discussions. Actual effort should be recorded separately during implementation if the team intends to compare planned and actual work. The estimates should be refined as the team gains a clearer understanding of the implementation requirements.

3.9 USE OF ESTIMATES IN SPRINT PLANNING

The estimated story points form the basis for planning the seven project sprints of IEEE SB SNGCE Portal Portal. During sprint planning, the team should consider story priority, technical dependencies, acceptance criteria, testing requirements, and the amount of work that can reasonably be completed within the available sprint duration.

The following process is recommended:

- Review the product backlog and confirm the acceptance criteria for each user story.

- Identify dependencies among features, such as completing MERN Stack code input before compilation and compilation before local blockchain deployment.

- Select high-priority stories that align with the sprint objective and the team's available capacity.

- Break selected stories into manageable implementation and verification tasks.

- Assign responsibilities and monitor progress using the sprint board and daily Scrum discussions.

- Review completed functionality against the defined acceptance criteria during the sprint review.

- Record estimation differences, impediments, and improvement actions during the sprint retrospective.

A user story should be marked as accepted only when its defined acceptance criteria have been satisfied and the required evidence is available. The status recorded in the product backlog should reflect the actual state of implementation rather than the planned completion status.

The seven-sprint plan should be reviewed regularly to accommodate technical challenges, integration requirements, and changes identified during testing. Story point estimates support planning and monitoring, but they do not guarantee that a feature will be completed within a fixed number of hours or within a particular sprint.

CHAPTER 4

CHAPTER 4. RELEASE & SPRINT PLAN

4.1 INTRODUCTION

This chapter presents the release strategy, prioritized product backlog, sprint-wise implementation schedule, and design plan for IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis. The development is organized into seven planned sprints, covering requirements analysis and project setup, chapter event and registration editing and project management, compilation, local blockchain deployment, vulnerability simulation, execution analysis and report generation, and final integration and documentation.

The sixteen user stories are prioritized according to their importance to the core functionality of the proposed platform. Story points represent relative development complexity, while estimated hours provide indicative scheduling information. Sprint assignments are proposed plans and should be updated according to the team's actual implementation progress, testing results, and review outcomes.

4.2 PRODUCT BACKLOG PRIORITIZATION AND ESTIMATION

The product backlog contains 16 user stories with a combined estimate of 61 story points and 74 indicative hours. The MoSCoW prioritization method distinguishes essential features (Must), important enhancements (Should), and desirable improvements (Could). These priorities help the team determine which features should be implemented first and which may be scheduled according to the available time and resources.

Table 4.1: Prioritized Product Backlog

| ID | User Story / Feature | Priority | SP | Hrs | Owner |
| --- | --- | --- | --- | --- | --- |
| US01 | Access the Application | Must | 2 | 3 | Abinson Babu |
| US02 | Manage Smart Contract Projects | Must | 2 | 3 | Abinson Babu |
| US03 | Write MERN Stack Code | Must | 3 | 5 | Abinson Babu |
| US04 | Upload MERN Stack Files | Must | 2 | 3 | Abinson Babu |
| US05 | Compile Smart Contracts | Must | 5 | 6 | Abinson Babu |
| US06 | Deploy to Local Blockchain | Must | 5 | 7 | Abinson Babu |
| US07 | Simulate Smart Contract Vulnerabilities | Must | 8 | 10 | Abinson Babu |
| US08 | View Execution Logs and Results | Must | 3 | 4 | Abinson Babu |
| US09 | Analyze Gas Usage | Should | 3 | 4 | Abinson Babu |
| US10 | Generate Security Reports | Must | 5 | 6 | Abinson Babu |
| US11 | Explore Vulnerability Examples | Could | 3 | 4 | Abinson Babu |
| US12 | Use a Responsive Interface | Must | 3 | 4 | Abinson Babu |
| US13 | Receive Validation and Error Messages | Must | 3 | 4 | Abinson Babu |
| US14 | Maintain Reusable Application Components | Should | 5 | 6 | Abinson Babu |
| US15 | Track Development Through Git/GitHub | Must | 2 | 2 | Abinson Babu |
| US16 | Review Security Analysis | Should | 2 | 3 | Abinson Babu |

The Must-priority stories account for 40 story points, the Should-priority stories account for 18 story points, and the Could-priority story accounts for 3 story points. This distribution indicates that the essential functionality forms the main part of the planned development effort. The Should-priority features improve analysis, maintainability, and review, while the Could-priority feature provides additional vulnerability-learning support that can be scheduled according to available capacity.

The estimates and ownership assignments are preliminary planning values. They should be confirmed by the team and revised if the implementation scope changes.

4.3 PLANNED DETAILED SCHEDULE

The release plan distributes the sixteen user stories across seven planned sprints. The schedule follows the dependencies between the major features. Initial setup and source-control activities are followed by chapter event and registration editing, compilation, deployment, vulnerability simulation, result analysis, and final validation.

Table 4.2: Sprint-Wise Implementation Schedule

| Sprint | Planned Focus | User Stories | SP | Hours |
| --- | --- | --- | --- | --- |
| Sprint 1 | Requirements, project setup, and foundations | US01, US12, US15 | 7 | 9 |
| Sprint 2 | Project management and MERN Stack code input | US02, US03, US04 | 7 | 11 |
| Sprint 3 | Compilation and validation | US05, US13 | 8 | 10 |
| Sprint 4 | Local blockchain deployment | US06 | 5 | 7 |
| Sprint 5 | Vulnerability simulation and examples | US07, US11 | 11 | 14 |
| Sprint 6 | Execution results, gas analysis, and security reports | US08, US09, US10 | 11 | 14 |
| Sprint 7 | Reusable components, integration, review, and final documentation | US14, US16 | 7 | 9 |
| Total | 16 user stories | US01–US16 | 56 | 74 |

4.3.1 SPRINT ACTIVITIES AND DELIVERABLES

Table 4.3: Detailed Sprint Schedule

| Sprint | Main Activities | Expected Deliverables |
| --- | --- | --- |
| Sprint 1 | Confirm requirements, establish the project structure, initialize the Git repository, and plan the responsive application interface. | Initial project structure, requirement records, repository, and basic interface. |
| Sprint 2 | Develop chapter event and registration project management, MERN Stack code entry, and file upload functionality. | Project management interface, code editor, and file-input functionality. |
| Sprint 3 | Integrate MERN Stack compilation, display compiler diagnostics, and implement input validation and error messages. | Compilation workflow, compiler output, and validation feedback. |
| Sprint 4 | Configure the local blockchain environment and implement chapter event and registration deployment. | Local deployment workflow and transaction or deployment results. |
| Sprint 5 | Develop controlled vulnerability simulation scenarios and organize example chapter events and registrations for demonstration. | Vulnerability simulation workflow and example contracts, where implemented. |
| Sprint 6 | Display execution logs, analyze available gas information, and prepare security analysis reports. | Execution results, gas analysis output, and security report functionality. |
| Sprint 7 | Review reusable components, integrate the modules, conduct regression testing, review the security analysis, and finalize documentation. | Integrated application, test evidence, review records, and final project report. |

The deliverables listed above represent the planned outcomes of each sprint. A deliverable should be marked complete only after its functionality has been implemented and verified against the relevant acceptance criteria.

4.3.2 RELEASE MILESTONES

- Milestone 1 – Foundation Ready
After Sprint 1: initial application structure, requirements, responsive interface foundation, and source-control setup.

- Milestone 2 – Code Input and Project Management Complete
After Sprint 2: chapter event and registration project management, MERN Stack code entry, and file-upload functionality.

- Milestone 3 – Compilation Workflow Complete
After Sprint 3: compilation integration, compiler diagnostics, and validation feedback.

- Milestone 4 – Local Deployment Complete
After Sprint 4: local blockchain configuration and chapter event and registration deployment workflow.

- Milestone 5 – Vulnerability Simulation Ready
After Sprint 5: planned vulnerability scenarios and example contracts prepared for controlled demonstration.

- Milestone 6 – Security Analysis Features Complete
After Sprint 6: execution logs, gas usage analysis, and security report functionality, subject to implementation and testing.

- Milestone 7 – Final Release
After Sprint 7: integration checks, regression testing, review of the security analysis,

These milestones provide a framework for monitoring development progress. The actual completion date of each milestone should be recorded only after the corresponding work has been reviewed and accepted by the team or project guide.

4.4 DESIGN ASPECTS FOR PRIORITIZED REQUIREMENTS

The design of IEEE SB SNGCE Portal Portal is guided by the acceptance criteria and priority assigned to each user story. The main objective is to provide a structured environment for writing, compiling, deploying, and analyzing MERN Stack chapter events and registrations while maintaining a modular and maintainable application structure.

Table 4.4: Design Mapping for Prioritized Requirements

| Requirement Group | User Stories | Design Consideration |
| --- | --- | --- |
| Application access and project management | US01, US02 | Clear application entry point and organized chapter event and registration project management. |
| MERN Stack code input | US03, US04 | Readable code editor, file selection, input validation, and clear error feedback. |
| Compilation and validation | US05, US13 | Organized compiler output, readable diagnostic messages, and meaningful validation feedback. |
| Local blockchain deployment | US06 | Clear deployment controls and display of relevant deployment or transaction results. |
| Vulnerability simulation | US07, US11 | Controlled test scenarios, understandable execution outcomes, and example contracts where implemented. |
| Execution logs and results | US08 | Structured presentation of execution logs, transaction details, and analysis results. |
| Gas usage and security reports | US09, US10 | Readable gas information and organized security reports based on available analysis results. |
| Responsive interface | US12 | Flexible layouts, readable typography, and accessible controls across different screen sizes. |
| Reusable application components | US14 | Consistent interface patterns, modular components, and maintainable code structure. |
| Source control | US15 | Organized repository, meaningful commits, and traceable changes through Git/GitHub. |
| Security analysis review | US16 | Clear demonstration workflow and evidence that supports evaluation of the analysis results. |

The interface should use consistent spacing, typography, readable contrast, and visible interaction feedback. Compiler errors, deployment failures, and invalid inputs should be communicated clearly so that users can understand and correct problems.

Vulnerability simulations should be performed in a controlled local environment using suitable test contracts. Results should distinguish observed execution behaviour from potential security concerns. The application should not present a simulated result as proof that a chapter event and registration is completely secure.

4.5 ARCHITECTURAL OVERVIEW

IEEE SB SNGCE Portal Sandbox is designed as a layered web application that separates the user interface, application logic, chapter event and registration processing, and data storage. This separation supports modular development and makes the individual components easier to test and maintain.

The presentation layer is based on React, Vite, and Tailwind CSS. It provides the user interface for entering MERN Stack code, uploading contract files, initiating supported operations, and viewing compiler output, execution logs, and security analysis results. The Monaco Editor may be used to provide a structured code-editing experience.

The application layer is designed around Node.js and Express. It coordinates application requests and connects the interface with the relevant chapter event and registration processing components. MongoDB and Mongoose may be used to store project information and analysis records where persistent storage

The chapter event and registration processing layer uses MERN Stack compiler tooling, such as PDFKit Engine, to compile contract code. A local blockchain environment, such as Node.js/Express.js, can be used for controlled deployment and execution. Mongoose ODM may be used to interact with the local blockchain and retrieve relevant transaction information.

The analysis layer is responsible for organizing the results of supported vulnerability scenarios, execution logs, gas usage information, and security reports. The reliability of these results depends on the implemented test cases and analysis methods. The architecture does not imply that every possible chapter event and registration vulnerability can be detected.

MongoDB may be connected to the application layer for persistent project information and analysis records, if database storage is included in the implementation.

4.6 LOGICAL DATA MODEL / ER CONCEPT

The logical data model of IEEE SB SNGCE Portal Portal describes the information that may be maintained by the application. The model is intended to support chapter event and registration project management, contract files, compilation records, deployment information, vulnerability test results, and generated security reports.

MongoDB with Mongoose can support these records if persistent storage is implemented. The following entities represent a proposed conceptual model; their presence in this report does not independently establish that all collections or relationships have been implemented.

Table 4.5: Proposed Logical Entities

| Entity | Representative Attributes | Purpose |
| --- | --- | --- |
| Project | project_id, project_name, description, created_at | Stores information about a chapter event and registration project. |
| SmartContract | contract_id, project_id, contract_name, source_code, compiler_version | Stores contract source code and relevant compiler information. |
| CompilationRecord | compilation_id, contract_id, status, compiler_output, compiled_at | Records compilation outcomes and diagnostic information. |
| DeploymentRecord | deployment_id, contract_id, network_type, contract_address, transaction_hash | Stores deployment information when a contract is deployed successfully. |
| VulnerabilityTest | test_id, contract_id, test_type, test_status, execution_output | Records the outcomes of supported vulnerability test scenarios. |
| ExecutionRecord | execution_id, deployment_id, transaction_hash, gas_used, execution_status | Stores relevant execution and transaction information. |
| SecurityReport | report_id, project_id, summary, findings, generated_at | Organizes analysis findings into a readable report. |

In the conceptual model, one project may contain multiple chapter events and registrations. A chapter event and registration may have multiple compilation records, deployment records, and vulnerability tests. Execution records may be associated with deployments, while security reports may summarize the findings associated with a project.

The exact relationships and stored attributes should be adjusted to match the actual database schema. If the application does not persist a particular record type, that entity should be treated as a future extension rather than an implemented database component.

Any database-backed implementation should validate user inputs, handle source code and analysis records appropriately, and apply suitable access controls where user accounts or protected project information are supported.

4.7 SEVEN-SPRINT PLAN

The development plan is organized into seven sprints. Each sprint has a defined focus and expected increment. The sequence follows the principal dependencies between project setup, chapter event and registration input, compilation, deployment, vulnerability simulation, analysis, and final integration.

Table 4.6: Seven-Sprint Implementation Plan

| Sprint | Planned Period | Focus | User Stories | Indicative Hours |
| --- | --- | --- | --- | --- |
| Sprint 1 | Weeks 1–2 | Requirements, application setup, initial interface, and source control | US01, US12, US15 | 9 |
| Sprint 2 | Weeks 3–4 | Project management, MERN Stack code editor, and file upload | US02, US03, US04 | 11 |
| Sprint 3 | Weeks 5–6 | MERN Stack compilation, compiler output, and validation | US05, US13 | 10 |
| Sprint 4 | Weeks 7–8 | Local blockchain integration and contract deployment | US06 | 7 |
| Sprint 5 | Weeks 9–10 | Vulnerability simulation and example contracts | US07, US11 | 14 |
| Sprint 6 | Weeks 11–12 | Execution results, gas analysis, and security report generation | US08, US09, US10 | 14 |
| Sprint 7 | Weeks 13–14 | Reusable components, integration review, and final acceptance | US14, US16 | 9 |
| Total | 14 weeks | Planned development and review | US01–US16 | 74 |

Sprint Increments

Sprint 1 – Foundation Ready: Initial project structure, requirement records, basic interface, and source-control workflow.

Sprint 2 – Smart Contract Input Ready: Project management, MERN Stack code entry, and contract file upload functionality.

Sprint 3 – Compilation Workflow Ready: Compilation integration, compiler diagnostics, and input validation.

Sprint 4 – Deployment Workflow Ready: Local blockchain configuration and chapter event and registration deployment functionality.

Sprint 5 – Vulnerability Testing Ready: Supported vulnerability test scenarios and example contracts for controlled demonstrations.

Sprint 6 – Analysis Features Ready: Execution logs, gas usage information, and security report functionality.

Sprint 7 – Final Integration and Review: Integration checks, reusable component review, acceptance testing, and final documentation.

The sprint plan is a proposed schedule and should be revised based on the team's actual progress, dependencies, and review outcomes. A sprint increment should be considered complete only when the relevant acceptance criteria have been satisfied and the supporting evidence has been recorded.

4.8 UI/UX WIREFRAME PLAN

The UI/UX plan organizes the IEEE SB SNGCE Portal Portal interface into a consistent set of sections that enable users to manage chapter event and registration projects, enter or upload MERN Stack code, compile contracts, perform supported vulnerability simulations, and review analysis results. The interface is designed to provide a clear workflow while maintaining readability, usability, and consistency across different screen sizes.

The proposed home page should provide access to the main project workspace and the primary chapter event and registration analysis functions. The code editor and file upload controls should be clearly presented, while compilation results, execution logs, vulnerability findings, and security reports should be organized into distinguishable sections.

Table 4.7: UI/UX Design Plan

| Interface Section | Design Requirement | Related User Stories |
| --- | --- | --- |
| Header and Navigation | Consistent navigation and clear access to major application functions. | US01, US12 |
| Project Dashboard | Organized display of chapter event and registration projects and available project actions. | US02 |
| MERN Stack Code Editor | Readable code-editing area with clear controls for entering contract code. | US03 |
| File Upload | Simple file selection and clear feedback for supported MERN Stack files. | US04 |
| Compilation Panel | Clearly display compilation status, compiler output, and error messages. | US05, US13 |
| Deployment Panel | Present local deployment controls and relevant deployment results. | US06 |
| Vulnerability Simulation | Provide accessible controls for supported test scenarios and display their outcomes clearly. | US07, US11 |
| Execution Logs and Results | Organize execution output and relevant transaction information for easy review. | US08 |
| Gas Usage Analysis | Present available gas usage information in a readable format. | US09 |
| Security Report | Organize analysis findings into a clear and understandable report. | US10 |
| Responsive Layout | Adapt interface elements to different screen sizes while maintaining readability and usability. | US12 |
| Reusable Components | Maintain consistent buttons, panels, forms, status messages, and other shared interface elements. | US14 |
| Source Control Workflow | Maintain the project repository and track development changes using Git/GitHub. | US15 |
| Security Analysis Review | Present the analysis workflow and results in a format suitable for demonstration and evaluation. | US16 |

The interface should follow a consistent visual design with readable typography, appropriate spacing, clear labels, and visible interaction feedback. Error messages should explain the issue and, where possible, indicate how it can be corrected. Important actions such as compilation, deployment, and vulnerability simulation should provide clear status information.

The wireframe is illustrative and should be validated against the actual implemented interface. The final project report should include screenshots of the home page or project dashboard, MERN Stack code editor, compilation results, deployment interface, vulnerability analysis results, security report, and responsive layout where applicable. Screenshots should represent the actual application and should not be presented as implementation evidence if the corresponding functionality has not been developed.

4.9 TECHNOLOGY STACK

The proposed technology stack for IEEE SB SNGCE Portal Portal consists of web development tools and chapter event and registration technologies that support interface development, application logic, Solidity compilation, local blockchain interaction, security analysis, version control, and deployment. The selected technologies are intended to provide a modular development environment that supports testing and evaluation of chapter event and registration functionality.

Table 4.7: IEEE SB SNGCE Portal Portal Technology Stack

| Layer | Suggested Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js, Vite | Develop the interactive user interface and organize the application into reusable components. |
| Styling | Tailwind CSS | Create consistent layouts and responsive interface elements. |
| Code Editor | Monaco Editor | Provide a structured editor for writing and viewing MERN Stack source code. |
| Backend | Node.js, Express.js | Handle application requests, coordinate processing tasks, and expose APIs. |
| Database | MongoDB, Mongoose | Store project details and analysis records when persistent storage is required. |
| Smart Contract Language | MERN Stack | Write chapter events and registrations for compilation, deployment, and controlled testing. |
| Compiler | PDFKit Engine | Compile MERN Stack source code and obtain compiler output and diagnostics. |
| Local Blockchain | Node.js/Express.js | Provide a local blockchain environment for controlled contract deployment and testing. |
| Blockchain Interaction | Mongoose ODM | Interact with deployed contracts and retrieve relevant transaction information. |
| Security Analysis | Custom analysis modules and test contracts | Evaluate supported vulnerability scenarios and organize the observed results. |
| Version Control | Git, GitHub | Maintain source code history and track incremental development changes. |
| Project Tracking | GitHub Projects, Trello, or Jira | Organize the product backlog, sprint tasks, and development progress. |
| Deployment | Suitable web hosting and application runtime | Make the application available for demonstration and evaluation. |

The technologies listed above represent the proposed stack for IEEE SB SNGCE Portal Portal. The final report should identify the tools actually used in the implementation and distinguish them from planned or optional components.

React.js and Vite support component-based interface development, while Tailwind CSS helps maintain consistent styling and responsive layouts. Monaco Editor can provide a code-editing interface for MERN Stack source files. On the backend, Node.js and Express.js can coordinate application requests and connect the interface to compilation, deployment, and analysis operations.

The MERN Stack compiler and local blockchain environment serve different purposes. The compiler checks the source code and generates compilation output, while the local blockchain supports contract deployment and execution. Ethers.js can be used to interact with deployed contracts and retrieve relevant transaction information. Vulnerability analysis depends on the implemented test scenarios and should not be presented as a guarantee that all possible vulnerabilities can be detected.

MongoDB and Mongoose are suitable when the application needs persistent storage for projects, execution records, or reports. If the implemented version does not use a database, these components should be identified as optional or future extensions.

Git and GitHub support source-code versioning and collaboration. The team should document the actual project-tracking tool used rather than listing multiple alternatives as though they were all used. Similarly, deployment details should reflect the actual hosting environment and configuration.

The final technology stack should therefore be verified against the source code, project configuration files, repository history, and implemented application before the report is submitted.

CHAPTER 5

CHAPTER 5. PROJECT PROGRESS AND MANAGEMENT

5.1 SPRINT 1 – REQUIREMENTS & SETUP

The project is organized into seven planned sprints. Each sprint uses a Scrum-based approach to organize tasks, monitor progress, review completed functionality, and identify improvements. The sprint documentation includes a sprint board, daily Scrum log, sprint review, and sprint retrospective.

The following section presents an illustrative Sprint 1 management record for IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis. The board statuses, daily discussions, review outcomes, and retrospective observations are examples for documentation purposes. They should be replaced or verified against the team's actual development evidence before submission.

5.1.1 SPRINT 1 – REQUIREMENTS & SETUP

Sprint duration: Weeks 1–2 (10 working days, excluding holidays)

Sprint objective: Establish the project foundation, confirm the initial requirements, organize the source-code repository, and prepare the initial application interface for IEEE SB SNGCE Portal Portal.

Planned user stories:

- US01 – Access the Application

- US12 – Use a Responsive Interface

- US15 – Track Development Through Git/GitHub

Planned increment: An initial application structure with a basic interface, a responsive layout foundation, and a GitHub repository for source-code tracking.

Table 5.1: Sprint 1 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 1 |
| Duration | 2 weeks |
| Planned Story Points | 7 SP |
| Estimated Effort | 9 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | Requirements, project setup, initial interface, and source control |
| Planned Deliverable | Initial IEEE SB SNGCE Portal Portal application structure |

| Completion Criteria | Selected stories satisfy their acceptance criteria and pass applicable checks |
| --- | --- |

The estimates are based on the proposed product backlog in Chapter 3. The sprint allocation should be reviewed if the actual implementation scope or task ownership changes.

5.1.2 SPRINT 1 BOARD – POPULATED SAMPLE

The Sprint 1 board tracks selected user stories from the initial backlog through implementation, verification, and acceptance. It provides a shared view of planned work, ongoing activities, completed tasks, and impediments.

Table 5.2: Sprint 1 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review |
| --- | --- | --- | --- | --- | --- | --- |
| US01 | Access the Application | Abinson Babu | 2 |  |  | ✓ |
| US12 | Use a Responsive Interface | Abinson Babu | 3 |  |  | ✓ |
| US15 | Track Development Through Git/GitHub | Abinson Babu | 2 |  |  | ✓ |
| Total | 3 user stories |  | 7 |  |  |  |

Table 5.3: Sprint 1 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T1.1 | Confirm initial requirements and acceptance criteria | Abinson Babu | 2 | Requirement notes and backlog |
| T1.2 | Create the initial project structure and interface layout | Abinson Babu | 3 | Source files and interface screenshot |
| T1.3 | Establish the GitHub repository and record source changes | Abinson Babu | 2 | Repository URL and commit history |
| T1.4 | Conduct initial integration and interface checks | Team | 2 | Test checklist and review notes |
| Total |  |  | 9 |  |

The task-level allocation is an illustrative work breakdown aligned with the 9-hour estimate for the selected user stories. If integration or review activities require additional effort, record the actual time separately and update the estimates where appropriate.

Definition of Done for Sprint 1

A user story is marked Done only when the relevant conditions are satisfied:

- The implemented feature meets its defined acceptance criteria.

- The feature is integrated with the main application.

- The interface has been checked in a supported browser.

- Applicable navigation and layout checks are completed.

- Source-code changes are committed to GitHub.

- Relevant screenshots, test records, or repository evidence are retained.

- No unresolved critical defect prevents the feature from being used.

5.1.3 DAILY SCRUM LOG

The Daily Scrum is used to review progress toward the Sprint Goal, identify obstacles, and coordinate the next development activities.

Table 5.4: Sprint 1 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Confirm requirements and Sprint Goal | Agreed requirements and selected user stories | To be recorded |
| Day 2 | Review application structure | Initial project structure | To be recorded |
| Day 3 | Review interface implementation | Initial page or interface screenshot | To be recorded |
| Day 4 | Check responsive layout | Browser and screen-size checks | To be recorded |
| Day 5 | Review repository setup | GitHub repository and commits | To be recorded |
| Day 6 | Integrate initial changes | Integrated application build | To be recorded |
| Day 7 | Review outstanding tasks | Updated sprint board | To be recorded |
| Day 8 | Conduct functional checks | Test checklist and identified defects | To be recorded |
| Day 9 | Resolve issues and prepare review | Updated implementation and evidence | To be recorded |
| Day 10 | Review Sprint Goal completion | Sprint review notes and retrospective actions | To be recorded |

This table represents a suggested record structure. Actual discussions, progress updates, and impediments should be documented based on the team's Scrum meetings.

5.1.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the increment produced during Sprint 1 and gathers feedback from the team and project guide.

Table 5.5: Sprint 1 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Establish the initial application foundation and source-control workflow. |
| Features Planned | Application access, responsive interface foundation, and Git/GitHub tracking. |
| Evidence Required | Application screenshots, responsive layout checks, and repository history. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record feedback received from the project guide or reviewers. |
| Follow-up Actions | Add unresolved issues to the product backlog or subsequent sprint plan. |

The review should verify the implemented features against their acceptance criteria. Planned functionality should not be reported as completed unless supported by implementation evidence.

5.1.5 SPRINT RETROSPECTIVE

The Sprint Retrospective identifies improvements to the team's working process and development practices.

Table 5.6: Sprint 1 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record effective collaboration, clear task ownership, or successful setup activities. |
| Challenges | Record actual technical issues, delays, or unclear requirements. |
| What can be improved | Improve task breakdown, estimation, communication, or testing where needed. |
| Action for Sprint 2 | Finalize project management and MERN Stack code-input requirements before implementation. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective observations should be updated after the team's meeting. Its purpose is to identify practical improvements that can be applied during the next sprint.

5.2 SPRINT 2 – PROJECT MANAGEMENT & SOLIDITY CODE INPUT

Sprint duration: Weeks 3–4 (10 working days, excluding holidays)

Sprint objective: Develop the smart contract project management functionality and provide users with an interface to enter MERN Stack source code or upload contract files. The sprint focuses on organizing contract projects and preparing source code for subsequent compilation and analysis.

Planned user stories:

- US02 – Manage Smart Contract Projects

- US03 – Write MERN Stack Code

- US04 – Upload MERN Stack Files

Planned increment: A project workspace that supports chapter event and registration project management, MERN Stack code entry, and contract file selection, subject to the agreed acceptance criteria.

5.2.1 SPRINT 2 SUMMARY

Table 5.7: Sprint 2 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 2 |
| Duration | 2 weeks |
| Planned Story Points | 7 SP |
| Estimated Effort | 11 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | Project management, MERN Stack code editor, and file upload |
| Planned Deliverable | Chapter event and registration project workspace and code-input functionality |
| Completion Criteria | Selected stories satisfy their acceptance criteria and pass applicable checks |

The planned estimate is based on the product backlog in Chapter 3. US02 is estimated at 2 story points and 3 hours, US03 at 3 story points and 5 hours, and US04 at 2 story points and 3 hours. The combined estimate is 7 story points and 11 hours.

5.2.2 SPRINT 2 BOARD – POPULATED SAMPLE

The Sprint 2 board tracks the development of project management, MERN Stack code entry, and contract file upload. Each story progresses through implementation, testing, review, and acceptance.

Table 5.8: Sprint 2 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US02 | Manage Smart Contract Projects | Abinson Babu | 2 |  |  |  | ✓ |
| US03 | Write MERN Stack Code | Abinson Babu | 3 |  |  |  | ✓ |
| US04 | Upload MERN Stack Files | Abinson Babu | 2 |  |  |  | ✓ |
| Total | 3 user stories |  | 7 |  |  |  |  |

Illustrative end-of-sprint snapshot: The three stories are shown as completed for the sample scenario. Replace these statuses with the actual board evidence before submitting the report.

Table 5.9: Sprint 2 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T2.1 | Implement chapter event and registration project management interface | Abinson Babu | 3 | Project workspace screenshot and relevant source files |
| T2.2 | Develop the MERN Stack code-entry interface | Abinson Babu | 5 | Code editor screenshot and source-code evidence |
| T2.3 | Implement contract file selection and input validation | Abinson Babu | 3 | File-upload interface and validation test records |
| Total |  |  | 11 |  |

The task-level work plan represents the proposed allocation of effort. Actual time spent should be recorded separately if the team intends to compare estimated and actual effort.

Definition of Done for Sprint 2

A user story is marked Done only when the relevant conditions are satisfied:

- Chapter event and registration project management behaves according to the defined acceptance criteria.

- The MERN Stack code-entry interface accepts and displays source code as intended.

- Supported contract files can be selected through the upload interface, if file upload is implemented.

- Invalid inputs and unsupported files produce understandable feedback.

- The developed features are integrated with the existing application.

- Applicable functional and interface checks are completed.

- Relevant source changes are committed to GitHub.

- Screenshots and test evidence are retained for the project report.

- No unresolved critical defect prevents the completed functionality from being used.

5.2.3 DAILY SCRUM LOG

The Daily Scrum is used to review progress toward the Sprint Goal, identify obstacles, and coordinate the next development activities.

Table 5.10: Sprint 2 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Review Sprint Goal and acceptance criteria | Confirmed sprint tasks and responsibilities | To be recorded |
| Day 2 | Develop the project workspace | Initial project management interface | To be recorded |
| Day 3 | Verify project management operations | Functional test results | To be recorded |
| Day 4 | Develop the MERN Stack code-entry interface | Code editor implementation evidence | To be recorded |
| Day 5 | Review code input and editing behaviour | Editor test records | To be recorded |
| Day 6 | Implement contract file selection | File-upload interface evidence | To be recorded |
| Day 7 | Validate supported file inputs | File validation test results | To be recorded |
| Day 8 | Integrate project management and code input | Integrated application build | To be recorded |
| Day 9 | Conduct functional testing and resolve issues | Updated test checklist and defect records | To be recorded |
| Day 10 | Demonstrate the sprint increment | Sprint review notes and retrospective actions | To be recorded |

This table is an illustrative template. Actual meeting discussions, progress updates, and impediments should be entered based on the team's records.

5.2.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the project management and code-input functionality developed during Sprint 2.

Table 5.11: Sprint 2 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Provide project management and MERN Stack code-input functionality. |
| Features Planned | Project workspace, MERN Stack code entry, and contract file upload. |
| Evidence Required | Workspace screenshots, code editor screenshots, file-input checks, and relevant source files. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record feedback from the project guide or reviewers. |
| Follow-up Actions | Add unresolved issues to the product backlog or subsequent sprint plan. |

The review should confirm that the developed features satisfy their acceptance criteria. If any feature remains incomplete, its status should be updated and the remaining work carried forward through the team's agreed Scrum process.

5.2.5 SPRINT RETROSPECTIVE

The Sprint Retrospective reviews the team's collaboration, development workflow, and testing practices during Sprint 2.

Table 5.12: Sprint 2 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record successful integration of project management and code-input features, if verified. |
| Challenges | Record actual issues related to editor integration, file handling, validation, or coordination. |
| What can be improved | Improve acceptance criteria, input validation, task estimation, or testing where necessary. |
| Action for Sprint 3 | Confirm compiler integration requirements and prepare test contracts for compilation and diagnostic testing. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective record should reflect the team's actual discussion. Its findings should be used to improve the planning and execution of Sprint 3.

5.3 SPRINT 3 – SMART CONTRACT COMPILATION & VALIDATION

Sprint duration: Weeks 5–6 (10 working days, excluding holidays)

Sprint objective: Implement the chapter event and registration compilation workflow and provide clear validation feedback to users. This sprint focuses on connecting the MERN Stack source code with the compiler, displaying compilation results, and handling invalid inputs and compiler errors.

Planned user stories:

- US05 – Compile Smart Contracts

- US13 – Validation and Error Messages

Planned increment: A compilation workflow that processes supported MERN Stack source code, displays compiler output, and provides understandable validation and error feedback, subject to the agreed acceptance criteria.

5.3.1 SPRINT 3 SUMMARY

Table 5.13: Sprint 3 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 3 |
| Duration | 2 weeks |
| Planned Story Points | 8 SP |
| Estimated Effort | 10 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | MERN Stack compilation, compiler output, and validation |
| Planned Deliverable | Chapter event and registration compilation and error-feedback workflow |
| Completion Criteria | Selected stories satisfy their acceptance criteria and pass applicable checks |

The planned estimate is based on the product backlog in Chapter 3. US05 is estimated at 5 story points and 6 hours, while US13 is estimated at 3 story points and 4 hours. The combined estimate is 8 story points and 10 hours.

5.3.2 SPRINT 3 BOARD – POPULATED SAMPLE

The Sprint 3 board tracks the compilation and validation features through implementation, testing, review, and acceptance.

Table 5.14: Sprint 3 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US05 | Compile Smart Contracts | Abinson Babu | 5 |  |  |  | ✓ |
| US13 | Validation and Error Messages | Abinson Babu | 3 |  |  |  | ✓ |
| Total | 2 user stories |  | 8 |  |  |  |  |

Illustrative end-of-sprint snapshot: Both stories are shown as completed for the sample scenario. Replace these statuses with the actual sprint board and evidence before submission.

Table 5.15: Sprint 3 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T3.1 | Integrate the MERN Stack compiler with the application workflow | Abinson Babu | 3 | Relevant source code and compiler configuration |
| T3.2 | Implement compilation request handling and result display | Abinson Babu | 3 | Successful compilation output and interface screenshot |
| T3.3 | Implement input validation and error feedback | Abinson Babu | 2 | Validation test cases and error-message screenshots |
| T3.4 | Conduct compilation and integration checks | Team | 2 | Test checklist and recorded outcomes |
| Total |  |  | 10 |  |

The task-level allocation is illustrative and matches the estimated effort for the two selected user stories. Actual work and additional integration effort should be recorded according to the team's development evidence.

Definition of Done for Sprint 3

A user story is marked Done only when the relevant conditions are satisfied:

- The compilation workflow meets its defined acceptance criteria.

- Supported MERN Stack source code can be submitted for compilation.

- Successful compilation results are displayed clearly.

- Compiler errors and warnings are presented in an understandable format when provided by the compiler.

- Invalid or missing inputs are handled with appropriate feedback.

- The workflow handles compilation failures without crashing the application.

- The feature is integrated with the existing project workspace.

- Applicable functional and error-handling tests are completed.

- Source-code changes are committed to GitHub.

- Screenshots and test records are retained as evidence.

- No unresolved critical defect prevents the compilation workflow from being used.

5.3.3 DAILY SCRUM LOG

The Daily Scrum is used to review progress toward the Sprint Goal, identify technical obstacles, and coordinate the remaining development work.

Table 5.16: Sprint 3 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Review compilation requirements and acceptance criteria | Confirmed compiler workflow and test scenarios | To be recorded |
| Day 2 | Configure the compiler integration | Compiler configuration and relevant source files | To be recorded |
| Day 3 | Implement compilation request handling | Compilation workflow evidence | To be recorded |
| Day 4 | Display successful compilation output | Screenshot and successful compilation test | To be recorded |
| Day 5 | Review compiler errors and warnings | Error-output examples | To be recorded |
| Day 6 | Implement input validation | Validation rules and test cases | To be recorded |
| Day 7 | Test invalid and incomplete source inputs | Validation test results | To be recorded |
| Day 8 | Integrate compilation and validation components | Integrated application build | To be recorded |
| Day 9 | Conduct functional and regression checks | Updated test checklist and defect records | To be recorded |
| Day 10 | Demonstrate the sprint increment | Sprint review notes and retrospective actions | To be recorded |

This table is an illustrative template. Actual daily discussions, progress updates, and impediments should be entered based on the team's records.

5.3.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the compilation and validation functionality developed during Sprint 3.

Table 5.17: Sprint 3 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Provide chapter event and registration compilation and understandable validation feedback. |
| Features Planned | Compiler integration, compilation output, and input validation. |
| Evidence Required | Successful compilation screenshot, compiler error examples, validation test records, and relevant source files. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record feedback from the project guide or reviewers. |
| Follow-up Actions | Add unresolved issues to the product backlog or subsequent sprint plan. |

The review should verify both successful and unsuccessful compilation scenarios. Compiler output should be presented accurately, and the interface should distinguish compilation failures from application-level errors.

5.3.5 SPRINT RETROSPECTIVE

The Sprint Retrospective reviews the team's implementation and testing practices and identifies improvements for the next sprint.

Table 5.18: Sprint 3 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record verified progress in compiler integration and error presentation. |
| Challenges | Record actual issues related to compiler configuration, source-code handling, or error interpretation. |
| What can be improved | Improve error handling, test coverage, integration practices, or task estimation where necessary. |
| Action for Sprint 4 | Confirm the local blockchain configuration and deployment requirements before implementing contract deployment. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective should be updated after the team's meeting. The lessons learned should guide the planning and execution of Sprint 4.

5.4 SPRINT 4 – LOCAL BLOCKCHAIN DEPLOYMENT

Sprint duration: Weeks 7–8 (10 working days, excluding holidays)

Sprint objective: Implement the chapter event and registration deployment workflow using a configured local blockchain environment. This sprint focuses on preparing compiled contracts for deployment, submitting deployment requests, and displaying relevant deployment results to support subsequent execution and security analysis.

Planned user story:

- US06 – Deploy to Local Blockchain

Planned increment: A deployment workflow that allows a successfully compiled chapter event and registration to be deployed to a configured local blockchain environment and displays relevant deployment information, subject to the agreed acceptance criteria.

5.4.1 SPRINT 4 SUMMARY

Table 5.19: Sprint 4 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 4 |
| Duration | 2 weeks |
| Planned Story Points | 5 SP |
| Estimated Effort | 7 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | Local blockchain configuration and chapter event and registration deployment |
| Planned Deliverable | Local chapter event and registration deployment workflow |
| Completion Criteria | The selected user story satisfies its acceptance criteria and passes applicable checks |

The planned estimate is based on the product backlog in Chapter 3. US06 is estimated at 5 story points and 7 hours. The estimate represents preliminary planning effort and should be revised if the implementation scope changes.

5.4.2 SPRINT 4 BOARD – POPULATED SAMPLE

The Sprint 4 board tracks the local blockchain deployment feature through implementation, testing, review, and acceptance.

Table 5.20: Sprint 4 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US06 | Deploy to Local Blockchain | Abinson Babu | 5 |  |  |  | ✓ |
| Total | 1 user story |  | 5 |  |  |  |  |

Illustrative end-of-sprint snapshot: The story is shown as completed for the sample scenario. Replace this status with the actual sprint board and implementation evidence before submission.

Table 5.21: Sprint 4 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T4.1 | Configure and verify the local blockchain environment | Abinson Babu | 2 | Configuration files and environment verification record |
| T4.2 | Connect the deployment workflow to compiled contract output | Abinson Babu | 2 | Relevant source files and deployment workflow evidence |
| T4.3 | Implement deployment status and result display | Abinson Babu | 1 | Deployment interface screenshot |
| T4.4 | Test successful deployment and relevant failure scenarios | Team | 2 | Test checklist and recorded outcomes |
| Total |  |  | 7 |  |

The task-level allocation is an illustrative work breakdown. Actual responsibilities and time spent should be recorded according to the team's work. The expected evidence should be updated to reflect the tools and deployment process actually implemented.

Definition of Done for Sprint 4

A user story is marked Done only when the relevant conditions are satisfied:

- The local blockchain environment is configured and verified.

- The application can use successfully compiled contract output for deployment.

- Deployment requests are processed according to the defined workflow.

- Successful deployment results are displayed clearly.

- Relevant deployment information, such as the contract address or transaction details, is displayed when available.

- Deployment failures are handled with understandable error feedback.

- The deployment process is tested using suitable sample contracts.

- The feature is integrated with the existing application.

- Source-code changes are committed to GitHub.

- Screenshots and test records are retained as project evidence.

- No unresolved critical defect prevents the deployment workflow from being used.

5.4.3 DAILY SCRUM LOG

The Daily Scrum is used to review progress toward the Sprint Goal, identify technical obstacles, and coordinate the remaining development work.

Table 5.22: Sprint 4 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Review deployment requirements and acceptance criteria | Confirmed deployment workflow and test scenarios | To be recorded |
| Day 2 | Configure the local blockchain environment | Environment configuration and verification evidence | To be recorded |
| Day 3 | Verify the connection with compiled contract output | Integration test results | To be recorded |
| Day 4 | Implement the deployment request workflow | Relevant source files and test output | To be recorded |
| Day 5 | Display deployment status and results | Deployment interface screenshot | To be recorded |
| Day 6 | Test successful deployment | Contract address or deployment result, where available | To be recorded |
| Day 7 | Test deployment failure scenarios | Error-handling test records | To be recorded |
| Day 8 | Integrate deployment with the existing application | Integrated application build | To be recorded |
| Day 9 | Conduct functional and regression checks | Updated test checklist and defect records | To be recorded |
| Day 10 | Demonstrate the sprint increment | Sprint review notes and retrospective actions | To be recorded |

This table is an illustrative template. Actual meeting discussions, progress updates, and impediments should be entered based on the team's records.

5.4.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the local blockchain deployment functionality developed during Sprint 4.

Table 5.23: Sprint 4 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Provide a controlled local deployment workflow for compiled chapter events and registrations. |
| Feature Planned | Deploy to Local Blockchain (US06). |
| Evidence Required | Environment configuration, deployment test results, deployment status screenshot, and relevant transaction details where available. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record feedback received from the project guide or reviewers. |
| Follow-up Actions | Add unresolved issues to the product backlog or subsequent sprint plan. |

The review should verify that the deployment workflow operates correctly within the configured local environment. Deployment success should be confirmed using actual execution results rather than relying solely on a visual status message.

5.4.5 SPRINT RETROSPECTIVE

The Sprint Retrospective reviews the team's development and testing practices during Sprint 4 and identifies improvements for the next sprint.

Table 5.24: Sprint 4 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record verified progress in local blockchain configuration and deployment integration. |
| Challenges | Record actual issues related to environment configuration, contract compilation, deployment, or transaction handling. |
| What can be improved | Improve configuration management, error handling, deployment testing, or task estimation where necessary. |
| Action for Sprint 5 | Finalize the vulnerability simulation scenarios and prepare suitable contracts for controlled security testing. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective should be updated after the team's meeting. The lessons learned should guide the planning and execution of Sprint 5.

5.5 SPRINT 5 – VULNERABILITY SIMULATION & SECURITY TESTING

Sprint duration: Weeks 9–10 (10 working days, excluding holidays)

Sprint objective: Develop and evaluate controlled chapter event and registration vulnerability simulation scenarios. This sprint focuses on preparing suitable test contracts, executing supported security test cases in the local environment, and presenting the observed outcomes clearly. Example contracts may also be provided to help users understand the behaviour of selected vulnerability scenarios.

Planned user stories:

- US07 – Simulate Smart Contract Vulnerabilities

- US11 – Explore Vulnerability Examples

Planned increment: A vulnerability-testing workflow that supports selected test scenarios and displays their observed outcomes, together with example contracts where implemented.

5.5.1 SPRINT 5 SUMMARY

Table 5.25: Sprint 5 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 5 |
| Duration | 2 weeks |
| Planned Story Points | 11 SP |
| Estimated Effort | 14 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | Vulnerability simulation, test contracts, and security analysis |
| Planned Deliverable | Controlled vulnerability-testing workflow and example contracts |
| Completion Criteria | Selected stories satisfy their acceptance criteria and pass applicable checks |

The planned estimate is based on the product backlog in Chapter 3. US07 is estimated at 8 story points and 10 hours, while US11 is estimated at 3 story points and 4 hours. The combined estimate is 11 story points and 14 hours.

5.5.2 SPRINT 5 BOARD – POPULATED SAMPLE

The Sprint 5 board tracks vulnerability simulation and example-contract functionality through implementation, testing, review, and acceptance.

Table 5.26: Sprint 5 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US07 | Simulate Smart Contract Vulnerabilities | Abinson Babu | 8 |  |  |  | ✓ |
| US11 | Explore Vulnerability Examples | Abinson Babu | 3 |  |  |  | ✓ |
| Total | 2 user stories |  | 11 |  |  |  |  |

Illustrative end-of-sprint snapshot: Both stories are shown as completed for the sample scenario. Replace these statuses with the actual board and supporting evidence before submitting the report.

Table 5.27: Sprint 5 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T5.1 | Define supported vulnerability scenarios and acceptance criteria | Abinson Babu | 2 | Test-case descriptions and acceptance criteria |
| T5.2 | Prepare suitable chapter event and registration test cases and simulation workflow | Abinson Babu | 4 | Test contracts and relevant source files |
| T5.3 | Implement the vulnerability example interface or example collection | Abinson Babu | 4 | Example-contract listing and interface evidence |
| T5.4 | Execute test scenarios and verify observed results | Team | 4 | Test logs, screenshots, and recorded outcomes |
| Total |  |  | 14 |  |

The task-level allocation is illustrative and aligns with the combined estimated effort. Actual tasks, responsibilities, and time spent should be updated according to the team's implementation.

Definition of Done for Sprint 5

A user story is marked Done only when the relevant conditions are satisfied:

- The supported vulnerability scenarios are documented with clear expected outcomes.

- Suitable test contracts are prepared for the selected scenarios.

- The simulation workflow executes within the configured local testing environment.

- Observed results are displayed in an understandable format.

- The application distinguishes test execution outcomes from broader security conclusions.

- Example contracts are available through the implemented interface, if this feature is included.

- Invalid inputs and unsuccessful test executions are handled appropriately.

- Applicable functional and security test cases are completed.

- Source-code changes are committed to GitHub.

- Screenshots, test logs, and relevant source files are retained as evidence.

- No unresolved critical defect prevents the supported test scenarios from being used.

The completion criteria apply only to the vulnerability scenarios actually implemented. Passing selected tests does not establish that a contract is free from all security vulnerabilities.

5.5.3 DAILY SCRUM LOG

The Daily Scrum is used to review progress toward the Sprint Goal, identify technical obstacles, and coordinate the remaining implementation and testing work.

Table 5.28: Sprint 5 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Confirm vulnerability-testing scope and acceptance criteria | Defined scenarios and test objectives | To be recorded |
| Day 2 | Prepare suitable test contracts | Test-contract source files | To be recorded |
| Day 3 | Develop the simulation workflow | Relevant source code and execution evidence | To be recorded |
| Day 4 | Connect simulation with the local testing environment | Integration test results | To be recorded |
| Day 5 | Display observed test outcomes | Results interface screenshot | To be recorded |
| Day 6 | Prepare vulnerability example contracts | Example-contract records | To be recorded |
| Day 7 | Implement example selection or presentation | Interface evidence, where implemented | To be recorded |
| Day 8 | Execute supported test scenarios | Test logs and observed outcomes | To be recorded |
| Day 9 | Verify error handling and review results | Test checklist and defect records | To be recorded |
| Day 10 | Demonstrate the sprint increment | Sprint review notes and retrospective actions | To be recorded |

This table is an illustrative template. Actual discussions, progress updates, and impediments should be documented using the team's records.

5.5.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the vulnerability simulation and example-contract functionality developed during Sprint 5.

Table 5.29: Sprint 5 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Provide controlled vulnerability-testing scenarios and supporting examples. |
| Features Planned | Vulnerability simulation and vulnerability examples. |
| Evidence Required | Test-contract source files, scenario execution logs, observed results, and interface screenshots. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record feedback received from the project guide or reviewers. |
| Follow-up Actions | Add unresolved issues to the product backlog or subsequent sprint plan. |

The review should demonstrate the selected scenarios using suitable test contracts and recorded execution results. Any identified issue should be described according to the actual evidence. Results should not be generalized beyond the test cases that have been evaluated.

5.5.5 SPRINT RETROSPECTIVE

The Sprint Retrospective reviews the team's testing approach, collaboration, and handling of technical challenges during Sprint 5.

Table 5.30: Sprint 5 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record verified progress in implementing and executing the supported test scenarios. |
| Challenges | Record actual issues related to test-contract behaviour, execution failures, or result interpretation. |
| What can be improved | Improve test coverage, scenario documentation, reproducibility, or error handling where necessary. |
| Action for Sprint 6 | Finalize execution-log presentation, gas usage analysis, and security report generation requirements. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective should be updated after the team's meeting. Its findings should guide the planning and execution of Sprint 6.

5.6 SPRINT 6 – EXECUTION LOGS, GAS USAGE ANALYSIS & SECURITY REPORT GENERATION

Sprint Duration: Weeks 11–12 (10 working days, excluding holidays)

Sprint Objective: Present chapter event and registration execution logs and results, analyze gas usage where supported by the local testing environment, and generate a structured security report based on the available test results.

Planned User Stories:

- US08 – View Execution Logs and Results

- US09 – Analyze Gas Usage

- US10 – Generate Security Reports

Planned Increment: An integrated results interface that displays execution information, presents gas usage data where available, and generates a structured report summarizing the supported security tests and their outcomes.

5.6.1 SPRINT 6 SUMMARY

Table 5.31: Sprint 6 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 6 |
| Duration | 2 weeks |
| Planned Story Points | 11 SP |
| Estimated Effort | 14 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | Execution results, gas analysis, and security reporting |
| Planned Deliverable | Results dashboard and structured security report |
| Completion Criteria | Selected user stories satisfy their acceptance criteria and pass applicable tests |

The sprint includes three user stories. US08 is estimated at 3 story points and 4 hours, US09 at 3 story points and 4 hours, and US10 at 5 story points and 6 hours. The combined estimate is 11 story points and 14 hours.

5.6.2 SPRINT 6 BOARD – POPULATED SAMPLE

The Sprint 6 board tracks the implementation and validation of result presentation, gas usage analysis, and report generation.

Table 5.32: Sprint 6 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US08 | View Execution Logs and Results | Abinson Babu | 3 |  |  |  | ✓ |
| US09 | Analyze Gas Usage | Abinson Babu | 3 |  |  |  | ✓ |
| US10 | Generate Security Reports | Abinson Babu | 5 |  |  |  | ✓ |
| Total | 3 user stories |  | 11 |  |  |  |  |

Note: This is an illustrative end-of-sprint board. Update the status columns to reflect the actual progress and evidence of the team.

Table 5.33: Sprint 6 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T6.1 | Organize and display chapter event and registration execution logs and results | Abinson Babu | 4 | Results interface and execution-log screenshots |
| T6.2 | Retrieve and present available gas usage information | Abinson Babu | 4 | Gas usage output and sample test records |
| T6.3 | Develop a structured security report containing test results and relevant details | Abinson Babu | 4 | Sample generated report |
| T6.4 | Integrate and validate the results, gas analysis, and report workflow | Abinson Babu | 2 | Integration test checklist |
| Total |  |  | 14 |  |

The task allocation is a proposed work plan. The actual responsibilities and hours should be revised based on the work performed by each team member.

Definition of Done for Sprint 6

A user story is considered Done when the applicable acceptance criteria are satisfied:

- Execution logs and results are displayed in a readable and organized format.

- Successful and unsuccessful execution outcomes are represented clearly.

- Gas usage data is retrieved from a supported execution or testing process and presented accurately.

- Missing or unavailable gas measurements are handled appropriately.

- The security report summarizes the selected test scenarios and their observed outcomes.

- Report contents are consistent with the execution records.

- Errors in result retrieval or report generation are handled appropriately.

- Relevant functional and integration tests are completed.

- Changes are committed to the project repository.

- Screenshots, test records, and report samples are retained as evidence.

The report should describe only the checks performed by IEEE SB SNGCE Portal Portal. It must not imply that every possible chapter event and registration vulnerability has been detected.

5.6.3 DAILY SCRUM LOG

Daily Scrum meetings help the team review progress, coordinate integration activities, and identify issues affecting the Sprint Goal.

Table 5.34: Sprint 6 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Review requirements for displaying execution logs | Results interface plan | To be recorded |
| Day 2 | Implement execution-log presentation | Relevant interface and source-code evidence | To be recorded |
| Day 3 | Verify successful and unsuccessful execution results | Execution test records | To be recorded |
| Day 4 | Retrieve gas usage information | Sample gas measurement output | To be recorded |
| Day 5 | Display gas usage alongside relevant results | Gas analysis interface | To be recorded |
| Day 6 | Define the security report structure | Report layout and required fields | To be recorded |
| Day 7 | Implement report generation | Generated report sample | To be recorded |
| Day 8 | Integrate logs, gas analysis, and report generation | Integration test results | To be recorded |
| Day 9 | Verify report accuracy and error handling | Validation checklist | To be recorded |
| Day 10 | Demonstrate the sprint increment and review feedback | Demo screenshots and review notes | To be recorded |

This table is an illustrative template. Actual meeting records, completed tasks, and impediments should be entered based on the team's Scrum activities.

5.6.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the results interface, gas usage analysis, and security report generation developed during Sprint 6.

Table 5.35: Sprint 6 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Present execution results, analyze available gas usage data, and generate a structured security report. |
| Features Planned | Execution-log display, gas usage analysis, and report generation. |
| Evidence Required | Execution logs, gas measurement records, screenshots, and a generated report. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record comments from the guide or project reviewers. |
| Follow-up Actions | Resolve identified issues and prepare the final sprint activities. |

During the demonstration, the team should execute a supported test scenario, inspect the recorded output, review the available gas usage information, and generate a report based on the results. The review should verify that the report matches the recorded execution data.

5.6.5 SPRINT RETROSPECTIVE

The Sprint Retrospective identifies improvements in data presentation, integration, testing, and collaboration.

Table 5.36: Sprint 6 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record verified improvements in execution-result presentation and reporting. |
| Challenges | Record actual issues involving data retrieval, gas measurements, report formatting, or integration. |
| What can be improved | Improve result readability, validation, report consistency, and error handling where required. |
| Action for Sprint 7 | Review reusable components, evaluate the overall security-analysis workflow, and prepare final project evidence. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective should be completed after the team's discussion. Its action items should be reviewed during Sprint 7 and included in the final project documentation where appropriate.

5.7 SPRINT 7 – REUSABLE COMPONENTS & FINAL SECURITY ANALYSIS REVIEW

Sprint Duration: Weeks 13–14 (10 working days, excluding holidays)

Sprint Objective: Review the modularity and maintainability of the IEEE SB SNGCE Portal Portal application, verify reusable components where implemented, and conduct a final review of the chapter event and registration security-analysis workflow. This sprint also focuses on resolving outstanding issues, validating the overall application, and preparing the final project evidence.

Planned User Stories:

- US14 – Maintain Reusable Application Components

- US16 – Review Security Analysis

Planned Increment: A reviewed and validated application with reusable components where applicable, a final security-analysis demonstration, and supporting documentation and testing evidence.

5.7.1 SPRINT 7 SUMMARY

Table 5.37: Sprint 7 Summary

| Parameter | Description |
| --- | --- |
| Sprint Number | Sprint 7 |
| Duration | 2 weeks |
| Planned Story Points | 7 SP |
| Estimated Effort | 9 hours |
| Team Members | Abinson Babu (Individual Project) |
| Primary Focus | Component reusability, final validation, and security-analysis review |
| Planned Deliverable | Reviewed application and final demonstration evidence |
| Completion Criteria | Selected user stories satisfy their acceptance criteria and applicable final checks are completed |

Sprint 7 includes two user stories. US14 is estimated at 5 story points and 6 hours, while US16 is estimated at 2 story points and 3 hours. The combined estimate is 7 story points and 9 hours.

5.7.2 SPRINT 7 BOARD – POPULATED SAMPLE

The Sprint 7 board tracks the final review of reusable components and the overall security-analysis workflow.

Table 5.38: Sprint 7 – Populated Scrum Board

| ID | Task / User Story | Owner | SP | To Do | In Progress | Testing / Review | Done |
| --- | --- | --- | --- | --- | --- | --- | --- |
| US14 | Maintain Reusable Application Components | Abinson Babu | 5 |  |  |  | ✓ |
| US16 | Review Security Analysis | Abinson Babu | 2 |  |  |  | ✓ |
| Total | 2 user stories |  | 7 |  |  |  |  |

Note: This is an illustrative end-of-sprint board. Replace the sample statuses with the actual Scrum board status and supporting evidence.

Table 5.39: Sprint 7 Task-Level Work Plan

| Task ID | Activity | Owner | Planned Hours | Expected Evidence |
| --- | --- | --- | --- | --- |
| T7.1 | Review the application structure and identify opportunities for reusable components | Abinson Babu | 2 | Component structure and source-code review |
| T7.2 | Refine and validate reusable components where required | Abinson Babu | 2 | Updated component files and test results |
| T7.3 | Review the end-to-end chapter event and registration security-analysis workflow | Abinson Babu | 2 | Review checklist and execution evidence |
| T7.4 | Perform final validation and organize demonstration evidence | Abinson Babu | 3 | Test summary, screenshots, and final evidence register |
| Total |  |  | 9 |  |

The task allocation is illustrative and should be revised according to the actual work completed by the team members.

Definition of Done for Sprint 7

A user story is considered Done when the applicable acceptance criteria are satisfied:

- The application structure is reviewed for maintainability and component reusability.

- Common interface elements or functional components are reused where appropriate.

- Updated components are checked for compatibility with the rest of the application.

- The main workflow for entering or uploading MERN Stack code, compiling, and executing supported tests is reviewed according to the implemented features.

- Execution results and available gas usage information are verified against the relevant test records.

- The generated security report is checked for consistency with the recorded results.

- Identified defects are fixed or documented for future improvement.

- Applicable functional and integration tests are completed.

- The project repository contains the relevant source-code changes.

- Final screenshots, test records, and demonstration evidence are organized.

- The project documentation reflects the actual implemented features and known limitations.

The completion criteria must be evaluated against the features actually implemented in IEEE SB SNGCE Portal Portal. A successful final review does not establish that the application detects every possible chapter event and registration vulnerability.

5.7.3 DAILY SCRUM LOG

Daily Scrum meetings during Sprint 7 help the team coordinate final validation, resolve outstanding issues, and prepare the final demonstration.

Table 5.40: Sprint 7 – Daily Scrum Log (Illustrative Template)

| Day | Planned Discussion | Progress / Evidence to Record | Impediments |
| --- | --- | --- | --- |
| Day 1 | Review the application structure and existing components | Component review notes | To be recorded |
| Day 2 | Identify repeated code and opportunities for reuse | Refactoring checklist | To be recorded |
| Day 3 | Validate reusable components and their integration | Source-code and test evidence | To be recorded |
| Day 4 | Review the chapter event and registration input and compilation workflow | Workflow test results | To be recorded |
| Day 5 | Review deployment and supported vulnerability-test scenarios | Execution logs and test records | To be recorded |
| Day 6 | Verify result presentation and gas usage information | Validation checklist | To be recorded |
| Day 7 | Review the generated security report | Sample report and consistency checks | To be recorded |
| Day 8 | Perform final application testing and resolve defects | Test summary and defect records | To be recorded |
| Day 9 | Prepare project screenshots and demonstration materials | Final evidence register | To be recorded |
| Day 10 | Conduct the final review and record retrospective actions | Review notes and retrospective record | To be recorded |

This table is an illustrative template. Actual daily discussions, completed activities, and impediments should be documented based on the team's records.

5.7.4 SPRINT REVIEW / DEMO

The Sprint Review evaluates the final application structure, reusable components, and the overall chapter event and registration security-analysis workflow.

Table 5.41: Sprint 7 – Review Summary (Illustrative)

| Review Item | Description |
| --- | --- |
| Sprint Goal | Review application maintainability and validate the implemented security-analysis workflow. |
| Features Reviewed | Reusable components, workflow integration, result presentation, and security reporting. |
| Evidence Required | Source-code review, test records, screenshots, and sample security report. |
| Review Outcome | To be updated after the actual demonstration. |
| Feedback | Record feedback from the project guide and reviewers. |
| Follow-up Actions | Record unresolved issues and recommendations for future development. |

During the review, the team should demonstrate the implemented workflow using a suitable MERN Stack test contract. The demonstration may include compilation, supported local execution or deployment, viewing the observed results, examining gas usage information where available, and generating a security report. Only features that are functional in the actual application should be demonstrated as completed.

5.7.5 SPRINT RETROSPECTIVE

The Sprint Retrospective evaluates the overall development process and identifies lessons learned throughout the seven-sprint plan.

Table 5.42: Sprint 7 – Retrospective Record (Illustrative)

| Area | Observation / Action |
| --- | --- |
| What went well | Record verified achievements in integration, component reuse, and final validation. |
| Challenges | Record actual technical issues, testing limitations, and integration difficulties. |
| What can be improved | Improve modularity, documentation, test coverage, and handling of unsupported scenarios where required. |
| Lessons Learned | Record lessons about Scrum planning, collaboration, estimation, and incremental development. |
| Future Improvements | Consider broader vulnerability coverage, additional test cases, improved reporting, and further validation. |
| Responsible Members | Assign action owners during the actual retrospective. |

The retrospective should be completed after the team's final discussion. The identified lessons and improvement opportunities can be included in the final project report.

5.7.6 SPRINT COMPLETION SUMMARY

Sprint 7 concludes the planned seven-sprint development cycle for IEEE SB SNGCE Portal Portal. The sprint focuses on reviewing component reusability, validating the implemented workflow, checking the consistency of security-analysis results, and preparing final project evidence.

The completion of the sprint should be supported by the actual Scrum board, test results, source-code records, screenshots, and review notes. Any feature that remains incomplete should be reported transparently rather than marked as completed without evidence.

The overall planned release comprises 16 user stories with an estimated total of 56 story points and 74 hours. These figures represent the proposed estimates in the product backlog and should not be interpreted as measured development time or completed work unless supported by actual project records.

CHAPTER 6

CHAPTER 6. BURNDOWN MONITORING

6.1 INTRODUCTION

Burndown monitoring is an Agile project management technique used to track the amount of work remaining against the time available. In IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis, burndown monitoring is used to track progress at two levels: sprint burndown, which monitors the remaining work within an individual sprint, and product burndown, which monitors the remaining workload across all seven planned sprints.

The project is organized into seven sprints over a planned development period of fourteen weeks. Based on the current product backlog, the total estimated effort is 74 hours, with 56 story points distributed across 16 user stories. The burndown charts help the team compare planned progress with recorded progress, identify delays, and determine whether corrective action is required.

For consistency, this chapter uses hours as the primary burndown unit. Story points are maintained separately in the product backlog and are not converted directly into hours. The sprint-hour allocations in this chapter follow the estimates used in Chapter 3 and Chapter 4.

The burndown values presented below are illustrative sample values for explaining the monitoring method. They should be replaced with actual remaining-work records from the team's sprint board or effort log before final submission.

6.2 SPRINT BURNDOWN

A sprint burndown chart represents the estimated work hours remaining during a particular sprint. At the beginning of a sprint, the chart starts with the planned workload. As tasks are completed and the remaining effort is updated, the actual burndown line moves toward zero.

The following formula is used:

Remaining Work = Sprint Baseline Hours − Completed Work Hours

The ideal burndown line represents the planned reduction in work over the sprint. The actual burndown line represents the remaining effort recorded by the team at each checkpoint. If the actual line remains above the ideal line, the sprint may be progressing more slowly than planned. If it falls below the ideal line, work may be progressing faster than expected.

Each sprint is planned for ten working days. For the checkpoint tables below, progress is recorded at Days 0, 2, 4, 6, 8, and 10. The ideal values decrease linearly, while the sample actual values illustrate possible progress patterns.

Table 6.1: Sprint Burndown Monitoring Record

| Sprint | Duration | Planned Focus | Baseline Hours |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 1–2 | Application access, responsive interface, and source control | 9 |
| Sprint 2 | Weeks 3–4 | Chapter event and registration project management, code editor, and file upload | 11 |
| Sprint 3 | Weeks 5–6 | Chapter event and registration compilation and validation | 10 |
| Sprint 4 | Weeks 7–8 | Local blockchain deployment | 7 |
| Sprint 5 | Weeks 9–10 | Vulnerability simulation and example contracts | 14 |
| Sprint 6 | Weeks 11–12 | Execution logs, gas usage analysis, and security reports | 14 |
| Sprint 7 | Weeks 13–14 | Reusable components and final security-analysis review | 9 |
| Total | 14 weeks | Complete planned project | 74 |

The sprint-hour allocations follow the estimated effort assigned to the user stories in the product backlog. They represent a planning baseline rather than measured development time. Any additional work required for integration, testing, documentation, or project coordination should be recorded separately in the detailed task plan if it is not already included in these estimates.

6.3 SPRINT-WISE BURNDOWN PLAN

The following tables illustrate how the remaining work can be monitored during each sprint. The ideal remaining effort decreases linearly from the initial baseline to zero by Day 10. The actual values are sample data and do not represent verified project measurements.

6.3.1 SPRINT 1 – APPLICATION ACCESS, RESPONSIVE INTERFACE AND SOURCE CONTROL

Baseline: 9 hours

Table 6.2: Sprint 1 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 9.0 | 9 |
| 2 | 7.2 | 8 |
| 4 | 5.4 | 6 |
| 6 | 3.6 | 4 |
| 8 | 1.8 | 2 |
| 10 | 0.0 | 0 |

Interpretation: The sample indicates slower progress during the initial setup, followed by a gradual reduction in remaining work. The team should verify the planned application access, responsive interface, and Git/GitHub workflow according to the features actually implemented.

6.3.2 SPRINT 2 – PROJECT MANAGEMENT, SOLIDITY EDITOR AND FILE UPLOAD

Baseline: 11 hours

Table 6.3: Sprint 2 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 11.0 | 11 |
| 2 | 8.8 | 10 |
| 4 | 6.6 | 8 |
| 6 | 4.4 | 5 |
| 8 | 2.2 | 3 |
| 10 | 0.0 | 0 |

Interpretation: The sample shows a small delay during the initial implementation of project management and code-input features. The team should verify project data handling, MERN Stack code entry, file-upload validation, and appropriate error messages.

6.3.3 SPRINT 3 – SMART CONTRACT COMPILATION AND VALIDATION

Baseline: 10 hours

Table 6.4: Sprint 3 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 10.0 | 10 |
| 2 | 8.0 | 9 |
| 4 | 6.0 | 7 |
| 6 | 4.0 | 5 |
| 8 | 2.0 | 2 |
| 10 | 0.0 | 0 |

Interpretation: The sample indicates a gradual reduction in the remaining compilation and validation work. The team should verify that supported MERN Stack files are compiled through the configured compiler, relevant diagnostic messages are presented, and invalid input is handled appropriately.

6.3.4 SPRINT 4 – LOCAL BLOCKCHAIN DEPLOYMENT

Baseline: 7 hours

Table 6.5: Sprint 4 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 7.0 | 7 |
| 2 | 5.6 | 6 |
| 4 | 4.2 | 5 |
| 6 | 2.8 | 3 |
| 8 | 1.4 | 2 |
| 10 | 0.0 | 0 |

Interpretation: The sample illustrates an initial delay followed by progress toward the planned completion point. The team should validate deployment using the configured local blockchain environment and record the relevant execution output or deployment evidence.

6.3.5 SPRINT 5 – VULNERABILITY SIMULATION AND EXAMPLE CONTRACTS

Baseline: 14 hours

Table 6.6: Sprint 5 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 14.0 | 14 |
| 2 | 11.2 | 12 |
| 4 | 8.4 | 10 |
| 6 | 5.6 | 7 |
| 8 | 2.8 | 3 |
| 10 | 0.0 | 0 |

Interpretation: The sample shows a temporary delay during the preparation and execution of vulnerability-testing scenarios. The team should document the selected test contracts, execute the supported scenarios, and record the observed outcomes. Results should be limited to the test cases actually evaluated.

6.3.6 SPRINT 6 – EXECUTION LOGS, GAS USAGE AND SECURITY REPORTS

Baseline: 14 hours

Table 6.7: Sprint 6 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 14.0 | 14 |
| 2 | 11.2 | 13 |
| 4 | 8.4 | 10 |
| 6 | 5.6 | 7 |
| 8 | 2.8 | 4 |
| 10 | 0.0 | 0 |

Interpretation: The sample illustrates a modest delay during results integration and report validation. The team should check that execution logs accurately reflect the observed results, available gas measurements are presented correctly, and the generated security report is consistent with the underlying test records.

6.3.7 SPRINT 7 – REUSABLE COMPONENTS AND FINAL SECURITY-ANALYSIS REVIEW

Baseline: 9 hours

Table 6.8: Sprint 7 Burndown Checkpoints

| Day | Ideal Remaining (hrs) | Sample Actual Remaining (hrs) |
| --- | --- | --- |
| 0 | 9.0 | 9 |
| 2 | 7.2 | 8 |
| 4 | 5.4 | 6 |
| 6 | 3.6 | 4 |
| 8 | 1.8 | 2 |
| 10 | 0.0 | 0 |

Interpretation: The sample shows the gradual completion of the final review activities. The team should verify component reusability where applicable, review the implemented security-analysis workflow, resolve outstanding defects where possible, and organize the final testing and demonstration evidence.

The tables in this section are illustrative sprint burndown checkpoints. The sample actual values are not measured project results. They should be replaced with the remaining-work figures recorded during the actual sprints.

6.4 PRODUCT BURNDOWN MONITORING

Product burndown monitoring tracks the total remaining estimated work across all seven planned sprints. It provides an overview of the project's progress from initial setup through final validation.

The initial product backlog contains 74 estimated work hours. For the ideal product burndown, the total is reduced according to the planned sprint allocations. Actual product burndown should be calculated using the remaining estimated hours recorded for all incomplete work at each checkpoint.

Table 6.9: Product Burndown – Planned Baseline

| Sprint Completed | Planned Hours Completed | Ideal Remaining Hours |
| --- | --- | --- |
| Project Start | 0 | 74 |
| Sprint 1 | 9 | 65 |
| Sprint 2 | 11 | 54 |
| Sprint 3 | 10 | 44 |
| Sprint 4 | 7 | 37 |
| Sprint 5 | 14 | 23 |
| Sprint 6 | 14 | 9 |
| Sprint 7 | 9 | 0 |

The table represents the planned cumulative reduction in estimated work. Actual remaining effort may differ from the ideal baseline because of newly identified tasks, defects, changing estimates, or incomplete work. If the scope changes, the team should update the backlog and explain the effect on the product burndown.

6.5 BURNDOWN MONITORING AND CORRECTIVE ACTIONS

Burndown records help the team identify deviations from the planned schedule and take corrective action where necessary.

The following actions may be considered when actual remaining work is higher than the ideal line:

- Review the outstanding tasks and identify the reasons for delay.

- Discuss technical impediments during the Daily Scrum.

- Prioritize essential user stories and acceptance criteria.

- Redistribute tasks among team members when appropriate.

- Add newly discovered work to the product backlog and revise estimates when justified.

- Review the sprint plan with the guide or relevant stakeholders if a significant delay affects the planned increment.

- Record the corrective actions and monitor their effect in subsequent checkpoints.

If actual remaining work falls below the ideal line, the team should still verify the quality and acceptance criteria of completed tasks rather than treating faster completion alone as evidence of success.

6.6 CHAPTER SUMMARY

Burndown monitoring provides a systematic method for reviewing the planned and remaining work in IEEE SB SNGCE Portal Portal. Sprint burndown tables help the team examine progress within each two-week sprint, while product burndown monitoring provides a cumulative view of the overall project workload.

The seven-sprint plan has an estimated total of 74 hours and 56 story points. The values presented in this chapter establish a planning baseline and illustrate the burndown calculation method. Actual project progress must be supported by the team's recorded task status, effort logs, testing evidence, and sprint review records.

6.4 PRODUCT BURNDOWN

The product burndown chart monitors the remaining estimated effort for the entire IEEE SB SNGCE Portal Portal project across all seven planned sprints. Unlike a sprint burndown chart, which tracks the remaining work within an individual sprint, the product burndown provides a continuous view of the overall project workload.

The initial product baseline is 74 hours, based on the estimated effort assigned to the 16 user stories in the product backlog. At the end of each sprint, the planned remaining effort is recalculated by subtracting the cumulative planned effort from the initial baseline.

Product Work Remaining = Initial Product Baseline − Cumulative Completed Work

For the planned baseline, the cumulative effort is calculated using the sprint-hour allocations established in Chapters 3, 4, and 5. The illustrative actual values below demonstrate how the team could record deviations from the ideal plan. They are not verified project results.

Table 6.10: Product Burndown Monitoring Across Seven Sprints

| Milestone | Sprint Completed | Planned Cumulative Work (hrs) | Planned Remaining (hrs) | Illustrative Actual Remaining (hrs) |
| --- | --- | --- | --- | --- |
| Project Start | — | 0 | 74 | 74 |
| End of Sprint 1 | 1 | 9 | 65 | 65 |
| End of Sprint 2 | 2 | 20 | 54 | 56 |
| End of Sprint 3 | 3 | 30 | 44 | 46 |
| End of Sprint 4 | 4 | 37 | 37 | 39 |
| End of Sprint 5 | 5 | 51 | 23 | 25 |
| End of Sprint 6 | 6 | 65 | 9 | 11 |
| End of Sprint 7 | 7 | 74 | 0 | 0 |

The product burndown chart can be prepared using the planned remaining-work and illustrative actual remaining-work values in Table 6.10. The horizontal axis represents the sprint milestones, from project start to Sprint 7, while the vertical axis represents the estimated hours remaining.

The planned line decreases from 74 hours to zero across the seven sprints. The illustrative actual line shows small deviations from the planned values during the middle of the project before reaching zero at the final milestone. This demonstrates how the chart can help the team identify delays and monitor the remaining workload.

Since verified project-tracking records have not been supplied, the illustrative actual line is a planning example rather than evidence of achieved performance. The final chart should be generated from the team's recorded remaining-work values.

6.5 BURNDOWN MONITORING AND CORRECTIVE ACTIONS

The team should review burndown data during Daily Scrum meetings and sprint reviews. Deviations between the planned and actual remaining work should trigger investigation and discussion rather than automatic changes to the original estimates.

Table 6.11: Burndown Variance and Corrective Actions

| Observed Condition | Possible Cause | Recommended Action |
| --- | --- | --- |
| Actual remaining work is above the ideal line | Delayed implementation or underestimated complexity | Identify blockers, review dependencies, and revise the immediate work plan. |
| Remaining work stays unchanged for several days | Work is blocked or tasks are too large | Break down tasks into smaller activities and resolve technical dependencies. |
| Remaining work decreases sharply near sprint end | Work updates are delayed or tasks are completed in batches | Update the Scrum board regularly and apply clear completion criteria. |
| Work remains at sprint end | Incomplete user stories or unplanned work | Review the unfinished scope and reprioritize items in the product backlog. |
| Product burndown increases | New requirements or revised estimates increase the remaining workload | Record the baseline or scope change and explain its impact on the project plan. |
| Work reaches zero but defects remain | Completion criteria are insufficient or testing is incomplete | Reopen the affected work and complete the required verification before acceptance. |

A burndown chart should represent the estimated work remaining, not simply the number of tasks marked as complete. The team should follow a consistent measurement method and update estimates when the scope changes. Any significant change to the original baseline should be documented with its reason and impact.

For IEEE SB SNGCE Portal Portal, corrective actions may include reviewing MERN Stack compilation errors, resolving local blockchain integration issues, improving test-scenario validation, checking gas measurement outputs, or correcting inconsistencies in generated security reports. These actions should be selected according to the actual issues identified during development.

CHAPTER 7

CHAPTER 7. SCRUM CEREMONY (DAILY SCRUM CONSOLIDATION) EVIDENCE REGISTER

7.1 INTRODUCTION

This chapter presents the Scrum ceremony framework and Daily Scrum consolidation evidence register for IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis. The project is organized into seven planned sprints covering requirements and setup, chapter event and registration project management, MERN Stack code editing and compilation, local blockchain deployment, vulnerability simulation, security analysis, and final review.

Daily Scrum meetings are intended to support team coordination, inspect progress toward the Sprint Goal, identify impediments, and agree on follow-up actions. Sprint Reviews are planned to evaluate the developed increment against the sprint objectives, while Sprint Retrospectives are intended to identify improvements for subsequent iterations.

The Daily Scrum Consolidation Evidence Register provides a structured record of the planned daily focus, progress to be inspected, impediments, agreed actions, and supporting evidence. It connects the Product Backlog and Sprint Plan to the development activities associated with the proposed chapter event and registration security analysis platform.

Documentation Note: The sprint goals and evidence requirements in this chapter are based on the previously established seven-sprint plan for IEEE SB SNGCE Portal Portal. The daily records are templates for documenting actual project activities and do not claim that meetings, demonstrations, or tests have already taken place. Actual dates, outcomes, meeting notes, repository links, screenshots, and test results must be entered using genuine project records. Any planned feature that has not been implemented should be reported as pending rather than completed.

7.2 SCRUM CEREMONY FRAMEWORK

Table 7.1: Scrum Ceremonies and Evidence Requirements

| Ceremony | Purpose | Evidence to Maintain |
| --- | --- | --- |
| Sprint Planning | Establish the Sprint Goal and select user stories from the Product Backlog. | Sprint backlog, selected user stories, estimates, planning notes, and task allocation. |
| Daily Scrum | Inspect progress, identify impediments, and coordinate the next development activities. | Daily Scrum log, progress notes, impediment register, and action items. |
| Sprint Review | Demonstrate the available increment and evaluate it against the Sprint Goal. | Demonstration notes, screenshots, test output, review feedback, and acceptance observations. |
| Sprint Retrospective | Identify what worked well, what needs improvement, and actions for the next sprint. | Retrospective record, improvement actions, responsible team member, and follow-up status. |
| Backlog Refinement | Clarify requirements, acceptance criteria, priorities, and dependencies for upcoming work. | Updated user stories, acceptance criteria, priority changes, and refinement notes. |

The Scrum ceremonies provide a consistent mechanism for planning, inspecting, and adapting the project throughout the seven-sprint development cycle. The evidence register should be updated throughout development so that the final report reflects the actual progress and decisions of the team.

7.3 SPRINT GOALS AND DAILY SCRUM CONSOLIDATION

The following table defines the seven planned Sprint Goals and connects them to the corresponding user stories and expected increments of IEEE SB SNGCE Portal Portal.

Table 7.2: Sprint Goals and Planned Deliverables

| Sprint | Sprint Goal | User Stories | Expected Increment |
| --- | --- | --- | --- |
| Sprint 1 | Establish the project foundation, responsive interface structure, and source control. | US01, US12, US15 | Initial application structure, responsive interface foundation, and Git/GitHub repository setup. |
| Sprint 2 | Develop chapter event and registration project management and MERN Stack code input capabilities. | US02, US03, US04 | Project management interface, MERN Stack code editor or input interface, and MERN Stack file upload workflow. |
| Sprint 3 | Implement chapter event and registration compilation and appropriate validation and error handling. | US05, US13 | Compilation workflow, compiler output display, and validation or error messages. |
| Sprint 4 | Develop the local blockchain deployment workflow. | US06 | Local deployment workflow and relevant deployment output or logs, subject to implementation. |
| Sprint 5 | Develop and evaluate selected chapter event and registration vulnerability simulations and example contracts. | US07, US11 | Selected vulnerability test scenarios, example contracts, and corresponding simulation results, subject to implementation. |
| Sprint 6 | Develop execution result presentation, gas usage analysis, and security report generation. | US08, US09, US10 | Execution logs and results, gas usage information, and a security report workflow, subject to implementation. |
| Sprint 7 | Improve component reusability and conduct the final review of the security analysis platform. | US14, US16 | Reusable component review, final project evaluation, consolidated test evidence, and documentation updates. |

The sprint allocation follows the previously established seven-sprint plan. Cross-cutting activities such as interface validation, source control, integration, testing, and documentation should also be tracked in the detailed sprint backlogs. Expected increments are planned deliverables and should not be described as completed until implementation and verification evidence are available.

7.4 DAILY SCRUM CONSOLIDATION EVIDENCE REGISTER

The following register provides a planned daily focus for all seven sprints. Each sprint contains ten working-day checkpoints, assuming a two-week sprint with five working days per week. The daily focus is a guide for recording progress and should be adjusted to reflect the team's actual schedule, development status, and impediments.

For each checkpoint, the team should record the actual date, work completed, work remaining, impediments, agreed actions, and evidence reference where applicable. The evidence IDs provide a consistent naming convention for organizing the records.

7.4.1 SPRINT 1 – REQUIREMENTS AND SETUP

Sprint Goal: Establish the project foundation, responsive interface structure, and Git/GitHub source control.

Table 7.3: Sprint 1 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Confirm project scope, Sprint Goal, selected user stories, and acceptance criteria. | S1-DS01 |
| D2 | Establish the initial project structure and configure the Git/GitHub repository. | S1-DS02 |
| D3 | Develop the initial application layout and identify the main interface sections. | S1-DS03 |
| D4 | Establish shared styling and reusable interface components. | S1-DS04 |
| D5 | Develop the responsive interface foundation and check basic layout behaviour. | S1-DS05 |
| D6 | Integrate the initial interface components and inspect navigation between available sections. | S1-DS06 |
| D7 | Review source changes, component consistency, and Git commit history. | S1-DS07 |
| D8 | Check basic validation, layout behaviour, and browser compatibility where applicable. | S1-DS08 |
| D9 | Review Sprint 1 acceptance criteria and capture genuine screenshots of the available increment. | S1-DS09 |
| D10 | Record the sprint outcome, identify unresolved items, and prepare the Sprint 2 backlog. | S1-DS10 |

Expected Review Evidence: Initial application screenshot, responsive layout screenshot, repository structure, relevant Git commit history, and an acceptance checklist. Include only evidence that is available from the actual project.

7.4.2 SPRINT 2 – PROJECT MANAGEMENT AND SOLIDITY CODE INPUT

Sprint Goal: Develop chapter event and registration project management and MERN Stack code input capabilities.

Table 7.4: Sprint 2 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Review Sprint 2 user stories and confirm project management and code input requirements. | S2-DS01 |
| D2 | Design or develop the chapter event and registration project management interface. | S2-DS02 |
| D3 | Implement project creation or management operations included in the approved scope. | S2-DS03 |
| D4 | Develop the MERN Stack code editor or code input interface. | S2-DS04 |
| D5 | Configure code editing features supported by the selected editor. | S2-DS05 |
| D6 | Implement the MERN Stack file selection and upload workflow, if included in the current build. | S2-DS06 |
| D7 | Check file type validation and handling of invalid or empty input. | S2-DS07 |
| D8 | Integrate project management with the code input workflow. | S2-DS08 |
| D9 | Review acceptance criteria and capture screenshots of available project and editor interfaces. | S2-DS09 |
| D10 | Record the sprint outcome, document unresolved issues, and prepare the Sprint 3 backlog. | S2-DS10 |

Expected Review Evidence: Project management interface screenshot, MERN Stack editor screenshot, a sample MERN Stack file used for testing, relevant source commits, and file input validation evidence where implemented.

7.4.3 SPRINT 3 – COMPILATION AND VALIDATION

Sprint Goal: Implement chapter event and registration compilation and appropriate validation and error handling.

Table 7.5: Sprint 3 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Review compilation requirements, compiler configuration, and acceptance criteria. | S3-DS01 |
| D2 | Configure the selected MERN Stack compiler and supported compiler version. | S3-DS02 |
| D3 | Connect the code input workflow to the compilation process. | S3-DS03 |
| D4 | Test compilation using a valid MERN Stack contract. | S3-DS04 |
| D5 | Inspect compiler output and determine how compilation errors should be presented. | S3-DS05 |
| D6 | Implement or refine validation and error messages for invalid input. | S3-DS06 |
| D7 | Test representative invalid contracts and record the observed compiler responses. | S3-DS07 |
| D8 | Review integration between the editor, compiler, and result display. | S3-DS08 |
| D9 | Verify the available acceptance criteria and retain genuine compilation output. | S3-DS09 |
| D10 | Record the sprint outcome, unresolved compiler issues, and the Sprint 4 backlog. | S3-DS10 |

Expected Review Evidence: Compiler configuration, a valid contract compilation result, representative error output, validation screenshots, and relevant source commits. Test results must correspond to contracts actually compiled by the project.

7.4.4 SPRINT 4 – LOCAL BLOCKCHAIN DEPLOYMENT

Sprint Goal: Develop and validate the local blockchain deployment workflow.

Table 7.6: Sprint 4 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Confirm deployment requirements, local blockchain configuration, and acceptance criteria. | S4-DS01 |
| D2 | Configure the selected local blockchain development environment. | S4-DS02 |
| D3 | Review the relationship between successful compilation output and deployment inputs. | S4-DS03 |
| D4 | Develop the deployment workflow using the selected development tools. | S4-DS04 |
| D5 | Test deployment using a suitable compiled contract. | S4-DS05 |
| D6 | Inspect deployment status and available transaction or deployment logs. | S4-DS06 |
| D7 | Test representative deployment failure conditions where practical. | S4-DS07 |
| D8 | Review error handling and integration between compilation and deployment. | S4-DS08 |
| D9 | Verify the deployment workflow against the available acceptance criteria. | S4-DS09 |
| D10 | Record the sprint outcome, unresolved deployment issues, and the Sprint 5 backlog. | S4-DS10 |

Expected Review Evidence: Local blockchain configuration details, deployment workflow screenshots, relevant deployment output or transaction logs, test notes, and source control history. Do not include private keys, seed phrases, or other credentials in the report.

7.4.5 SPRINT 5 – VULNERABILITY SIMULATION AND EXAMPLE CONTRACTS

Sprint Goal: Develop and evaluate selected chapter event and registration vulnerability simulations and example contracts.

Table 7.7: Sprint 5 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Review the selected vulnerability scenarios, scope, and evaluation criteria. | S5-DS01 |
| D2 | Prepare or select example MERN Stack contracts for the planned scenarios. | S5-DS02 |
| D3 | Define expected behaviour and test conditions for each selected scenario. | S5-DS03 |
| D4 | Implement the first selected simulation workflow. | S5-DS04 |
| D5 | Execute the available scenario and record the observed output. | S5-DS05 |
| D6 | Implement or refine additional selected scenarios within the approved scope. | S5-DS06 |
| D7 | Compare observed results with the expected behaviour of the test contracts. | S5-DS07 |
| D8 | Review scenario error handling, result interpretation, and limitations. | S5-DS08 |
| D9 | Consolidate genuine test outputs and check the relevant acceptance criteria. | S5-DS09 |
| D10 | Record the sprint outcome, document limitations, and prepare the Sprint 6 backlog. | S5-DS10 |

Expected Review Evidence: Example MERN Stack contracts, descriptions of the selected test scenarios, actual execution outputs, screenshots of available simulation results, and test notes. The report should identify the specific scenarios evaluated and must not claim comprehensive vulnerability detection unless supported by testing.

7.4.6 SPRINT 6 – EXECUTION RESULTS, GAS ANALYSIS, AND SECURITY REPORTS

Sprint Goal: Develop execution result presentation, gas usage analysis, and the security report workflow.

Table 7.8: Sprint 6 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Confirm the required execution results, gas metrics, and security report contents. | S6-DS01 |
| D2 | Develop the interface for displaying available execution logs and results. | S6-DS02 |
| D3 | Integrate relevant output from the compilation, deployment, or simulation workflow. | S6-DS03 |
| D4 | Identify and display gas usage information supported by the execution environment. | S6-DS04 |
| D5 | Test gas information collection and verify the displayed values against available outputs. | S6-DS05 |
| D6 | Develop the security report structure using results actually produced by the system. | S6-DS06 |
| D7 | Integrate the available analysis results into the report workflow. | S6-DS07 |
| D8 | Review report readability, validation, and handling of missing or incomplete results. | S6-DS08 |
| D9 | Verify the available acceptance criteria and retain genuine output and report evidence. | S6-DS09 |
| D10 | Record the sprint outcome, unresolved issues, and the Sprint 7 backlog. | S6-DS10 |

Expected Review Evidence: Execution result screenshots, actual gas usage output, a generated report if implemented, test records, and relevant source commits. Clearly distinguish measured gas information from estimates or explanatory text.

7.4.7 SPRINT 7 – REUSABILITY AND FINAL SECURITY ANALYSIS REVIEW

Sprint Goal: Review reusable components, evaluate the available security analysis workflow, and complete project documentation.

Table 7.9: Sprint 7 Daily Scrum Evidence Register

| Day | Planned Focus / Progress to Inspect | Evidence ID |
| --- | --- | --- |
| D1 | Review the remaining backlog items, final acceptance criteria, and review responsibilities. | S7-DS01 |
| D2 | Inspect reusable components and identify duplication or maintainability issues. | S7-DS02 |
| D3 | Refine component structure where required and verify that existing functionality remains intact. | S7-DS03 |
| D4 | Review the complete workflow from MERN Stack code input to the available analysis results. | S7-DS04 |
| D5 | Execute the planned regression tests and record actual results. | S7-DS05 |
| D6 | Review known limitations, validation behaviour, and unresolved defects. | S7-DS06 |
| D7 | Consolidate screenshots, test records, and repository evidence for the final report. | S7-DS07 |
| D8 | Conduct the final demonstration or evaluation when scheduled and record the feedback received. | S7-DS08 |
| D9 | Update project documentation and verify that report claims match the available implementation. | S7-DS09 |
| D10 | Record the final sprint outcome, outstanding limitations, and retrospective improvement actions. | S7-DS10 |

Expected Review Evidence: Relevant source code changes, regression test records, screenshots of implemented workflows, repository history, final documentation, and genuine review feedback if a final demonstration is conducted.

7.5 IMPEDIMENT AND ACTION REGISTER

The impediment register is used to document issues that affect progress toward a Sprint Goal. The entries below represent potential risks to monitor during development; they are not confirmed incidents. The team should update the register with the actual issue, its impact, the agreed action, the responsible person, and the resolution status whenever an impediment occurs.

Table 7.10: Impediment and Action Register

| Sprint | Potential Impediment | Proposed Action | Responsibility | Status |
| --- | --- | --- | --- | --- |
| Sprint 1 | Unclear requirements or incomplete acceptance criteria. | Review the relevant user stories and document measurable acceptance criteria. | Development Team | To be updated |
| Sprint 2 | Difficulty integrating the MERN Stack editor, project management, and file upload workflow. | Test each component independently and verify integration using representative MERN Stack files. | Development Team | To be updated |
| Sprint 3 | Compiler configuration issues or unclear error messages. | Verify the selected compiler version and test valid and invalid contracts. | Development Team | To be updated |
| Sprint 4 | Local blockchain configuration or deployment failures. | Check the development environment, deployment configuration, and contract compilation output. | Development Team | To be updated |
| Sprint 5 | Vulnerability scenarios produce unexpected or difficult-to-interpret results. | Define expected outcomes for each selected scenario and compare them with actual test output. | Development Team | To be updated |
| Sprint 6 | Gas usage information or security report output is incomplete. | Verify the available execution data and ensure that reports include only supported results. | Development Team | To be updated |
| Sprint 7 | Integration defects, incomplete documentation, or insufficient final testing evidence. | Conduct regression testing, resolve high-priority issues, and verify all final report claims. | Development Team | To be updated |

The register should be maintained throughout the project. If an issue is identified during a Daily Scrum, the team should record its effect on the sprint, agree on an appropriate action, and review the action's status in a subsequent meeting. Where no impediment is reported, the actual record should indicate that no impediment was identified for that checkpoint.

7.6 EVIDENCE REGISTER AND TRACEABILITY

The evidence register connects Scrum activities with the project backlog, development outputs, testing, and final documentation. It provides a consistent method for organizing project records and helps demonstrate how the planned user stories were addressed during the seven-sprint development cycle.

Table 7.11: Scrum Evidence Register and Traceability

| Evidence Category | Evidence to Maintain | Suggested Evidence ID / File Name |
| --- | --- | --- |
| Sprint Planning | Sprint Goal, selected user stories, estimates, and planning notes. | S1_Planning, S2_Planning … S7_Planning |
| Daily Scrum | Actual meeting date, progress updates, impediments, and agreed actions. | S1-DS01 to S7-DS10 |
| Sprint Board | Snapshot of the sprint backlog and task status at a recorded point in time. | S1_Board, S2_Board … S7_Board |
| Sprint Review | Demonstration screenshots, available increment, feedback, and acceptance observations. | S1_Review, S2_Review … S7_Review |
| Sprint Retrospective | What went well, improvement areas, and agreed actions for the next sprint. | S1_Retrospective … S7_Retrospective |
| Development and Testing | MERN Stack test contracts, compiler output, deployment logs, simulation results, gas measurements, and report samples, where available. | Compilation_Test, Deployment_Test, Vulnerability_Test, Gas_Test, Report_Test |
| Source Control | Repository reference, commit history, branches, and pull requests where used. | Git_Repository, Commit_History |
| Final Release and Documentation | Final screenshots, test summary, known limitations, project documentation, and demonstration evidence. | Final_Screenshots, Final_Test_Summary, Final_Report |

The following practices should be followed when maintaining the evidence register:

- Use genuine records: Attach actual screenshots, test outputs, repository references, and meeting notes. Do not create evidence that suggests an activity occurred when it did not.

- Maintain traceability: Where possible, associate each evidence item with the relevant user story, sprint, and acceptance criterion.

- Record actual outcomes: Clearly distinguish completed, partially completed, blocked, and pending work.

- Protect sensitive information: Do not include private keys, credentials, tokens, or other secrets in screenshots, logs, or the final report.

- Document limitations: If a feature or test has not been completed, record the limitation accurately rather than presenting the planned outcome as an implemented result.

- Keep records organized: Use consistent filenames and folders so that evidence can be located during project evaluation.

CHAPTER 7

CHAPTER 7. GITHUB / VERSION CONTROL

8.1 INTRODUCTION

Version control is an essential part of software development that helps maintain the history of source code changes, supports collaboration among team members, and enables the project to be managed systematically. For IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis, Git and GitHub are proposed as the version control tools for managing the source code, tracking development progress, and maintaining project documentation.

The project is planned across seven sprints. Version control supports the development of the user interface, MERN Stack code editor, chapter event and registration compilation, local blockchain deployment, vulnerability simulation, execution analysis, and security report generation. It also helps the team review modifications and identify changes introduced during development.

This chapter describes the planned GitHub repository structure, branching strategy, commit practices, team collaboration process, and version control evidence to be maintained throughout the project.

Documentation note: The repository URL, branch names, commit history, pull requests, and screenshots must be updated using the team's actual GitHub records. The structures and examples below describe a recommended workflow and do not imply that specific repository activities have already been completed.

8.2 OBJECTIVES OF VERSION CONTROL

The main objectives of using Git and GitHub in IEEE SB SNGCE Portal Portal are:

- To maintain a history of source code modifications.

- To support collaboration among Abinson Babu (Individual Project).

- To organize frontend, backend, chapter event and registration, and documentation files.

- To track the development of features across the seven planned sprints.

- To identify and resolve conflicting changes during integration.

- To maintain recoverable versions of the project source code.

- To support testing, review, and final project evaluation.

- To provide evidence of development activities through genuine commits and repository records.

8.3 VERSION CONTROL TECHNOLOGIES

Table 8.1: Version Control Tools and Their Purposes

| Tool | Purpose |
| --- | --- |
| Git | Tracks source code changes and maintains version history. |
| GitHub | Hosts the remote repository and supports collaboration and code review. |
| Git branches | Allow features and fixes to be developed separately. |
| Pull requests | Support review and controlled integration of changes, if used by the team. |
| Git commit history | Records saved changes with messages and timestamps. |
| GitHub Issues / Project Board | Can be used to track tasks, bugs, and sprint-related work. |

Git records changes in the local development environment, while GitHub can be used to store and share the remote repository. Together, these tools provide a structured approach to source code management.

8.4 PROPOSED GITHUB REPOSITORY STRUCTURE

The repository should reflect the main components of IEEE SB SNGCE Portal Portal. The following structure is illustrative and should be adjusted to match the actual project implementation.

Figure 8.1: Proposed Repository Structure of IEEE SB SNGCE Portal Portal

IEEE SB SNGCE Portal-Portal/

│

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── services/

│   │   └── assets/

│   ├── public/

│   └── package.json

│

├── backend/

│   ├── routes/

│   ├── controllers/

│   ├── models/

│   ├── services/

│   └── package.json

│

├── contracts/

│   ├── examples/

│   └── test-contracts/

│

├── tests/

│   ├── compilation/

│   ├── deployment/

│   └── vulnerability-scenarios/

│

├── docs/

│   ├── project-report/

│   ├── diagrams/

│   └── screenshots/

│

├── .gitignore

├── README.md

└── package.json

The frontend directory may contain the user interface and reusable components. The backend directory may contain API routes, application logic, data models, and services. The contracts directory may contain MERN Stack examples and test contracts, while the tests directory may organize compilation, deployment, and vulnerability-scenario tests.

The actual directory structure depends on the implemented architecture. Files such as package.json, test folders, or configuration files should be included only where they exist in the project.

8.5 BRANCHING STRATEGY

A simple branching strategy can help the team work on separate features without directly modifying the main stable version.

Table 8.2: Proposed Branching Strategy

| Branch | Purpose |
| --- | --- |
| main | Maintains the reviewed or stable version of the project. |
| develop | Can be used to integrate features during development. |
| feature/frontend-ui | Supports frontend interface development. |
| feature/MERN stack-editor | Supports MERN Stack editor and code-input functionality. |
| feature/compiler | Supports chapter event and registration compilation and error handling. |
| feature/local-deployment | Supports local blockchain deployment. |
| feature/security-analysis | Supports vulnerability simulation and security analysis. |
| fix/validation-errors | Can be used to correct validation or error-handling defects. |

These branch names are recommendations, not evidence of branches that already exist. The team may use a simpler branching approach depending on its workflow and repository configuration.

Before merging changes, team members should review the modified files, resolve conflicts, and verify that the relevant functionality continues to work.

8.6 COMMIT MANAGEMENT

Commits should describe the changes made in a clear and meaningful manner. Small, focused commits make it easier to trace modifications and understand the development history.

Table 8.3: Examples of Meaningful Commit Messages

| Development activity | Example commit message |
| --- | --- |
| Initial project setup | Initial project structure |
| Interface development | Add IEEE SB SNGCE Portal dashboard layout |
| MERN Stack editor | Add MERN Stack code input interface |
| Compilation functionality | Implement chapter event and registration compilation |
| Error handling | Improve compiler error messages |
| Local deployment | Add local blockchain deployment workflow |
| Vulnerability analysis | Add selected vulnerability test scenarios |
| Execution results | Display chapter event and registration execution logs |
| Gas analysis | Add gas usage summary |
| Security reports | Implement security report generation |
| Documentation | Update project report and diagrams |

These messages are examples only. The final report should use the actual commit history when documenting completed development activities.

8.7 TEAM COLLABORATION AND RESPONSIBILITIES

The project team consists of Abinson Babu (Individual Project). GitHub can be used to coordinate their development tasks and maintain a shared record of changes.

Table 8.4: Proposed Team Collaboration Responsibilities

| Team member | Version control responsibilities |
| --- | --- |
| Abinson Babu | Maintain relevant project files, contribute assigned features, and review changes within the assigned scope. |
| Abinson Babu | Contribute assigned implementation and testing changes, maintain meaningful commits, and support integration. |
| Abinson Babu | Contribute assigned implementation and documentation changes, maintain source history, and support testing. |

These responsibilities are proposed guidelines. Actual task ownership should follow the team's agreed allocation and the responsibilities recorded in the sprint backlog.

The recommended collaboration workflow is:

- Select a task from the current sprint backlog.

- Create or switch to the appropriate working branch, if branching is used.

- Implement the assigned feature or correction.

- Test the modified functionality locally.

- Commit the changes using a meaningful message.

- Push the changes to the remote repository.

- Review and integrate the changes according to the team's workflow.

- Update the task status and retain relevant evidence.

8.8 VERSION CONTROL ACROSS THE SEVEN SPRINTS

Version control activities should correspond to the seven-sprint plan established in the previous chapters.

Table 8.5: Sprint-wise Version Control Plan

| Sprint | Planned development focus | Version control evidence to maintain |
| --- | --- | --- |
| Sprint 1 | Application foundation, responsive interface, and source control setup | Initial repository, project structure, and setup commits |
| Sprint 2 | Chapter event and registration project management, MERN Stack code input, and file upload | Feature commits and relevant source files |
| Sprint 3 | Chapter event and registration compilation and validation | Compilation-related commits and available test evidence |
| Sprint 4 | Local blockchain deployment | Deployment-related commits and configuration changes |
| Sprint 5 | Vulnerability simulation and example contracts | Test-contract changes, scenario implementation, and test results |
| Sprint 6 | Execution logs, gas usage analysis, and security reports | Analysis-related commits, report-generation changes, and test evidence |
| Sprint 7 | Reusable components and final security-analysis review | Final integration changes, reviewed versions, and documentation updates |

The table represents the planned relationship between sprint activities and version control. The actual evidence should be recorded as each sprint progresses.

8.9 REPOSITORY DOCUMENTATION AND SECURITY PRACTICES

The repository README should explain the purpose of IEEE SB SNGCE Portal Portal, its main features, the technology stack, setup instructions, prerequisites, and steps required to run the application. Instructions should be updated to match the actual implementation.

The following practices should be followed:

- Maintain a suitable .gitignore file to exclude generated files, dependencies, local build outputs, and other unnecessary files.

- Never commit passwords, API keys, private keys, database credentials, or other secrets.

- Use environment variables for sensitive configuration values.

- Avoid uploading real private blockchain keys or confidential information.

- Keep documentation consistent with the implemented features.

- Store only appropriate project evidence in the repository and avoid unnecessary personal or confidential data.

- Review changes before integrating them into the main branch.

- Maintain reproducible setup and testing instructions wherever possible.

These practices help protect the repository and improve maintainability.

8.10 GITHUB EVIDENCE REGISTER

Repository evidence should demonstrate the actual development history and support the project report. Screenshots should be captured directly from the team's repository and development environment.

Table 8.6: GitHub Evidence and Traceability Register

| Evidence ID | Evidence item | Purpose |
| --- | --- | --- |
| VC-01 | Repository home page | Shows the actual repository name and available files. |
| VC-02 | Repository directory structure | Shows the organization of project files. |
| VC-03 | Commit history | Records actual source code changes. |
| VC-04 | Branch list, if branches are used | Shows the available development branches. |
| VC-05 | Pull requests, if used | Provides evidence of code review and integration. |
| VC-06 | Issue or project board, if used | Shows task tracking and sprint coordination. |
| VC-07 | Relevant source files | Supports traceability between implemented features and code. |
| VC-08 | Test results and related commits | Supports verification of compilation, deployment, or analysis functionality. |
| VC-09 | README and setup instructions | Documents how the application is configured and executed. |
| VC-10 | Final repository snapshot | Records the repository state used for final evaluation. |

The evidence register should be completed with actual repository links, screenshot filenames, and relevant commit identifiers. Optional items should be marked as not used if the team has not adopted those practices.

8.11 SUMMARY

This chapter describes the proposed use of Git and GitHub for version control in IEEE SB SNGCE Portal Portal. Repository organization, commit management, branching, team collaboration, sprint-wise traceability, and documentation practices provide a structured approach to managing the project source code.

The seven-sprint version control plan connects development activities with the corresponding evidence required for project monitoring and evaluation. The final report should include genuine repository records and screenshots to demonstrate the development work actually performed by the team.

CHAPTER 9

CHAPTER 9. TESTING AND ACCEPTANCE

9.1 INTRODUCTION

Software testing is an essential activity in the development of IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis. It helps verify whether the application functions according to its requirements and whether the major components operate correctly.

IEEE SB SNGCE Portal Portal is designed to provide a controlled environment for entering MERN Stack code, compiling chapter events and registrations, deploying contracts to a local blockchain, simulating selected vulnerability scenarios, viewing execution results, analysing gas usage, and generating security reports.

Testing activities are planned to verify the correctness of individual components, the interaction between frontend and backend modules, the reliability of chapter event and registration compilation and deployment workflows, and the usability of the overall application.

This chapter presents the proposed testing strategy, test environment, test cases, acceptance criteria, defect management process, and final acceptance checklist. Actual test results and screenshots should be added after executing the corresponding tests.

9.2 OBJECTIVES OF TESTING

The primary objectives of testing IEEE SB SNGCE Portal Portal are:

- To verify that the application interface and input controls function correctly.

- To validate MERN Stack source-code input and file-upload operations.

- To verify chapter event and registration compilation and the handling of compiler errors.

- To test contract deployment in the configured local blockchain environment.

- To verify the execution of supported vulnerability scenarios.

- To check whether execution logs and gas usage information are displayed correctly.

- To validate the generation and accuracy of security reports.

- To test input validation, error handling, and application stability.

- To verify that integrated modules exchange data correctly.

- To evaluate the application against the acceptance criteria defined in the product backlog.

9.3 TESTING STRATEGY

The testing process should be carried out in multiple stages. Each stage focuses on a different level of application functionality.

Table 9.1: Testing Levels and Objectives

| Testing level | Description | Application area |
| --- | --- | --- |
| Unit Testing | Tests individual functions and components independently. | Input validation, report formatting, helper functions, and analysis logic |
| Integration Testing | Verifies communication between connected modules. | Frontend, backend APIs, compiler service, database, and local blockchain |
| Functional Testing | Checks whether features behave according to requirements. | Code input, compilation, deployment, analysis, and reporting |
| Validation Testing | Checks handling of invalid or incomplete input. | MERN Stack source code, file uploads, API requests, and configuration |
| Usability Testing | Evaluates ease of use and clarity of the interface. | Dashboard, editor, result views, and error messages |
| Regression Testing | Rechecks existing functionality after changes. | Previously tested features after integration or bug fixes |
| Acceptance Testing | Evaluates whether the application satisfies agreed project requirements. | Complete end-to-end workflow |

The tests selected for execution should reflect the modules and features implemented in the final application. Tests for optional or unimplemented features should be marked as not applicable rather than reported as successful.

9.4 TEST ENVIRONMENT

The following environment is proposed for testing. Actual versions and configuration details should be recorded from the development system.

Table 9.2: Proposed Test Environment

| Component | Technology / Environment |
| --- | --- |
| Frontend | React with Vite and Tailwind CSS |
| Code editor | Monaco Editor, if integrated |
| Backend | Node.js and Express.js |
| Database | MongoDB with Mongoose, if required by the implemented features |
| Chapter event and registration language | MERN Stack |
| Compilation | PDFKit Engine or the compiler configuration actually used |
| Local blockchain | Node.js/Express.js or the configured local blockchain environment |
| Blockchain interaction | Mongoose ODM, if used |
| Browser | A supported modern web browser |
| Version control | Git and GitHub |
| Testing approach | Manual functional testing and automated tests where available |

The actual compiler version, Node.js version, database configuration, browser, and local blockchain setup should be documented before final submission.

9.5 FUNCTIONAL TEST CASES

Functional testing verifies whether the application's main features produce the expected behaviour.

Table 9.3: Functional Test Cases

| Test ID | Feature | Test procedure | Expected result |
| --- | --- | --- | --- |
| TC-01 | Application access | Open the application in a supported browser. | The application loads and displays the available interface. |
| TC-02 | Project management | Create or select a chapter event and registration project, if supported. | The project information is processed and displayed correctly. |
| TC-03 | MERN Stack code input | Enter valid MERN Stack source code in the editor. | The source code is displayed and available for compilation. |
| TC-04 | File upload | Upload a supported MERN Stack source file. | The file is accepted and its contents are made available for processing. |
| TC-05 | Chapter event and registration compilation | Submit valid MERN Stack code for compilation. | The compiler returns the expected compilation output without errors. |
| TC-06 | Invalid source code | Submit malformed MERN Stack code. | The application displays the relevant compilation error or diagnostic information. |
| TC-07 | Local blockchain deployment | Deploy a valid compiled contract to the configured local blockchain. | Deployment succeeds and the available deployment details are displayed. |
| TC-08 | Deployment failure | Attempt deployment with invalid or unavailable configuration. | The application reports the failure without presenting it as a successful deployment. |
| TC-09 | Vulnerability simulation | Run a supported vulnerability test scenario. | The configured scenario executes and its result is displayed. |
| TC-10 | Execution logs | Open the result or execution-log view. | Available logs and execution details are displayed correctly. |
| TC-11 | Gas usage analysis | Execute a supported transaction and inspect gas information. | The application displays the gas data available from the underlying execution environment. |
| TC-12 | Security report | Generate a report from an available analysis result. | The report contains the corresponding findings and relevant execution details. |
| TC-13 | Input validation | Submit empty or invalid input where prohibited. | The application displays suitable validation feedback. |
| TC-14 | Responsive interface | Open the application at different supported screen sizes. | The interface remains usable without significant layout problems. |
| TC-15 | Reusable components | Check shared interface components across relevant screens. | Components maintain consistent behaviour and appearance. |

The test procedures and expected results must be adjusted to match the actual implementation. In particular, vulnerability simulation should be tested only for the vulnerability scenarios supported by the application.

9.6 SMART CONTRACT SECURITY TESTING

Chapter event and registration security testing focuses on the correctness of the supported analysis and simulation workflows. The application should use controlled test contracts and a local blockchain environment wherever appropriate.

Table 9.4: Smart Contract Security Test Cases

| Test ID | Test scenario | Testing procedure | Expected result |
| --- | --- | --- | --- |
| SC-01 | Valid contract compilation | Compile a valid MERN Stack test contract. | Compilation succeeds and the available compiler output is recorded. |
| SC-02 | Compilation error detection | Compile a contract containing a deliberate syntax error. | The compiler reports the error and the application handles it appropriately. |
| SC-03 | Controlled vulnerability scenario | Execute a test contract designed to demonstrate a supported vulnerability. | The configured scenario produces an observable result consistent with the test setup. |
| SC-04 | Normal execution comparison | Execute an appropriate test contract without the selected vulnerability condition. | The observed behaviour provides a comparison against the vulnerability scenario. |
| SC-05 | Reverted transaction | Execute a transaction expected to revert under the test conditions. | The failure or revert information is handled and displayed correctly, where supported. |
| SC-06 | Deployment verification | Deploy a valid contract to the local blockchain. | The deployment result and available contract address or transaction details are recorded. |
| SC-07 | Gas measurement | Execute a transaction with measurable gas consumption. | The reported gas information agrees with the available execution receipt or tool output. |
| SC-08 | Security report consistency | Compare report findings with the recorded analysis results. | The report reflects the available findings without adding unsupported claims. |

A controlled vulnerability demonstration is not equivalent to a complete security audit. The test results should identify the exact scenario, contract, compiler configuration, and limitations of the analysis.

The test suite should also account for MERN Stack version differences. For example, arithmetic overflow and underflow behaviour depends on the compiler version and language semantics; therefore, such tests must specify the relevant version and conditions.

9.7 INPUT VALIDATION AND ERROR HANDLING

Input validation helps prevent invalid data from causing unexpected application behaviour. The following tests should be performed where the relevant functionality exists.

Table 9.5: Input Validation Test Cases

| Test ID | Input condition | Expected behaviour |
| --- | --- | --- |
| IV-01 | Empty MERN Stack source code | Display an appropriate validation message or prevent unnecessary compilation. |
| IV-02 | Unsupported file type | Reject the file or display a clear error message. |
| IV-03 | Invalid MERN Stack syntax | Display compiler diagnostics without treating the contract as successfully compiled. |
| IV-04 | File exceeds configured size limit | Reject the file or explain the applicable limit, if file-size validation is implemented. |
| IV-05 | Backend service unavailable | Display an understandable error and avoid an indefinite loading state. |
| IV-06 | Local blockchain unavailable | Report the deployment or connection failure clearly. |
| IV-07 | Missing analysis results | Prevent report generation from presenting nonexistent findings as valid results. |
| IV-08 | Malformed API request | Return or display appropriate validation feedback without exposing sensitive internal details. |

These cases are intended to guide testing. A test should be recorded as passed only after its expected behaviour has been observed.

9.8 INTEGRATION TESTING

Integration testing verifies the communication between the major modules of IEEE SB SNGCE Portal Portal.

Table 9.6: Integration Test Cases

| Test ID | Modules involved | Expected result |
| --- | --- | --- |
| IT-01 | Frontend and backend | Requests and responses are handled correctly. |
| IT-02 | Backend and MERN Stack compiler | Source code is passed to the configured compiler and the resulting output is handled correctly. |
| IT-03 | Compiler and deployment workflow | Successfully compiled contract artifacts are passed to the supported deployment process. |
| IT-04 | Application and local blockchain | Deployment and transaction requests use the configured local blockchain environment. |
| IT-05 | Execution engine and result display | Available transaction and execution information is displayed accurately. |
| IT-06 | Analysis module and report generation | Report content corresponds to the available analysis findings. |
| IT-07 | Database and application services | Required project or analysis data is saved and retrieved correctly, if persistence is implemented. |

Integration tests should be performed after individual components have been tested. Any failures should be recorded with the affected modules, reproduction steps, and corrective actions.

9.9 ACCEPTANCE CRITERIA

Acceptance criteria define the conditions that must be satisfied before a feature can be considered acceptable. They should be evaluated against the corresponding user stories in the product backlog.

Table 9.7: User Story Acceptance Criteria

| User story | Feature | Acceptance criteria |
| --- | --- | --- |
| US01 | Application access | The application opens and provides the access functionality included in the implemented scope. |
| US02 | Chapter event and registration project management | Supported project operations process and display the relevant project information correctly. |
| US03 | MERN Stack code input | Users can enter and edit MERN Stack source code through the available interface. |
| US04 | MERN Stack file upload | Supported source files are accepted and their contents are handled correctly. |
| US05 | Chapter event and registration compilation | Valid source code compiles successfully, and invalid source code produces appropriate diagnostics. |
| US06 | Local blockchain deployment | A valid compiled contract can be deployed in the configured local environment, with available deployment details displayed. |
| US07 | Vulnerability simulation | Supported vulnerability scenarios produce results consistent with their defined test conditions. |
| US08 | Execution logs and results | Available execution logs and results are displayed in an understandable form. |
| US09 | Gas usage analysis | Available gas information is presented accurately and is traceable to the underlying execution output. |
| US10 | Security report generation | The report reflects the available analysis results and identifies relevant limitations. |
| US11 | Vulnerability examples | Supported example contracts or scenarios can be accessed and used as intended, if implemented. |
| US12 | Responsive interface | The main interface remains usable at the screen sizes included in the test plan. |
| US13 | Validation and error messages | Invalid input and operational failures are handled with appropriate feedback. |
| US14 | Reusable components | Relevant shared components are organized and reused consistently in the implementation. |
| US15 | Git/GitHub source control | The source code and development history are maintained using the version control workflow adopted by the team. |
| US16 | Security-analysis review | The team or evaluator can review the available analysis workflow, results, test evidence, and documented limitations. |

The criteria above are proposed acceptance conditions. Each user story should be marked accepted only after its criteria have been verified and the corresponding evidence has been recorded. US01 and US11 must be assessed according to the access and example features actually implemented.

9.10 TEST EXECUTION AND RESULT REGISTER

The following register can be used to document the outcome of each executed test.

Table 9.8: Test Execution Register

| Test ID | Actual result | Status | Evidence reference |
| --- | --- | --- | --- |
| TC-01 | To be recorded after execution | Not yet tested | Screenshot or test record |
| TC-03 | To be recorded after execution | Not yet tested | Editor test evidence |
| TC-05 | To be recorded after execution | Not yet tested | Compiler output |
| TC-06 | To be recorded after execution | Not yet tested | Error-handling screenshot |
| TC-07 | To be recorded after execution | Not yet tested | Deployment output |
| TC-09 | To be recorded after execution | Not yet tested | Vulnerability scenario results |
| TC-10 | To be recorded after execution | Not yet tested | Execution-log screenshot |
| TC-11 | To be recorded after execution | Not yet tested | Gas measurement output |
| TC-12 | To be recorded after execution | Not yet tested | Generated security report |
| TC-14 | To be recorded after execution | Not yet tested | Responsive layout screenshots |

The register contains selected tests for demonstration. Additional cases from Tables 9.3–9.6 should be added where applicable.

After execution, the status may be recorded as Pass, Fail, Blocked, or Not Applicable. A test must not be marked as passed solely because the feature is planned or its source code exists.

9.11 DEFECT MANAGEMENT

Defect management provides a systematic approach to identifying and resolving problems discovered during testing.

The following workflow is recommended:

- Identify a failure during testing.

- Record the test ID, affected feature, and steps required to reproduce the issue.

- Record the expected and actual behaviour.

- Assign a priority according to the impact of the defect.

- Investigate and implement a correction.

- Repeat the failed test after the correction.

- Perform regression testing on related functionality.

- Update the defect record with the verified outcome.

Table 9.9: Defect Classification

| Priority | Description | Example |
| --- | --- | --- |
| Critical | Prevents a major part of the application from operating or creates a serious security or data-integrity risk. | A critical failure in the core compilation or deployment workflow. |
| High | Blocks an important feature without a reasonable workaround. | Supported contracts cannot be deployed due to an application defect. |
| Medium | Affects a feature but allows some continued use of the application. | Execution details are incomplete or incorrectly formatted. |
| Low | Causes a minor usability or presentation issue. | A small alignment problem in a result panel. |

This classification is a proposed guideline. The actual defect register should contain only issues observed during testing.

9.12 FINAL ACCEPTANCE CHECKLIST

Before final submission, the team should review the following items.

Table 9.10: Final Acceptance Checklist

| No. | Acceptance item | Status |
| --- | --- | --- |
| 1 | Application starts in the documented environment. | To be verified |
| 2 | Implemented code-input and file-upload features work correctly. | To be verified |
| 3 | Compilation success and failure cases are handled correctly. | To be verified |
| 4 | Supported local blockchain deployment workflow is tested. | To be verified |
| 5 | Implemented vulnerability scenarios are tested with appropriate test contracts. | To be verified |
| 6 | Execution logs and available gas information are checked. | To be verified |
| 7 | Security report content is compared with the underlying results. | To be verified |
| 8 | Validation and error-handling tests are completed. | To be verified |
| 9 | Relevant integration and regression tests are completed. | To be verified |
| 10 | Known defects and limitations are documented. | To be verified |
| 11 | Repository and version control evidence are available. | To be verified |
| 12 | Final screenshots and project documentation are prepared. | To be verified |

The final acceptance decision should be based on executed tests, available evidence, and the agreed project scope. Features that are incomplete or not implemented should be identified transparently rather than recorded as accepted.

CHAPTER 10

CHAPTER 10. FINAL PRODUCT EVIDENCE

10.1 INTRODUCTION

This chapter presents the final product evidence for IEEE SB SNGCE Portal Portal – Smart Contract Vulnerability Detection and Security Analysis. It is intended to document the implemented application, its major modules, the results obtained during testing, and the evidence supporting the completion of the project.

IEEE SB SNGCE Portal Portal is designed to provide a controlled environment for working with MERN Stack chapter events and registrations. Its planned workflow includes entering or uploading contract source code, compiling chapter events and registrations, deploying supported contracts to a local blockchain, executing selected vulnerability scenarios, viewing execution results, analysing gas usage, and preparing security reports.

The final product evidence connects the requirements defined in the product backlog with the application features and testing activities discussed in the previous chapters. Screenshots, execution outputs, test results, and repository records should be included wherever they are available.

Documentation note: The figures and evidence items described in this chapter are placeholders for actual project evidence. They must be replaced with genuine screenshots and outputs from the implemented application. A planned or partially implemented feature should not be presented as a completed feature.

10.2 OVERVIEW OF THE FINAL PRODUCT

IEEE SB SNGCE Portal Portal is planned as a web-based application that brings chapter event and registration development and selected security-analysis activities into a common interface. The application is intended to help users examine MERN Stack source code and observe the results of compilation, deployment, and supported test scenarios in a controlled local environment.

The principal modules considered for final evidence are:

- Application interface and project workspace.

- MERN Stack code editor and source-file handling.

- Chapter event and registration compilation and diagnostic output.

- Local blockchain deployment.

- Selected vulnerability simulation scenarios.

- Execution logs and transaction results.

- Gas usage analysis.

- Security report generation.

- Validation and error handling.

- Project source code and version control evidence.

The final list of modules should reflect the actual implementation at the time of submission.

10.3 APPLICATION INTERFACE

The application interface provides the primary point of interaction with IEEE SB SNGCE Portal Portal. It should present the available project functions in an organized and understandable manner.

Figure 10.1: IEEE SB SNGCE Portal Portal – Main Application Interface

[Insert the actual screenshot of the application's main page or dashboard here.]

The screenshot should clearly show the application name, navigation elements, and the main features available to the user. If a dashboard is not implemented, use a screenshot of the actual starting page instead.

Evidence to include:

- Actual application screenshot.

- Visible navigation and available modules.

- Confirmation that the interface loads in the supported browser.

10.4 SOLIDITY CODE EDITOR AND FILE HANDLING

The MERN Stack code editor is intended to allow users to enter or modify chapter event and registration source code before compilation. If file upload is supported, the application should also allow users to select a compatible MERN Stack source file and load its contents.

Figure 10.2: MERN Stack Code Editor and Source Input

[Insert an actual screenshot showing the MERN Stack editor with a test contract.]

Figure 10.3: MERN Stack Source File Upload

[Insert an actual screenshot of the file-upload feature and its result, if implemented.]

The evidence should demonstrate that the source code is visible and that supported input operations behave as expected. Use a harmless sample contract for demonstration and avoid displaying private keys, credentials, or confidential information.

10.5 SMART CONTRACT COMPILATION

The compilation module is intended to process MERN Stack source code using the configured compiler. The application should distinguish between successful compilation and compilation failures and display appropriate diagnostic information.

Figure 10.4: Successful Smart Contract Compilation

[Insert the actual compiler output for a valid MERN Stack test contract.]

Figure 10.5: Compilation Error and Diagnostic Output

[Insert the actual output produced when compiling an intentionally invalid test contract.]

These figures should demonstrate the observed compiler behaviour. The successful case should correspond to a valid contract, while the error case should show the actual diagnostic output. Do not substitute mock output for genuine compiler results without clearly identifying it as illustrative.

10.6 LOCAL BLOCKCHAIN DEPLOYMENT

The deployment module is intended to deploy successfully compiled contracts to the configured local blockchain environment. The resulting evidence may include the contract address, transaction information, deployment status, and other details returned by the selected tools.

Figure 10.6: Smart Contract Deployment on the Local Blockchain

[Insert the actual deployment output or application screenshot.]

The evidence should identify the local blockchain environment used during testing and show the available deployment result. If deployment has not been implemented or verified, this section should be marked as pending rather than presented as completed.

10.7 VULNERABILITY SIMULATION AND SECURITY ANALYSIS

The security-analysis module is intended to support selected vulnerability scenarios using controlled MERN Stack test contracts. Each scenario should have a defined test setup, expected behaviour, and recorded result.

Figure 10.7: Vulnerability Simulation Interface

[Insert the actual screenshot of the implemented vulnerability-simulation interface, if available.]

Figure 10.8: Vulnerability Scenario Execution Result

[Insert the actual output obtained from executing a supported vulnerability test scenario.]

The evidence should identify the scenario being tested, the relevant contract or test case, and the observed result. If the application supports only selected scenarios, the report must state their scope and limitations.

The results of a controlled simulation should not be interpreted as proof that an entire chapter event and registration is free from vulnerabilities. The analysis is limited to the scenarios, methods, and conditions actually tested.

10.8 EXECUTION LOGS AND TRANSACTION RESULTS

Execution logs and transaction results help users understand the observable behaviour of a deployed chapter event and registration during testing. Depending on the implemented features and tools, the displayed information may include transaction status, events, return values, error messages, and execution details.

Figure 10.9: Smart Contract Execution Logs and Results

[Insert the actual screenshot showing available execution logs or transaction results.]

The screenshot should demonstrate how the application presents the information returned by the underlying execution environment. Only data actually produced and verified by the system should be described as execution results.

10.9 GAS USAGE ANALYSIS

Gas usage analysis is intended to provide information about the computational cost of supported chapter event and registration transactions. The exact information available depends on the local blockchain, transaction type, and tools used by the application.

Figure 10.10: Gas Usage Analysis

[Insert the actual gas usage output, transaction receipt, or application screenshot, if implemented.]

The evidence should include the transaction or test scenario associated with the displayed measurement. Gas-related values should be taken from the actual execution output rather than estimated or manually invented.

10.10 SECURITY REPORT GENERATION

The security-report module is intended to consolidate the findings available from the application's analysis workflow into a readable report.

Figure 10.11: Generated Smart Contract Security Report

[Insert a screenshot or page from an actual report generated by the application.]

The report may include the contract or test-case identifier, supported findings, observed results, relevant execution details, and analysis limitations, depending on the implemented functionality.

The generated report should be checked against the underlying test output to ensure that the findings are represented accurately. If report generation is not yet implemented, provide the available design or mark the feature as pending instead of presenting a manually created report as system output.

10.11 VALIDATION AND ERROR HANDLING

Validation and error handling are important for preventing incorrect input or operational failures from being presented as successful results.

Figure 10.12: Input Validation or Error Handling

[Insert an actual screenshot showing a relevant validation message, compiler error, unsupported file error, or service failure.]

The evidence should demonstrate the application's behaviour when it receives invalid input or encounters an error. The screenshot should correspond to a test case documented in Chapter 9.

10.12 TESTING EVIDENCE

Testing evidence supports the claims made about the application's behaviour and provides traceability between requirements and verification activities.

Table 10.1: Final Testing Evidence Register

| Evidence ID | Test area | Evidence to attach |
| --- | --- | --- |
| FE-01 | Application access | Main interface screenshot |
| FE-02 | MERN Stack editor | Editor with a sample contract |
| FE-03 | File handling | Source-file upload result, if implemented |
| FE-04 | Compilation | Actual successful compilation output |
| FE-05 | Error handling | Actual compilation or validation error |
| FE-06 | Deployment | Local blockchain deployment output |
| FE-07 | Vulnerability simulation | Supported scenario execution result |
| FE-08 | Execution analysis | Actual execution logs or transaction results |
| FE-09 | Gas analysis | Gas measurement from the underlying execution output |
| FE-10 | Security reporting | Actual generated report |
| FE-11 | Responsive interface | Screenshots at selected screen sizes |
| FE-12 | Regression testing | Completed test records and outcomes |

Each evidence item should be linked to the relevant test case in Chapter 9 wherever possible. If an item is not applicable or has not been verified, its status should be recorded accordingly.

10.13 GITHUB AND SOURCE CODE EVIDENCE

The source code repository provides supporting evidence of the project's organization and development history.

Figure 10.13: IEEE SB SNGCE Portal Portal GitHub Repository

[Insert an actual screenshot of the project's GitHub repository.]

Figure 10.14: Repository Commit History

[Insert an actual screenshot of the commit history, if available.]

The repository evidence should show the actual repository name, available project files, and relevant development history. Branches, pull requests, and issues should be included only if the team has used them.

The repository URL should be recorded below after verification.

GitHub Repository URL: [Insert the actual repository URL]

10.14 REQUIREMENT-TO-EVIDENCE TRACEABILITY

The following table connects the user stories defined in Chapter 2 with the final evidence that should be collected.

Table 10.2: User Story and Final Evidence Mapping

| User story | Feature | Expected supporting evidence |
| --- | --- | --- |
| US01 | Application access | Application entry interface and access workflow, as implemented |
| US02 | Chapter event and registration project management | Project workspace and project-operation evidence |
| US03 | MERN Stack code input | Code editor screenshot |
| US04 | MERN Stack file upload | File-selection and loading evidence |
| US05 | Chapter event and registration compilation | Successful compilation and diagnostic output |
| US06 | Local blockchain deployment | Actual deployment result |
| US07 | Vulnerability simulation | Supported vulnerability scenario results |
| US08 | Execution logs and results | Actual execution output |
| US09 | Gas usage analysis | Verified gas measurement |
| US10 | Security report generation | Actual generated report |
| US11 | Vulnerability examples | Example contracts or scenario-selection interface, if implemented |
| US12 | Responsive interface | Screenshots at selected screen sizes |
| US13 | Validation and error messages | Relevant validation and error-handling evidence |
| US14 | Reusable components | Relevant source-code structure and implementation evidence |
| US15 | Git/GitHub source control | Repository and commit-history evidence |
| US16 | Security-analysis review | Test results, review notes, and documented limitations |

This mapping helps demonstrate how the final evidence relates to the requirements and planned sprint activities. Evidence should be attached only where the corresponding functionality or activity exists.

10.15 FINAL PRODUCT ACCEPTANCE SUMMARY

The final product should be reviewed against the acceptance criteria established in Chapter 9. The review should consider feature correctness, test evidence, integration, usability, and documented limitations.

Table 10.3: Final Product Acceptance Status

| Evaluation area | Status to record |
| --- | --- |
| Application interface | To be verified |
| MERN Stack source input | To be verified |
| Chapter event and registration compilation | To be verified |
| Local blockchain deployment | To be verified |
| Supported vulnerability simulations | To be verified |
| Execution logs and results | To be verified |
| Gas usage analysis | To be verified |
| Security report generation | To be verified |
| Input validation and error handling | To be verified |
| Testing and regression checks | To be verified |
| Repository and documentation | To be verified |

The final status should be updated after reviewing the actual implementation and the completed test register. Any incomplete features, known defects, or limitations should be stated clearly.

APPENDICES

REFERENCES

A. Books and Research Papers

- A. M. Antonopoulos and G. Wood, Mastering Ethereum: Building Smart Contracts and DApps. Sebastopol, CA: O'Reilly Media, 2018.

- L. Luu, D.-H. Chu, H. Olickel, P. Saxena, and A. Hobor, “Making Smart Contracts Smarter,” in Proceedings of the 2016 ACM SIGSAC Conference on Computer and Communications Security, 2016, pp. 254–269. doi: 10.1145/2976749.2978309.

- N. Atzei, M. Bartoletti, and T. Cimoli, “A Survey of Attacks on Ethereum Smart Contracts (SoK),” in Principles of Security and Trust, Lecture Notes in Computer Science, vol. 10204, 2017, pp. 164–186. doi: 10.1007/978-3-662-54455-6_8.

B. Official Documentation and Online Resources

- MERN Stack Team, “MERN Stack Documentation.” [Online]. Available: https://docs.MERN stack.org/en/latest/

- Ethereum Foundation, “Ethereum Developer Documentation.” [Online]. Available: https://ethereum.org/en/developers/docs/

- Nomic Foundation, “Node.js/Express.js Documentation.” [Online]. Available: https://hardhat.org/docs

- ethers.js, “Documentation.” [Online]. Available: https://docs.ethers.org/v6/

- React Team, “React Documentation.” [Online]. Available: https://react.dev/

- Vite Team, “Vite Documentation.” [Online]. Available: https://vite.dev/guide/

- OpenJS Foundation, “Node.js Documentation.” [Online]. Available: https://nodejs.org/docs/latest/api/

- Express.js, “Express Documentation.” [Online]. Available: https://expressjs.com/

- MongoDB, Inc., “MongoDB Documentation.” [Online]. Available: https://www.mongodb.com/docs/

- Git Project, “Git Documentation.” [Online]. Available: https://git-scm.com/doc

- GitHub, “GitHub Documentation.” [Online]. Available: https://docs.github.com/

- K. Schwaber and J. Sutherland, The Scrum Guide: The Definitive Guide to Scrum: The Rules of the Game. November 2020. [Online]. Available: https://scrumguides.org/scrum-guide.html